## Slide 1: Multilayer and Services (TS 38.523-1) - RAN5#89-e (Nov-20) SA NR (Option 2)
Progress
  Tests have been updated with correct references to IMS relevant generic procedures; other updates were done as well
  Not completed and need to be moved to RAN5#90-e and beyond
    Last remaining planed 1 IMS emergency new test 11.4.11
    One UAC test still needs IMS relevant generic procedure
    Power settings for FR2 in some UAC tests are not yet defined
    One EPS fallback test needs 2 E-UTRA cells which is not allowed in combination with FR2. Note that this required change in relevant test cases’ completion level previously set to 100%
    No requests for Introduction of testing for Options 4, 5 and 7 were received
Open issues for RAN5 attention
  Limitations still specified in TS 38.508-1, subclause 6.2.2.2 ’Signal Levels for OTA testing make some TCs not implementable’
    Test scenarios which require 2 E-UTRA cells simultaneously active when the NR cell in the test case is for FR2