## Slide 1: NR bands, EN-DC, NR CA and NR-DC configurations - RAN5#89-e (Nov-20) SA NR (Option 2) and EN-DC (Option 3)
Progress
  Completed NR bands, NR CA, NR-DC and EN-DC configurations
    19 (+2) NR bands
    5 (+1) NR CA configuration completed
    6 (+/-0) NR-DC configurations completed
    162 (+104) EN-DC configurations completed
  Assignment status
    NR bands: 27 out of 36 Rel-15 bands assigned
    NR CA: 16 out of 233 NR CA configurations assigned
    NR DC: 6 out of 45 NR DC configurations assigned
    EN-DC: 368(+/-0) out of 1143 EN-DC configurations assigned
Open issues for RAN5 attention
  Due to the high number of NR CA, NR-DC and EN-DC configurations it is likely that many will not be completed before the work item is closed.