3GPP TSG-RAN WG5 Meeting #88-e	R5-205676

Electronic Meeting, 17 - 28 Aug, 2020

3GPP TSG RAN meeting #90-e									RP-20xxxx Electronic Meeting, 7 – 11 Dec, 2020

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2020 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 6% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#89-e (the details can be found in R5-205677):

- 6% overall completeness achieved

- For RF, 44 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-205684 Checklist - NR_Rel-16_CA_DC for RAN5#89-e, CMCC, Bureau Veritas

[2]	R5-205677 WP - NR_Rel-16_CA_DC after RAN5#89-e, CMCC

TS 38.508-1 CRs

[1]	R5-206712 Addition of UL and DL inter-band CA configurations for several FR1 bands, WE Certification Oy, DISH Network

[2]	R5-206713 Update to reference test conditions for R16 EN-DC configuration, Bureau Veritas

[3]	R5-205771 Addition of test frequencies for a few Rel-16 EN-DC configurations, Huawei, HiSilicon

[4]	R5-206008 Editorial correction to NR CA test frequencies for FR1 protocol testing, Ericsson

[5]	R5-206714 Introduction of test frequencies for additional Rel-16 EN-DC inter-band configurations, Ericsson, Telefonica

[6]	R5-206715 Introduction of test frequencies for additional Rel-16 EN-DC inter-band configurations, QUALCOMM Europe Inc. - Spain

TS 38.508-2 CRs

[1]	R5-206716 Addition of baseline implementation capabilities for a few Rel-16 EN-DC inter-band configurations, Huawei, HiSilicon

[2]	R5-205773 Correction to baseline implementation capabilities for a few Rel-16 inter-band EN-DC configurations, Huawei, HiSilicon

[3]	R5-206023 Update of A.4.1 for UE implementation types, ZTE Corporation

[4]	R5-206025 Update of A.4.3.2A.2 for implementation capabilities of NR intra-band contiguous CA, ZTE Corporation

[5]	R5-206026 Update of A.4.3.2A.3 for implementation capabilities of NR intra-band non-contiguous CA, ZTE Corporation

[6]	R5-206027 Update of A.4.3.2B for NR-DC implementation capabilities, ZTE Corporation

[7]	R5-206717 Introduction of UE capabilities for additional Rel-16 EN-DC inter-band configurations, Ericsson, Telefonica

TS 38.521-1 CRs

[1]	R5-206718 Addition of UL CA combinations to maximum output power for Inter-band CA, WE Certification Oy, DISH Network

[2]	R5-206719 Update of 7.5A.3 Adjacent channel selectivity for 4DL CA, China Telecommunications

[3]	R5-206879 Addition of 2UL CA exception to reference sensitivity test case, WE Certification Oy, DISH Network

[4]	R5-206880 Update of Refsense test case for CA_n1A-n78A into 38.521-1, China Unicom

[5]	R5-206881 Update of Refsense test case for CA_n1A-n77A into 38.521-1, China Unicom

[6]	R5-206882 Update of R16 CADC configurations into 38.521-1 clause 5, China Unicom, WE Certification, DISH Network

TS 38.521-3 CRs

[1]	R5-206720 Introduction of New test case 6.3B.1.4_1.1 Minimum output power for inter-band EN-DC including FR2 - 3 CCs, KTL, MTCC

[2]	R5-206721 Introduction of New test case 6.3B.1.4_1.2 Minimum output power for inter-band EN-DC including FR2 - 4 CCs, KTL, MTCC

[3]	R5-206722 Introduction of New test case 6.3B.1.4_1.3 Minimum output power for inter-band EN-DC including FR2 - 5 CCs), KTL, MTCC

[4]	R5-206723 Introduction of New test case 6.4B.2.4.1_1.1 Error Vector Magnitude for inter-band EN-DC including FR2 - 3 CCs, KTL, MTCC

[5]	R5-206724 Introduction of New test case 6.4B.2.4.1_1.2 Error Vector Magnitude for inter-band EN-DC including FR2 - 4 CCs, KTL, MTCC

[6]	R5-206725 Introduction of New test case 6.4B.2.4.1_1.3 Error Vector Magnitude for inter-band EN-DC including FR2 - 5 CCs, KTL, MTCC

[7]	R5-205775 Adding delta TIB for a few Rel-16 inter-band EN-DC configurations within FR1, Huawei, HiSilicon

[8]	R5-205784 Update of UE co-existence spurious emissions for Rel-16 inter-band EN-DC DC_13_n66, Huawei, HiSilicon

[9]	R5-206029 Update spurious emission band UE co-existence for DC_2_n41 and DC_66_n41, ZTE Corporation

[10]	R5-206236 Correction to Rel-16 EN-DC configuration DC_40A_n1A and DC_40A_n78 in spurious emission test case 6.5B.3.3.2, Ericsson

[11]	R5-206237 Introduction of Rel-16 EN-DC configuration DC_1A_n3A to spurious emission test case 6.5B.3.3.2, Ericsson

[12]	R5-206238 Introduction of Rel-16 EN-DC configuration DC_20A_n3A to spurious emission test case 6.5B.3.3.2, Ericsson

[13]	R5-206726 Adding Inter-band EN-DC combination within FR1, KDDI Corporation

[14]	R5-206883 Introduction of DC_3A_n1A to reference sensitivity test, Ericsson, Telefonica

[15]	R5-206884 Introduction of DC_1A_n3A to reference sensitivity test, Ericsson, Telefonica

[16]	R5-206885 Introduction of DC_20A_n3A to reference sensitivity test, Ericsson, Telefonica

[17]	R5-206886 Introduction of DC_40A_n78A to reference sensitivity test, Ericsson, Telefonica

[18]	R5-205568 Introduction of DC_3A-40A_n1A to reference sensitivity test, Ericsson, Telefonica

[19]	R5-206727 Adding refsens exceptions for DC_3_n1 due to cross band isolation, Huawei, HiSilicon

[20]	R5-205778 Adding delta RIB for DC_2-7-66_n78, Huawei, HiSilicon

[21]	R5-206018 Correction of 7.3B.3.3 for delta RIB with inter-band EN-DC configurations, ZTE Corporation

[22]	R5-206728 Update to EN-DC R16 Configuration information in clause 5, Bureau Veritas, Huawei, HiSilicon, Nokia

TS 38.905 CRs

[1]	R5-205785 Addition of test point analysis for DC_13A_n66A in Tx spurious emissions cases, Huawei, HiSilicon

[2]	R5-206729 Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_1A_n3A, Ericsson

[3]	R5-206037 Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_20A_n3A, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template