## Slide 1: RAN5 5G NR STATUS, DELIVERY phases and targets (November-20)
3GPP TSG-RAN5#89-e R5-205654
Electronic Meeting, 9th – 20th November 2020

## Slide 2: Introduction & CONTENT
The purpose of this document is to give high level status of RAN5 completed 5GS test cases and the targets for the next RAN5 5GS delivery phases.
Content
Definitions of RAN5 5GS delivery phases and target dates
FR2 Measurement Uncertainty (MU) / Test Tolerances (TT) targets
Progress - Completed deliveries
Planning content for next deliveries
  SA Option 2 (SA NR)
  NSA Option 3 (EN-DC)

## Slide 3: Definitions of RAN5 5GS delivery phases and target dates
Overview: Timeline - RAN5 5G NR deliveries versus RAN5 meeting
  NSA Option 3 Phase 10 and SA Option 2 Phase 9 were completed at RAN5#89-e

## Slide 4
FR2 Measurement Uncertainty (MU) / Test Tolerances (TT) Target Completion Update (R5-205533)

## Slide 5: Progress - Completed deliveries
SA Option 2 Phase 9 and NSA Option 3 Phase 10 were completed at RAN5#89-e
  For additional details of progress for different areas see R5-205651
Completed test cases:
  For details see attached document “5GS WP complete test cases v12.0” for details

## Slide 6
NR CA & NR-DC configurations
  NR CA configurations for FR1 xCC, FR2 yCC, FR1 xCC + FR2 yCC, where x<=2 for FR1, y<=8 for FR2, x<=2 and y<=4 for FR1+FR2
  NR DC configurations xFR1CC+xFR2FR2, where xFR1 =1 and xFR2 <=8; or xFR1 =2 and xFR2 <=5
RF/Performance/RRM test cases:
  FR1
    RF: Complete remaining 2 out of 121 FR1 test cases (38.521-1, ).
    RF performance: Complete remaining 1 out of 54 EN-DC FR1 test cases (38.521-4).
    RRM: Complete remaining 1 out of 83 FR1 test cases (38.533).
  FR2 & FR1+FR2:
    All FR2 test cases will not be feasible to complete by RAN5#90-e.
    RF: Progress remaining 206 out of 233 FR2 single carrier and CA test cases (38.521-1).
    RF performance: Progress remaining 5 out of 9 FR2 test cases (38.521-4).
      Progress test tolerance analysis considering SNR testability issue pending for FR2 Demod and CSI test cases (38.521-4).
    RRM: Progress remaining 63 FR2 and 7 FR1+FR2 test cases (38.533, no FR2 or FR1+FR2 test cases completed yet).
RAN Protocol test cases (38.523-1):
  Layer 2: Complete remaining 1 out of 77 FR1, 1 out of 77 FR2 and 1 out of 77 FR1+FR2 test cases.
  Idle mode: Complete remaining 35 out of 60 FR2 test cases.
  RRC: Complete remaining 5 out of 81 FR1, 47 out of 81 FR2 and 15 out of 26 FR1+FR2 test cases. Multilayer/Services: Complete remaining 2 out of 27 FR1 and 6 out of 27 FR2 test cases.
IMS Protocol test cases (34.229-5):
  Progress 96 out of 121 IMS test cases (FR1 and FR2).
Planning for next deliveries:
SA Option 2 (SA NR) - Phase 10 - Target RAN5#90-e FEB-21

## Slide 7
Planning for next deliveries:
NSA Option 3 (EN-DC) - Phase 11 content - Target RAN5#90-e FEB-21
EN-DC configurations: LTE xCC + NR FR1/FR2 yCC, where x <= 5, y <=8 (x+y<=10)
RF/Performance/RRM test cases
  FR1:
    RF: Complete remaining 31 out of 127 FR1 (anchor-agnostic) test cases (38.521-3).
    RF performance: Complete remaining 1 out of 54 FR1 test cases (38.521-4).
    RRM: Complete remaining 1 out of 59 FR1 test cases (38.533).
  FR2 & FR1+FR2:
    All FR2 test cases will not be feasible to complete by RAN5#90-e.
    RF: Progress remaining 58 out of 68 FR2 and 2 out of 6 FR1+FR2 test cases (38.521-3).
    RF performance: Progress remaining 4 out of 8 FR2 test cases (38.521-4).
      Progress test tolerance analysis considering SNR testability issue pending for FR2 Demod and CSI test cases (38.521-4).
    RRM: Progress remaining 53 FR2 and 5 FR1+FR2 test cases (38.533, no FR2/FR1+FR2 test cases completed).
RAN Protocol test cases (38.523-1):
  RRC: Complete remaining 3 out of 49 FR1, 12 out of 49 FR2 and 4 out of 4 FR1+FR2 test cases.