## Slide 1: IMS over 5GS (TS 34.229-5) - RAN5#90-e (Feb-21) SA NR (Option 2)
Progress
  11 new test cases in TS 34.229-5
    7.13, 7.15, 7.16, 7.17, 7.18, 7.19, 7.20, 7.21, 7.22, 7.23, 7.24
  6 more test cases completed
    7.14, 8.26, 8.28, 8.34, 8.36, 10.1
  Test case 6.2 modified according to received CT1 LS response
    Test case can be set to verifiable again after modification
  5 new generic procedures (A.16 – A.20)
  Miscellaneous fixes to existing generic procedures and test cases
    A.4.1, A.6, A.15.1, A.15.2, 6.4, 7.1, 7.4, 7.7, 7.8, 7.11, 7.25, 7.26, 7.31, 7.32, 7.33
  TC 7.4 is the first test case now properly showing NG.114 dependencies
    Remaining test cases to be adapted accordingly
  Outstanding are remaining Supplementary Services, Emergency Call scenarios, and non-3GPP access to 5GC.
Open issues for RAN5 attention
  none

## Slide 2: WP IMS over 5GS (TS 34.229-5) - RAN5#90-e (Feb-21) EN-DC (Option 3)
Progress
  Discussion paper R5-203459 had proposed to not add IMS test coverage dedicated to EN-DC. This had been accepted by RAN5.
Open issues for RAN5 attention
  none