## Slide 1: NR bands, EN-DC, NR CA and NR-DC configurations - RAN5#91-e (May-21) SA NR (Option 2) and EN-DC (Option 3)
Progress
  Completed NR bands, NR CA, NR-DC and EN-DC configurations
    27 (+3) NR bands
    5 (+/-0) NR CA configuration completed
    6 (+/-0) NR-DC configurations completed
    177 (+4) EN-DC configurations completed
  Assignment status
    NR bands: 28 (+1) out of 36 Rel-15 bands assigned
    NR CA: 17 (+1) out of 226 NR CA configurations assigned
    NR DC: 6 out of 45 NR DC configurations assigned
    EN-DC: 388(+4) out of 1141 EN-DC configurations assigned
Open issues for RAN5 attention
  Due to the high number of NR CA, NR-DC and EN-DC configurations it is likely that many will not be completed before the work item is closed.