## Slide 1: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#91-e (May-21) Summary
69 CRs agreed at RAN5#91-e to update various clauses in TS 38.521-3.
19 CR were agreed to update TP analysis for various EN_DC combos in TS 38.905
- Total of 114 TCs completed in TS 38.521-3 as of RAN5#91-e
- Includes 103 EN-DC FR1 tests + 10 EN-DC FR2 tests
33 tests involving FR1+FR2 testing have completed adding appropriate notes. No TC details will be added (covered by SA tests).

## Slide 2: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#91-e (May-21) EN-DC (Option 3)
Progress
  1 EN-DC Option 3 test cases completed at RAN5#91-e
  Remaining test cases moved to RAN5#92-e target completion.
Open issues for RAN5 attention at RAN5#91-e
  EN-DC FR2 test progress dependent on MU/TT analysis completion and other open items impacting SA FR2 tests.

## Slide 3: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#91-e (May-21) SA NR (Option 2)
Progress
  FR1+FR2 CA tests are covered by TS 38.521-3.
  No Test Case details added (covered by SA tests) . All tests in this category in the WP have completed with agreed approach.