## Slide 1: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#92-e (Aug-21) Summary
125 CRs agreed at RAN5#92-e to update various clauses in TS 38.521-3.
  Way forward on how to handle Option4 (NE-DC) test cases
  17 CRs are agreed to update NE-DC test cases
61 CR were agreed to update TP analysis for various EN_DC combos in TS 38.905
- Total of 116 TCs completed in TS 38.521-3 as of RAN5#92-e
- Includes 105 EN-DC FR1 tests + 11 EN-DC FR2 tests
33 tests involving FR1+FR2 testing have completed adding appropriate notes. No TC details will be added (covered by SA tests).

## Slide 2: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#92-e (Aug-21) EN-DC (Option 3)
Progress
  3 EN-DC Option 3 test cases completed at RAN5#92-e
  Remaining test cases moved to RAN5#93-e target completion.
Open issues for RAN5 attention at RAN5#92-e
  EN-DC FR2 test progress dependent on MU/TT analysis completion and other open items impacting SA FR2 tests.

## Slide 3: Tx/Rx E-UTRA, FR1, FR2 Interworking (TS 38.521-3) - RAN5#92-e (Aug-21) EN-DC (Option 4)
Progress
  17 EN-DC Option 4 test cases completed at RAN5#92-e
  Remaining test cases moved to RAN5#93-e target completion.
Open issues for RAN5 attention
  None