## Slide 1: RAN5#92e RF Closing Session
Pradeep Gowda RAN5 Vice Chair RF/RRM Subgroup convenor

## Slide 2: Agenda
RAN5#92e RF document status
LS’s and RF Action point update
Review ‘DEFERRED’ t-docs needing groups input

## Slide 3: RAN5#92e RF document status
Summary
  FR2 MU documents verdicts were based on FR2 MU web CC calls handled by Ron.
  FR1/2 RRM TT documents verdicts were based on review feedback by Jakub and TT analysis companies
  ‘Option4_NE_DC’[Moderator: CMCC], ‘Interband_Spur_emissions’[Moderator:Keysight] tagged document(s) verdicts were based on moderator inputs
  Status as of Aug24th RF MH
    394 CR’s ‘P.AGREED’, 24 documents ‘NOTED’ and proposals endorsed as applicable
    392 t-docs ‘DEFERRED’.
      52 CR’s have overlaps! These need to be revised to address the overlaps, to be considered for agreement.
      2 CR’s have 3GU issues. These need to be revised to address 3GU issues to be considered for agreement.
      Pending discussions to be concluded to allow for verdict by meeting deadlines
    Post conclusion of discussions, revised t-docs will be assigned final t-docs in 2 batches
      First batch by Aug 25th 12:00 UTC
      Second batch by Aug 26th 16:00 UTC
Timelines for pending documents
  Last revision upload: Thu 26 Aug 15:00 UTC (17:00 CEST)
  Last comments: Fri 27 Aug 15:00 UTC (17:00 CEST)
  End of E-meeting Fri 27 Aug 20:00 UTC (22:00 CEST)
    Deadline to submit final t-doc
66 RAN5#92e CR’s with RAN4#100e CR/draftCR dependency is pending RAN4 CR/draftCR verdict
  Revisions of RAN5 CR , which has dependent RAN4 CR/draftCR verdict, shall be uploaded by t-doc revision deadline Thu 26 Aug 15:00 UTC, to be considered for RAN5 CR verdict.
  If RAN4 CR verdict is issued on Friday (Aug27th), allowing time for revisions and discussions to be handled post RAN4 CR verdict ,the corresponding RAN5 CR verdict will be issued by Tuesday(Aug 31st) 20:00 UTC.
    Deadline to upload final t-doc Sept 1st 20:00 UTC
    Post upload of final t-doc any misalignment between Ran5 agreed CR(s) and RAN4 BIGCR(s) shall be alerted by authors directly to Ran5 leadership post meeting. Discussions and/or revisions will NOT be allowed on these misaligned CR’s, identified misaligned CRs will be requested to RAN to be withdrawn from RAN#93e CR plenary package not to be implemented in RAN5 spec.

## Slide 4: Outgoing LS and RF action point update
Outgoing LS’s:
RF Action points update :
  https://www.3gpp.org/ftp/tsg_ran/WG5_Test_ex-T1/TSGR5_92_Electronic/Inbox/meeting_handling/R5-212xxxx_Action_Points_RAN5%2392_RF_Start_v2.doc
R5-215803 | Response LS to RAN4 on LTE REFSENS Exceptions Simplification | To RAN4 | Nokia | Tuomo S
R5-215806 | Response LS to MSG TFES on the editorial issues of 5G-NR UE specifications in TSG RAN WG5 & TSG RAN WG4 | To: MSG TFES Cc: TC ERM, RAN, RAN4 | Orange | Hajer K
R5-215809 | Discussion on AMPR edge RB allocation for NS | To RAN4 | Apple | Mohammad Farooq

## Slide 5: DEFERRED discussion papers
WG Tdoc | Agenda Item | Title | Comments | Doc Handl | Conclusion | Source | Contact
R5-214323 | 5.3.2.17 | Discussion on FR1 ON/OFF time mask test procedure | Associated CRs in R5-214324, R5-214325 Apple, Anritsu comment Email discussion ongoing |  | DEFERRED | Ericsson | Mikael Ziren
R5-214940r1 | 5.3.2.17 | Discussion on FR2 DL CA test procedure | Revised from: R5-214940. r1: Proposals 1 and 2 have been updated and a new Proposal 3 has been added |  | DEFERRED | Rohde & Schwarz | Niels Petrovic
R5-215197 | 5.3.2.17 | Discussion on AMPR edge RB allocation for NS | AMPR for NS values edge RB allocation is omitted for several bands. Proposal: RAN5 to send LS to RAN4 group to clarify band edge requirement for NS_21 and other NS values where AMPR requirement is defined as “Outer/Inner” but edge requirement is omitted. Email discussion ongoing |  | DEFERRED | Apple Italia S.R.L. | Mohammad Farooq
R5-215226r2 | 5.3.2.17 | Discussion on test method for NR intra-band CA within FR1 | Revised from: R5-215226r1. Associated CR in R5-215224, R5-215225 R&S comment to the CR R5-215225 | RF#2 | DEFERRED | Guangdong OPPO Mobile Telecom. | Wenhao Zhan
R5-215515 | 5.3.2.17 | Discussion on coherent UL-MIMO measurement | Associated CR in R5-212544 email discussion ongoing |  | DEFERRED | Huawei, HiSilicon | Chunying Gu
R5-215527 | 5.3.2.17 | Occupied bandwidth for Intra-Band Contiguous EN-DC measurement uncertainty | Associated CR in R5-215528, R5-215529 8/18 FR2 MU GTM#1: KS: This paper is FR1 related. No need to treat here. Moderator (AT&T): Need to remove FR2 MU tag. Convenor: remove FR2 MU tag, ‘no verdict’ more time to review the proposal R&S comment |  | DEFERRED | Keysight technologies UK Ltd | Flores Fernandez Martos
R5-215531 | 5.3.2.17 | Out-of-band emissions for FR2 UL MIMO initial conditions | Associated CR in R5-215532, R5-215535, R5-215536 R&S comment to the associated CR R5-215532 |  | DEFERRED | Keysight technologies UK Ltd, Sporton | Flores Fernandez Martos
R5-215565r2 | 5.3.2.17 | Discussion of test applicability for different NS values | Revised from: R5-215565r1. Associated CR in R5-215566 Email discussion ongoing | RF#2 | DEFERRED | Qualcomm Austria RFFE GmbH | Kevin Wang
R5-215524r1 | 5.3.6.11 | NR_CADC_NR_LTE_DC_R16-UEConTest Work plan extension request | Revised from: R5-215524. | RF#2 | DEFERRED | Keysight technologies UK Ltd | Flores Fernandez Martos
R5-215633r2 | 5.3.31.7 | Discussion on FR2 test case addition and update across Releases | Revised from: R5-215633r1. | RF#2 | DEFERRED | Apple Portugal | Ashwin Mohan

## Slide 6: Thank You !