# 3GPP TSG RAN WG5 Meeting #93-e	R5-216447

# Electronic Meeting, Nov 8 – 19, 2021

# 3GPP TSG RAN Meeting #94-e	RP-21xxxx

# Electronic Meeting, Dec 6 – 17, 2021

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects for Enhancement of Network Slicing |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | eNS-UEConTest |  |  |  |  |
| Unique ID | 910099 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210370 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Jing ZHAO, Yu SHI |
|  | Company | CMCC, CT, CU |
|  | Email | songdan@chinamobile.com, zhaoj16@chinatelecom.cn, shiyu19@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#93-e (the details can be found in R5-216448):

- 100% overall completeness achieved

- For Common Test Environment, 2 CRs were agreed.

- For SIG, 5 CRs were agreed

- For Test Case Applicability, 2 CRs were agreed

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-216448	WP - Rel-16 eNS after RAN5#93-e, CMCC

TS 38.508-1 CRs

- R5-216767	Updates to NETWORK SLICE-SPECIFIC AUTHENTICATION COMMAND message, CMCC

- R5-216768	Updates to NETWORK SLICE-SPECIFIC AUTHENTICATION COMPLETE message, CMCC

TS 38.523-1 CRs

- R5-216797	Editorial changes to eNS TC 9.1.10.1 and 9.1.10.6, CMCC

- R5-217939	Correction to R16 eNS TC 9.1.10.1, Qualcomm CDMA Technologies, Keysight Technologies, Anritsu

- R5-217940	New Test Case 9.1.10.3 NSSAA / Initial registration / Rejected NSSAI, pending NSSAI,Ericsson

- R5-217941	New Test Case 9.1.10.4 NSSAA / Initial registration / Reject, Ericsson

- R5-218012	Addition of new eNS Abnormal test case, Lenovo, Motorola Mobility

TS 38.523-2 CRs

[1]	R5-217459	Addition of applicability for new Enhanced Network Slicing test cases, Ericsson

[2]	R5-218009	Addition of test applicability for new eNS test cases, Lenovo, Motorola Mobility

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template