3GPP TSG-RAN5 Meeting #93-e	R5-217019

Electronic Meeting, 08th Nov– 19th Nov 2021

3GPP TSG RAN meeting #94e										RP-21xxxx

Electronic Meeting, Dec. 6-17, 2021

Status Report to TSG

Agenda item:			13.5.7

| WI / SI Name | UE Conformance Test Aspects for NR Mobility Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_Mob_enh-UEConTest |  |  |  |  |
| Unique ID | 880068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200893 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June. 2022 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 88% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuchun Wu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wuyuchun@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The Work Plan was updated in [1].

There were 28 CRs agreed in [2] to [29]. See section 4 for complete list of contributions.

2.5.2	Remaining Open issues

N/A

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs

General papers

- R5-217020	WP of NR Mobility Enhancement after RAN5 93e	Huawei, Hisilicon

38.508-2

- R5-217009	Add UE capability for NR MobEnh	Huawei, Hisilicon

38.522

- R5-216870	Correction to applicability of Mob_enh RRM TCs	Huawei, Hisilicon

38.533

- R5-218215	Correction to Mob_enh RRM TC 6.3.1.9 - inter-freq  sync DAPS HO	China Telecommunications

- R5-218296	Correction to Mob_enh RRM TC 6.3.1.7 - intra DAPS sync	Huawei, Hisilicon

- R5-218297	Correction to Mob_enh RRM TC 6.3.1.8 - intra DAPS async	Huawei, Hisilicon

- R5-216873	Correction to Mob_enh RRM TC 6.3.3.1 - FR1 intra CHO	Huawei, Hisilicon

- R5-216874 	Correction to Mob_enh RRM TC 6.3.3.2 - FR1 inter CHO	Huawei, Hisilicon

- R5-218298	Correction to Mob_enh RRM TC 7.3.1.4 - inter-FR DAPS sync	Huawei, Hisilicon

- R5-216876	Correction to Mob_enh RRM TC 7.3.1.5 - inter-FR DAPS async	Huawei, Hisilicon

- R5-218461	Correction to Mob_enh RRM TC 7.3.3.1 - FR2 intra CHO	Huawei, Hisilicon

- R5-218299	Correction to Mob_enh RRM TC 7.3.3.2 - FR2 inter CHO	Huawei, Hisilicon

- R5-218216	Correction to Annex F for Mob_enh RRM TCs	Huawei, Hisilicon, China Telecommunications

- R5-218217	Correction to Mob_enh RRM TC 6.3.1.10 - inter-freq async DAPS HO	China Telecommunications

38.523-1

- R5-216508	Addition to NR TC 7.1.3.4.4-PDCP DAPS handover for Inter-frequency	China Telecommunications

- R5-216509	Addition of NR TC 8.1.4.3.5-DAPS handover Success RLF in source for Inter-frequency	China Telecommunications

- R5-217874	Correction to NR TC 8.1.4.3.2-DAPS handover	Huawei, Hisilicon

- R5-217011	Correction to NR RRC TC 8.1.4.4.1-Conditional handover success	Huawei, Hisilicon

- R5-217012	Correction to NR RRC TC 8.1.4.4.2-Conditional handover configuration update	Huawei, Hisilicon

- R5-217013	Correction to NR RRC TC 8.1.4.4.3-Conditional handover failure	Huawei, Hisilicon

- R5-217014	Correction to NR RRC TC 8.2.3.18.1-Conditional PSCell change	Huawei, Hisilicon

- R5-217875	Addition of  NR RRC TC 8.1.4.4.4-Conditional handover and legacy handover	Huawei, Hisilicon

- R5-217876	Addition of  NR RRC TC 8.2.3.18.2-Conditional PSCell change failure	Huawei, Hisilicon

38.523-2

- R5-217774	Add applicability for NR MobEnc Inter-frequency DAPS handover TC	China Telecommunications

- R5-217018	Correction to applicability for NR MobEnh	Huawei, Hisilicon

38.903

- R5-218394	TT analysis for Mob_enh RRM TC 6.3.1.7+6.3.1.8	Huawei, Hisilicon

- R5-218395	TT analysis for Mob_enh RRM TC 6.3.3.1	Huawei, Hisilicon

- R5-218396	TT analysis for Mob_enh RRM TC 6.3.3.2	Huawei, Hisilicon

- R5-218242	TT analysis for Mob_enh RRM TC 6.3.1.9+6.3.1.10		China Telecommunications

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template