## Slide 1: RAN5#93-e TTCN Sidebar
Friday 12th November 2021

## Slide 2: Agenda
TTCN Workshop#55 follow-up
  Action Points.
MCX (TF160)
  R5w210310 - MCDATA ASP type def correction
NR MAC TC 7.1.1.9.1 (Keysight)
  NDI handling

## Slide 3: TTCN Workshop#55 follow-up
Action 55.1:
  TF160: To informally ask CT1 about the assumption 2.2.1-4 in R5w210310. By 22nd October.
  => e-mail sent on 22nd Oct, no feedback received to date.
Action 55.2:
  TF160: To send a draft CR to NIST for 36.579-7 test case 5.1, according to proposal 2.3 in R5w210310. By RAN5#93-e submission deadline, 29th October.
  => Done, CR submitted as R5-216754.
  => NIST confirmed they are happy with this CR.

## Slide 4: TTCN Workshop#55 follow-up
Action 55.3:
  TF160: To provide a revision of R5w210304. By 22nd October.
  => R5w210304r1 provided on 22nd Oct. No comment received.
  => Content of R5w210304r1 included in R5-216641.
Action 55.4:
  SS Vendors: To investigate their understanding and implementation of R5w210305 case A and case B, for both LTE and NR. By 27th October.
  => Anritsu / Keysight / R&S confirmed they implement case B.
  => Clarification for case B added in R5-216641 & R5-216660.
Action 55.5:
  TF160: To check if further LTE TCs are implemented in the TTCN according to R5w210305 case A. By 27th October.
  => TF160 confirmed none found.

## Slide 5: TTCN Workshop#55 follow-up
Action 55.6:
  TF160 and SS Vendors: To check if a new PIXIT is needed according to R5w210311. By 27th October.
  => New PIXIT proposed in TF160’s CR R5-216441.
Action 55.7:
  TF160: To make the initial 5G V2X ASPs available. By 22nd October.
  => shared on 25th Oct. No feedback received to date.
Action 55.8:
  SS Vendors: To review the POS test model additions. By 27th October.
  => No feedback received to date.

## Slide 6: MCX
MCDATA:
  R5w210310 - MCDATA ASP type def correction:
    In MCData_Message_TypeDefs: MCData_MessageID has been changed from O1_Type to O16_Type
      in accordance to TS 24.282 clause 15.2.10

## Slide 7: NR MAC TC 7.1.1.9.1 (Keysight)
NR MAC test case 7.1.1.9.1 requires NDI bit to be configured to the same value at steps 1 and step 6.
Questions from Keysight:
  TTCN configures the same HARQ process id at step 1 and 6 but does not do anything for NDI bit, is it correct?
  Does an NR ASP exists to do this?