## Action Points at RAN5#94-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#94.01 | SIG | Review and update TS 38.523-1 11.4 test cases | MediaTek, TF160, Huawei/Hisilicon, R&S, Qualcomm | R5-220112 | RAN5#95 | Pending |
| AP#94.02 | SIG | Resolve the issue identified within TS 38.508-1 Table 4.6.3-132 (RadioBearerConfig) for sdap-Config with condition DRBn | TF160, | R5-220652r2 | RAN5#95 | Pending |

## Action Points at RAN5#93-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#93.01 | SIG | Define the cell configuration to overcome the limitation due to lack of FR1/E-UTRA/UTRA calibration in an OTA environment involving FR1/FR2/E-UTRA/UTRA cells in impacted test cases (marked as FFS) | R&S, Keysight, Anrtisu, TF160 |  | RAN5#95 | Pending R5-220856 |
| AP#93.02 | SIG | Check all NR-DC and NR CA Inter-band test cases to align the terminology being used for OTA environment | R&S | R5-217108 | RAN5#94 | Closed R5-220391 R5-220392 R5-220393 R5-220394 R5-220395 R5-220396 R5-220397 R5-220398 |
| AP#93.03 | SIG | Review test cases impacted by FR1/E-UTRA/UTRA OTA environment limitation to make them verifiable based on restricted test purpose approach | R&S | R5-217806 | RAN5#95 | Pending R5-220856 |
| AP#93.04 | SIG | Update TS 38.523-1 SoR TC 6.3.1.5 | Keysight | R5-217996 | RAN5#94 | Closed R5-217805 |