# 3GPP TSG-RAN5 Meeting #95-e	R5-222210

# Electronic Meeting, May 9th - 20th, 2022

3GPP TSG RAN Meeting #96-e	RP-22xxxx

Budapest, Hungary, June 6th - 9th, 2022

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2022 (+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 42% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#95-e (the details can be found in R5-222211):

- 42% overall completeness achieved

- For test environment, 11 Tdocs were agreed.

- For Common ICS, 4 Tdocs was agreed.

- For RF, 38 CRs were agreed.

- For applicability, 1 Tdoc were agreed.

- For TT analysis, 14 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-222211	WP - NR_Rel-16_CA_DC after RAN5#95-e, CMCC

TS 38.508-1 CRs

- R5-222173	Introduction of test frequencies for CA_n77C BCS0 and BCS1, Ericsson

- R5-222283	Introduction of test frequencies for Rel-16 inter-band EN-DC three band combinations within FR1, Nokia, Nokia Shanghai Bell

- R5-223025	Update of NR inter-band CA configurations in FR1, China Unicom

- R5-223067	Addition of test frequency for NR inter-band CA configurations including n1, NTT DOCOMO INC.

- R5-223649	Introduction of test frequencies for 3 band EN-DC configurations, Ericsson

- R5-223650	Introduction of test frequencies for additional Rel-16 NR CA DC and EN-DC inter-band configurations, Verizon Switzerland AG

- R5-223651	Correction to 4.3.1.1.5.77 on test frequencies for NR intra-band non-contiguous CA configurations of CA_n77 with class 2A, ZTE Corporation, Keysight Technologies

- R5-223652	Correction to 4.3.1.1.5.78 on test frequencies for NR intra-band non-contiguous CA configurations of CA_n78 with class 2A, ZTE Corporation

- R5-223653	Correction to 4.3.1.4.1.3 on test frequencies for inter-band EN-DC R16 configurations, ZTE Corporation

- R5-222175	Introduction of test frequencies for CA_n77C for protocol testing, Ericsson

- R5-223072	Introduction of test frequencies for CA_n258G for protocol testing, Ericsson

TS 38.508-2 CRs

- R5-222284	Introduction of Rel-16 inter-band EN-DC three band configurations within FR1 for physical layer baseline implementation capabilities, Nokia, Nokia Shanghai Bell

- R5-223046	Update of ICS baseline for CA configurations, China Unicom

- R5-223654	Introduction of UE capabilities for 2 band EN-DC configurations, Ericsson

- R5-223164	Introduction of UE capabilities for 3 band EN-DC configurations, Ericsson

TS 38.521-1 CRs

- R5-222202	Correction of Test Environment in Table 6.5A.2.2.1.4.1-2	CAICT

- R5-222241	Update Spurious emissions for UE co-existence for CA_n41C	CMCC

- R5-222327	Editorial correction for references to Table 5.5A.3-1	Nokia, Nokia Shanghai Bell

- R5-222331	FR1 - 6.5A.3.2 - Spurious for co-existence - correction for CA_n41-n79	Keysight Technologies UK Ltd

- R5-222975	Addition of CA_n1A-n8A into MOP TC	China Unicom

- R5-223655	Introduction of test specifications for additional Rel-16 CA combos to Clause 6	Verizon Switzerland AG

- R5-223656	Test procedure correction in FR1 CA test case 7.6A.4.3	Keysight Technologies UK Ltd

- R5-223022	Addition of CA_n1A-n8A into Refsens TC 	China Unicom

- R5-223657	General updates of clause 5 for R16 CADC configurations	China Unicom, Verizon

TS 38.521-3 CRs

- R5-222192	Correction of minimum requirement and test requirement of 6.2B.1.3, CAICT

- R5-223658	Introduction of Output power requirements for DC_1A_n8A, DC_7A_n8A and DC_8A_n28A, Nokia, Nokia Shanghai Bell

- R5-223659	Introduction of Allowed maximum configured output power relaxation for DC_1_n5, DC_1_n8,DC_3_n5, DC_7_n5, DC_7_n8 and DC_8_n28, Nokia, Nokia Shanghai Bell

- R5-223660	Introduction of General Spurious emissions requirements for DC_1A_n8A, DC_7A_n8A, DC_8A_n28A and DC_20A_n8A, Nokia, Nokia Shanghai Bell

- R5-223661	Introduction of Spurious emissions band UE co-existence limits Rel-16 for DC_1A_n8A, DC_7A_n8A, DC_8A_n28A and DC_20A_n8A, Nokia, Nokia Shanghai Bell

- R5-223662	Introduction of Spurious emissions band UE co-existence Test description for DC_1A_n8A, DC_7A_n5A, DC_7A_n8A, DC_8A_n28A and DC_20A_n8A, Nokia, Nokia Shanghai Bell

- R5-223663	Introduction of Spurious emissions band UE co-existence Rel-16 Test requirements for DC_1A_n8A, DC_7A_n8A, DC_8A_n28A and DC_20A_n8A, Nokia, Nokia Shanghai Bell

- R5-222473	Addtion Delta TIB,c for FR1 EN-DC, KDDI Corporation

- R5-223664	Addition of new CADC MOP TC	, Intertek

- R5-223665	Addition of ACLR Test Case for Inter-band EN-DC including FR2 5 NR CCs, Sporton

- R5-223666	Addition of ACLR Test Case for Inter-band EN-DC including FR2 6 NR CCs, Sporton

- R5-223667	Addition of ACLR Test Case for Inter-band EN-DC including FR2 7 NR CCs, Sporton

- R5-223668	Addition of ACLR Test Case for Inter-band EN-DC including FR2 8 NR CCs, Sporton

- R5-223669	Addition of General Spurious Emissions Test Case for Inter-band EN-DC including FR2 5 NR CCs, Sporton

- R5-223670	Addition of General Spurious Emissions Test Case for Inter-band EN-DC including FR2 6 NR CCs, Sporton

- R5-223671	Addition of General Spurious Emissions Test Case for Inter-band EN-DC including FR2 7 NR CCs, Sporton

- R5-223672	Addition of General Spurious Emissions Test Case for Inter-band EN-DC including FR2 8 NR CCs, Sporton

- R5-223673	Update 6.5B.3.3.2 for R16 DC_14_n2 and DC_14_n66, Qualcomm Israel Ltd.

- R5-223674	Add delta TIBc for inter-band DC_28A_n7A-n78A, Ericsson

- R5-223675	Introduction of Allowed reference sensitivity relaxation for DC_3A_8A_n28A, Nokia, Nokia Shanghai Bell

- R5-223676	Introduction of DC_1A_20A_n8A reference sensitivity test requirements, Nokia, Nokia Shanghai Bell

- R5-223677	Introduction of DC_3A_7A_n5A reference sensitivity test requirements	, Nokia, Nokia Shanghai Bell

- R5-223678	Introduction of DC_7A_8A_n3A reference sensitivity test requirements, Nokia, Nokia Shanghai Bell

- R5-223679	Introduction of DC_7A_20A_n8A reference sensitivity test requirements, Nokia, Nokia Shanghai Bell

- R5-223680	Introduction of DC_7A_28A_n5A reference sensitivity test requirements, Nokia, Nokia Shanghai Bell

- R5-223681	Addtion Minimum Conformance Requests of REFSENS for FR1 EN-DC, KDDI Corporation

- R5-222543	Correction of Refsens CA test case, ROHDE & SCHWARZ

- R5-223245	Add delta RIBc for inter-band DC_28A_n7A-n78A, Ericsson

- R5-222703	Update to R16 Configuration for DC, Bureau Veritas, Nokia, Huawei, HiSilicon

TS 38.522 CRs

- R5-222562	Addition of applicability for CADC MOP TC, Intertek

TS 38.905 CRs

- R5-223682	Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_1A_n8A, Nokia, Nokia Shanghai Bell

- R5-223683	Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_7A_n8A, Nokia, Nokia Shanghai Bell

- R5-223684	Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_8A_n28A, Nokia, Nokia Shanghai Bell

- R5-223685	Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_20A_n8A, Nokia, Nokia Shanghai Bell

- R5-223686	Introduction of reference sensitivity test point analysis for DC_1A_20A_n8A, Nokia, Nokia Shanghai Bell

- R5-223687	Introduction of reference sensitivity test point analysis for DC_1A_28A_n5A, Nokia, Nokia Shanghai Bell

- R5-223688	Introduction of reference sensitivity test point analysis for DC_3A_7A_n5A, Nokia, Nokia Shanghai Bell

- R5-223689	Introduction of reference sensitivity test point analysis for DC_3A_8A_n28A, Nokia, Nokia Shanghai Bell

- R5-223690	Introduction of reference sensitivity test point analysis for DC_7A_8A_n3A, Nokia, Nokia Shanghai Bell

- R5-223691	Introduction of reference sensitivity test point analysis for DC_7A_20A_n8A, Nokia, Nokia Shanghai Bell

- R5-223692	Introduction of reference sensitivity test point analysis for DC_7A_28A_n5A, Nokia, Nokia Shanghai Bell

- R5-222734	Update TpAnalysisSpur_DC_14A_n2A, Qualcomm Israel Ltd.

- R5-222735	Update TpAnalysisSpur_DC_14A_n66A, Qualcomm Israel Ltd.

- R5-223050	Update of test points analysis per CA configuration Table, China Unicom

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template