3GPP TSG-RAN WG5 Meeting #96-e	R5-224709

Electronic Meeting, 15th Oct. – 26th Oct. 2022

3GPP TSG RAN meeting #97-e								     RP-22xxxx

Electronic Meeting, 12th Sept. – 16th Sept. 2022

Status Report to TSG

Agenda item:			13.4.23

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_MBS_5MBS_5MBUSA-UEConTest |  |  |  |  |
| Unique ID | 950061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220423 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 9% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ya Zhao |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | zhaoya@hisilicon.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [1].

Common test environment:

-	Default configuration for DCI scheduling MBS is added in [2]-[4].

-	Default configuration of SIB20 and SIB21 are added in [6]-[7].

-	RRC Message definitions related to MBS are updated in [8]-[9];

-	Test procedure for Multicast MBS join is added in [5].

-	MBS related IEs used in RRC messages is updated in [10],[13].

-	5GSM message for MBS related parameters is updated in [12].

UE specific testing functions:

-	Test loop mode C for MBS is added in [11].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-224710 | WP of Rel-17 NR MBS WI after RAN5 96e | Huawei, Hisilicon |
| --- | --- | --- | --- |
| [2] | R5-224740 | Add Default configuration for DCI format 4_1 scheduling MBS Multicast test | Huawei, Hisilicon |
| [3] | R5-224741 | Add Default configuration for DCI format 4_2 scheduling MBS Multicast test | Huawei, Hisilicon |
| [4] | R5-225280 | Add Default configuration for DCI format 4_0 scheduling MBS Broadcast test | Huawei, Hisilicon |
| [5] | R5-225325 | Add test procedures for MBS Multicast test | Huawei, Hisilicon |
| [6] | R5-225326 | Add SIB20 for MBS Broadcast test | Huawei, Hisilicon |
| [7] | R5-225327 | Add SIB21 for MBS Broadcast test | Huawei, Hisilicon |
| [8] | R5-225328 | Add MBSBroadcastConfiguration for MBS Broadcast test | Huawei, Hisilicon |
| [9] | R5-225329 | Add MBSInterestIndication for MBS Broadcast test | Huawei, Hisilicon |
| [10] | R5-225330 | Add MBS information elements for MBS test | Huawei, Hisilicon |
| [11] | R5-225331 | Add Loop back mode C related description for MBS | Huawei, Hisilicon |
| [12] | R5-225180 | Updates to default 5GSM messages | Ericsson |
| [13] | R5-224817 | Add IE MRB-Identity | Ericsson |

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template