## Slide 1: RAN5#96-e Meeting SIG Session 4 Outcomes
24 Aug 13 – 15 UTC

## Slide 2: Agenda
SIG CR status review & conclusion
  Withdrawal notification
  Deferred/Flagged CRs needing meeting input
    R5-225057 – deferred, TF160 proposed solution to be implemented; Guard timer may need to be extended in TTCN implementation
    R5-223989; R5-223999 (MediaTek) – Flagged
      RAN5 can only cater for the latest version of the core spec in a release. NBC introduced by RAN2 in June 2021 ASN.1 is acknowledged but RAN5 cannot avoid implementing this. Test case currently being verified but not part of certification requirement. CMCC confirmed no immediate plan to include inter-RAT in GCF
    R5-224661 (Starpoint) – comments pending to be addressed, cannot be agreed
    R5-225050 (MediaTek) – deferred
      TC as currently defined and implemented may not cater for all type of UE implementation. Proposed test definition update needs to specify exact value for the downlink message in step 12
      Consider capturing the limitation in case a solution cannot be found

## Slide 3: Agenda
  Update on discussion paper outcomes/actions
    None
  Outgoing LS
    None
TTCN Sidebar outcomes
SIG Action Point review & update
Any other topics (on request – if time permits)