3GPP TSG-RAN5 Meeting # 98	R5-230084

Athens, Greece, Feb 27th – March 3rd 2023

Status Report to TSG

Agenda item:			13.3.13

| WI / SI Name | UE Conformance - NR coverage enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_cov_enh-UEConTest |  |  |  |  |
| Unique ID | 950063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220576 RP-221298 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 13% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu |
|  | Company | China Telecom |
|  | Email | wujingzhou@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

RAN5#95e:

Initial WP is available in R5-223109.

RAN5#96e:

Following CRs are agreed:

R5-224267, Add UE new message 3 repetition implementation capability, China Telecom

R5-224269, Add Msg3 repetition protocol test case, China Telecom

R5-225332, Add applicability for Msg3 repetition protocol test case, China Telecom

The Work Plan is updated in R5-224260

RAN5#97:

Following CR is agreed:

R5-227773, Introduce FR2 RF test case for UE phase continuity requirements when UE supports DMRS bundling, Apple

The Work Plan is updated in R5-226468

RAN5#98:

Following CR is agreed:

R5-231371, Update to FR2 RF phase continuity test, Apple

R5-231810, Addition of applicability for FR2 RF phase continuity test, Apple

The Work Plan is updated in R5-230083

2.5.2	Remaining Open issues

N/A

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#95-e

- R5-223109, WP UE Conformance NR Coverage Enhancement RAN5#95e, China Telecom

- R5-223110, SR UE Conformance NR Coverage Enhancement RAN5#95e, China Telecom

RAN5#96-e

- R5-224267, Add UE new message 3 repetition implementation capability, China Telecom

- R5-224269, Add Msg3 repetition protocol test case, China Telecom

- R5-225332, Add applicability for Msg3 repetition protocol test case, China Telecom

- R5-224260, WP UE Conformance NR Coverage Enhancement RAN5#96e, China Telecom

- R5-224261, SR UE Conformance NR Coverage Enhancement RAN5#96e, China Telecom

RAN5#97

- R5-227773, Introduce FR2 RF test case for UE phase continuity requirements when UE supports DMRS bundling, Apple

- R5-226468, WP UE Conformance NR Coverage Enhancement RAN5#7, China Telecom

- R5-226469, SR UE Conformance NR Coverage Enhancement RAN5#7, China Telecom

RAN5#98

- R5-231371, Update to FR2 RF phase continuity test, Apple

- R5-231810, Addition of applicability for FR2 RF phase continuity test, Apple

- R5-230083, WP UE Conformance NR Coverage Enhancement RAN5#98, China Telecom

- R5-230084, SR UE Conformance NR Coverage Enhancement RAN5#98, China Telecom