3GPP TSG-RAN5 Meeting #100	R5-234060

Toulouse, France, 21 – 25 August 2023

Status Report to TSG

Agenda item:			13.3.15

| WI / SI Name | UE Conformance - NR coverage enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_cov_enh-UEConTest |  |  |  |  |
| Unique ID | 950063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221298 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 91% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu |
|  | Company | China Telecom |
|  | Email | wujingzhou@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

RAN5#95e:

Initial WP is available in R5-223109.

RAN5#96e:

Following CRs are agreed:

R5-224267, Add UE new message 3 repetition implementation capability, China Telecom

R5-224269, Add Msg3 repetition protocol test case, China Telecom

R5-225332, Add applicability for Msg3 repetition protocol test case, China Telecom

The Work Plan is updated in R5-224260

RAN5#97:

Following CR is agreed:

R5-227773, Introduce FR2 RF test case for UE phase continuity requirements when UE supports DMRS bundling, Apple

The Work Plan is updated in R5-226468

RAN5#98:

Following CR is agreed:

R5-231371, Update to FR2 RF phase continuity test, Apple

R5-231810, Addition of applicability for FR2 RF phase continuity test, Apple

The Work Plan is updated in R5-230083

RAN5#99:

Following CRs are agreed:

R5-233537, Addition of new FR1 phase continuity test, Apple

R5-233551, Update to FR2 RF phase continuity test, Apple

R5-233687, Addition of applicability for FR2 RF phase continuity test, Apple

R5-232497, Correction to default configuration of RRC IEs for NR cov enh test, Huawei, HiSilicon

R5-232498, Addition of PICS for NR cov enh SIG TCs, Huawei, HiSilicon

R5-232499, Addition of NR cov enh SIG TC 7.1.1.2.6 dynamic PUCCH repetition, Huawei, HiSilicon

R5-232500, Addition of NR cov enh SIG TC 7.1.1.3.14.1 DG PUSCH repetition 32, Huawei, HiSilicon

R5-232501, Addition of NR cov enh SIG TC 7.1.1.3.14.2 CG PUSCH repetition 32, Huawei, HiSilicon

R5-232502, Addition of NR cov enh SIG TC 7.1.1.3.14.3 DG PUSCH availableSlotCouting, Huawei, HiSilicon

R5-232503, Addition of NR cov enh SIG TC 7.1.1.3.14.4 CG PUSCH availableSlotCouting, Huawei, HiSilicon

R5-232504, Addition of NR cov enh SIG TC 7.1.1.3.15.1 TBoMS, Huawei, HiSilicon

R5-232505, Addition of NR cov enh SIG TC 7.1.1.3.15.2 TBoMS repetition, Huawei, HiSilicon

R5-232506, Addition of NR cov enh SIG TC 7.1.1.4.2.7 TBoMS TBS selection, Huawei, HiSilicon

R5-233295, Correction to NR SA SIG TC 8.1.5.1.1 UE capability transfer, Huawei, HiSilicon

R5-233394, Addition of applicability for NR cov enh SIG TCs, Huawei, HiSilicon

RAN5#100:

Following CRs are agreed:

| R5-235220 | Update to applicability for FR2 RF phase continuity test | Apple Benelux B.V. |
| --- | --- | --- |
| R5-235855 | TP analysis for FR2 RF phase continuity test | Apple Benelux B.V. |
| R5-234441 | Correction to EN-DC SIG TC 8.2.1.1.1_UE capability transfer | Huawei, HiSilicon |
| R5-234442 | Correction to NE-DC SIG TC 8.2.1.1.2_UE capability transfer | Huawei, HiSilicon |

2.5.2	Remaining Open issues

N/A

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#95-e

- R5-223109, WP UE Conformance NR Coverage Enhancement RAN5#95e, China Telecom

- R5-223110, SR UE Conformance NR Coverage Enhancement RAN5#95e, China Telecom

RAN5#96-e

- R5-224267, Add UE new message 3 repetition implementation capability, China Telecom

- R5-224269, Add Msg3 repetition protocol test case, China Telecom

- R5-225332, Add applicability for Msg3 repetition protocol test case, China Telecom

- R5-224260, WP UE Conformance NR Coverage Enhancement RAN5#96e, China Telecom

- R5-224261, SR UE Conformance NR Coverage Enhancement RAN5#96e, China Telecom

RAN5#97

- R5-227773, Introduce FR2 RF test case for UE phase continuity requirements when UE supports DMRS bundling, Apple

- R5-226468, WP UE Conformance NR Coverage Enhancement RAN5#7, China Telecom

- R5-226469, SR UE Conformance NR Coverage Enhancement RAN5#7, China Telecom

RAN5#98

- R5-231371, Update to FR2 RF phase continuity test, Apple

- R5-231810, Addition of applicability for FR2 RF phase continuity test, Apple

- R5-230083, WP UE Conformance NR Coverage Enhancement RAN5#98, China Telecom

- R5-230084, SR UE Conformance NR Coverage Enhancement RAN5#98, China Telecom

RAN5#99

- R5-233537, Addition of new FR1 phase continuity test, Apple

- R5-233551, Update to FR2 RF phase continuity test, Apple

- R5-233687, Addition of applicability for FR2 RF phase continuity test, Apple

- R5-232497, Correction to default configuration of RRC IEs for NR cov enh test, Huawei, HiSilicon

- R5-232498, Addition of PICS for NR cov enh SIG TCs, Huawei, HiSilicon

- R5-232499, Addition of NR cov enh SIG TC 7.1.1.2.6 dynamic PUCCH repetition, Huawei, HiSilicon

- R5-232500, Addition of NR cov enh SIG TC 7.1.1.3.14.1 DG PUSCH repetition 32, Huawei, HiSilicon

- R5-232501, Addition of NR cov enh SIG TC 7.1.1.3.14.2 CG PUSCH repetition 32, Huawei, HiSilicon

- R5-232502, Addition of NR cov enh SIG TC 7.1.1.3.14.3 DG PUSCH availableSlotCouting, Huawei, HiSilicon

- R5-232503, Addition of NR cov enh SIG TC 7.1.1.3.14.4 CG PUSCH availableSlotCouting, Huawei, HiSilicon

- R5-232504, Addition of NR cov enh SIG TC 7.1.1.3.15.1 TBoMS, Huawei, HiSilicon

- R5-232505, Addition of NR cov enh SIG TC 7.1.1.3.15.2 TBoMS repetition, Huawei, HiSilicon

- R5-232506, Addition of NR cov enh SIG TC 7.1.1.4.2.7 TBoMS TBS selection, Huawei, HiSilicon

- R5-233295, Correction to NR SA SIG TC 8.1.5.1.1 UE capability transfer, Huawei, HiSilicon