3GPP TSG-RAN5 Meeting #100	R5-234867

# Incheon, Korea, May 22nd – 26th, 2023

3GPP TSG RAN meeting #101										RP-23xxxx

Bangalore, India, September 11-15, 2023

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - RF requirements enhancement for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_FR1_enh-UEConTest |  |  |  |  |
| Unique ID | 960090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221848 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 32%(+12%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The initial WP is generated in [1].

The Progress remains 32%.

The test case of time mask of 2Tx-2Tx UL switching is introduced.

The test cases of DL interruption of 2Tx-2Tx UL switching, and UL switching between 2 bands are specifi3d.

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

[1]	R5-234866	WP - Rel-17 RF requirements enhancement for NR frequency range 1 (FR1)	Huawei, HiSilicon

38.508-2 documents

[2]	R5-235845	Addition of UE capability indicating support of simultaneous transmission and reception in TDD-TDD and TDD-FDD inter-band NR CA	Nokia, Nokia Shanghai Bell

[3]	R5-235613	Addition of PICS for 2Tx switching	Huawei, HiSilicon

38.522 documents

[4]	R5-235801	Adding applicability statement for NR SA FR1 DL interruptions at switching between two uplink carriers test cases		Nokia, Nokia Shanghai Bell

[5]	R5-235802	Addition of test applicability for 2Tx switching		Huawei, HiSilicon

38.521-1 documents

[6]	R5-234848	Update to 6.3A.3.3 of 2Tx-2Tx UL switching for inter-band CA	Huawei, HiSilicon

38.533 documents

[7]	R5-235904	Addition of NR SA FR1 DL interruptions at switching between two uplink carriers for 6.5.7A.2	Nokia, Nokia Shanghai Bell

[8]	R5-235905	Addition of NR SA FR1 DL interruptions at switching between two uplink bands for 6.5.7B.2	Nokia, Nokia Shanghai Bell

[9]	R5-235906	Addition of DL interruptions at switching between two uplink bands with two transmit antenna connectors for 6.5.7C.2	Nokia, Nokia Shanghai Bell

[10]	R5-235706	Addition of DL interruptions at switching between two uplink bands with two transmit antenna connectors for 6.5.7C.1	Nokia, Nokia Shanghai Bell

[11]	R5-234776	Test tolerances and measurement uncertainty for DL interruptions testcases 6.5.7A.2 and 6.5.7B.2	Nokia, Nokia Shanghai Bell

38.903 documents

[12]	R5-234349	Test Tolerances for NR SA FR1 DL interruptions at switching between two uplink carriers for 6.5.7A.2	Nokia, Nokia Shanghai Bell

[13]	R5-234350	Test Tolerances for NR SA FR1 DL interruptions at switching between two uplink bands for 6.5.7B.2	Nokia, Nokia Shanghai BeLL

38.905 documents

[14]	R5-234849	Addition of TP analysis of 6.3A.3.3 2Tx-2Tx UL switching for inter-band CA	Huawei, HiSilicon

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template