## Slide 1: Handling of Rel-18 ASN.1 / NAS tabular in RAN5
Olivier Genoud
Task Force 160 Leader, 3GPP MCC

## Slide 2: Rel-18 timeline in Core WGs presented at TSG#102 in Dec’23 (RP-223528 / SP-221317)

## Slide 3
Release 18 timeline
#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
#94-e
#95-e
#96
#97-e
#98-e
#99
#100
#101
#102
#103
#104
#105
RAN Content def.
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
TSGs
2021
RAN Completion (RAN2/3/4core)

## Slide 4: Release 18 recap – text version
Release 18 Freezes and other milestones, sorted by dates :
  Sept 2021 (TSG#93): Stage 1: 80% normative work; SA Workshop; joint SA/RAN/CT meeting
  Dec 2021 (TSG#94):
    Stage 1: 100% normative work
    RAN/SA/CT joint meeting on Rel-18 content; SA2 Work Items prioritization; RAN Content Definition
  Mar 2022 (TSG#95): RAN4-lead WIDs specified
  June 2022 (#96) till March 2023 (#99): no specific deadline
  June 2023 (TSG#100): Stage 2 Functional work (SA2 and SA6) Freeze
  Sep 2023 (TSG#101):
    RAN1 freeze (before maintenance)
    Freeze for SA3 (stages 2 & 3) – maintenance to continue
  Dec 2023 (TSG#102):
    RAN1 freeze (after maintenance)
    RAN2, RAN3, RAN4Core freeze (before maintenance)
  Mar 2024 (TSG#103):
    RAN2, RAN3, RAN4Core freeze maintenance
    Stage 3 (all CT WGs; SA WGs involved with Stage 3) freeze
    (also first review of ASN.1)
  June 2024 (TSG#104):
    RAN4Perf freeze
    “coding freeze”. Freeze of: ASN-1; Open APIs
Now

## Slide 5: Rel-18 timeline in RAN5

## Slide 6
Recap – decisions at RAN5#101:
  New Rel-18 Test Work Items should only be proposed to RAN5 once Rel-18 Stage3 freeze has been declared by 3GPP
    RAN: declared in Dec’23 ; SA/CT: targeted for Mar’24.
  Rel-18 ASN.1 freeze date (targeted Jun’24) should be carefully considered for the new Rel-18 Test Work Item proposal date & 1st CRs submission at RAN5.
Status at the start of RAN5#102:
  17 new Rel-18 Test Work Items proposed for endorsement.
  Dozens of CRs introducing Rel-18 ASN.1 & NAS details submitted for agreement.
 There is a need to refine RAN5 timeline for introduction of Rel-18 ASN.1/NAS type definitions & IEs into RAN5 specifications .
Recap & Status at start of RAN5#102
Notes: ASP: Abstract Service Primitive

## Slide 7
Specification & implementation of existing test cases shall not be compromised:
  Only stable & implementable ASN.1/NAS versions shall be used in RAN5 test specifications.
  Note: Not yet frozen ASN.1/NAS is considered unstable by 3GPP (i.e. not ready for implementation).
Discrepancies between prose & implementation (e.g. TTCN) shall be avoided:
  We shall keep a one-to-one match between ASN.1/NAS messages specification in prose & corresponding ASN.1/NAS messages implementation in the test system (e.g. TTCN).
RAN5 shall be able to progress the work on the approved Rel-18 Test Work Items to achieve the deadlines targeted by the industry.
Criteria for consideration
for Rel-18 ASN.1/NAS introduction
Notes: ASP: Abstract Service Primitive

## Slide 8
Proposal1: No update to existing ASN.1/NAS default message contents with Rel-18 content shall be allowed until RAN5#104 (Aug’24).
  At RAN5#104, Rel-18 Jun’24 core specifications with frozen ASN.1/NAS will be available.
Proposal2: New Rel-18-dedicated ASN.1/NAS default message contents (e.g. new Tables in TS 38.508-1) may be added:
  At RAN5#102/RAN5#103: with restriction that all IEs/fields values are set as FFS.
    This is to aid the structuring of TS 38.508-1 & facilitate later introduction of real contents by various Rel-18 Work Items.
  From RAN5#104: no restriction.
Proposals
Notes: ASP: Abstract Service Primitive