3GPP TSG-RAN5 Meeting #102	R5-240300

# Athens, Greece, 26th – 01st Mar. 2024

3GPP TSG RAN meeting #103										RP-24xxxx

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

36 CRs were agreed during RAN5#102 meeting. No new test cases were introduced.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General paper

- R5-240299	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-240093	Update NR band and CADC configs status in ICS Annex B, CMCC

- R5-241364	Discussion 2 regarding limiting number of test frequencies for CA combinations, Ericsson

TS 38.508-1 CR:

- R5-241928	Update for additional NR-CA and NR-DC band configurations, Verizon

- R5-240275	Addition of test frequencies for new R17 NR CA combos within FR1, KDDI Corporation

- R5-240460	Introduction of test frequencies for CA_n66A-n71A-n77(2A) and CA_n66A-n71A-n78(2A), Nokia, Nokia Shanghai Bell, Apple

- R5-240775	Introduction of test frequencies for CA_n1A-n28A-n78A and CA_n3A-n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-241928	Update for additional NR-CA and NR-DC band configurations, Verizon

- R5-240878	Update NR inter-band CA configurations FR1 four bands table, Verizon Spain

- R5-241708	Update additional inter-band NR CA configurations, Verizon

R5-241944	Addition of test frequencies for CA n77(2A), BCS1, UL CA, Ericsson

TS 38.508-2 CR:

- R5-240277	Addition of UE capability for new R17 NR CA combos within FR1, KDDI Corporation

- R5-240461	Introduction of CA_n66A-n71A-n77(2A) and CA_n66A-n71A-n78(2A) for physical layer baseline implementation capabilities, Nokia, Nokia Shanghai Bell, Apple

- R5-241709	Update for additional NR-DC band configurations, Verizon Spain

- R5-240887	Update additional FR1 NR CA inter-band band configurations, Verizon

- R5-241710	Editorial correction to supported EN-DC configuration table, WE Certification

TS 38.521-1 CRs:

- R5-241734	Addition of spurious emissions, delta TIBc and UE maximum output power for new R17 NR CA combos within FR1, KDDI Corporation

- R5-240465	Add UE maximum power requirements for CA_n71A-n78A, Nokia, Nokia Shanghai Bell

- R5-240466	Add general spurious emissions for UE co-existence requirements for CA_n71A-n77A and CA_n71A-n78A, Nokia, Nokia Shanghai Bell

- R5-240835	Update of 6.3C.1 for minimum output power for SUL bands, ZTE Corporation

- R5-240836	Update of 6.3C.2 for transmit OFF power for SUL bands, ZTE Corporation

- R5-241735	Addition of delta RIBc and reference sensitivity for new R17 NR CA combos within FR1, KDDI Corporation

- R5-241736	Adding Reference sensitivity test requirements for CA_n66A-n71A-n77(2A) and CA_n66A-n71A-n78(2A), Nokia, Nokia Shanghai Bell

- R5-240777	Adding Reference sensitivity test requirements for CA_n1A-n28A-n78A and CA_n3A-n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-240888	Update reference sensitivity requirement table for additional band configurations, Verizon

- R5-241737	Correction to Reference sensitivity for CA_n28A-n41A-n79A, Anritsu

- R5-241738	Clarification of asymmetric BW in Rx test cases for CA, Anritsu

- R5-242015	Correction to Reference sensitivity for CA_n26A-n70A, Anritsu

- R5-241907	Update of 4DL CA test cases, ROHDE & SCHWARZ

- R5-241868	General updates of TS 38.521-1 clause 5 for R17 CA configurations, CU Digital Technology, Verizon, Nokia, KDDI

- R5-241121r2	Correction to note for inter-band CA including n48, Anritsu

TS 38.521-3 CRs:

- R5-241108	Correction to Reference sensitivity for DC_21A_n28A, Anritsu

TS 38.522 CR:

- R5-241946	Update of applicability for FR1 4DL CA test cases, ROHDE & SCHWARZ

TR 38.905 CRs:

- R5-240325	Addition of reference sensitivity and spurious emissions TP analysis for new R17 NR CA combos within FR1, KDDI Corporation

- R5-240462	Introduction of reference sensitivity test point analysis for CA_n66A-n71A-n77(2A) and CA_n66A-n71A-n78(2A), Nokia, Nokia Shanghai Bell, Apple

- R5-240464	Introduction of spurious emission TP analysis for CA_n71A-n78A, Nokia, Nokia Shanghai Bell

- R5-240776	Introduction of reference sensitivity test point analysis for CA_n1A-n28A-n78A and CA_n3A-n28A-n78A, Nokia, Nokia Shanghai Bell

- R5-240891	Update reference sensitivity test cases for additional band configurations, Verizon

- R5-241908	Update of test point selection for 4DL CA configurations, ROHDE & SCHWARZ

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time