3GPP TSG-RAN5 Meeting #102	R5-240608

# Athens, Greece, Feb 26 – Mar 01, 2024

3GPP TSG RAN meeting #103										RP-24xxxx

Maastricht, Netherlands, March 18-21, 2024

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - User Plane Integrity Protection support for EPC connected architectures (incl. CT/SA aspects) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | UPIP_SEC_LTE-RAN-UEConTest |  |  |  |  |
| Unique ID | 970074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230070 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 03/2004 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 100% (+25%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Petra RAUER |
|  | Company | Vodafone |
|  | Email | Petra[dot]Rauer[at]Vodafone[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### -

## 2.2	RAN2

#### -

## 2.3	RAN3

#### -

## 2.4	RAN4

#### -

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#102, 3 CRs related to TS 38.523-1 (Layer2, RRC) were agreed. These CR provided corrections to existing test cases.

2 test cases have been removed from WP as the conformance requirements were already covered by other test cases. The CRs to provide these test cases have been withdrawn.

No CRs have been raised for TS 38.508-1 therefore it was removed from WP.

During RAN5#102 an overall 100% completion was reached (+ 25%).

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### -

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan:

R5-240607		Work plan: UE Conformance - User Plane Integrity Protection support for EPC connected architectures (incl. CT/SA aspects)

CRs TS 38.523-1

R5-241552		Correction of UPIP TC 7.1.3.2.6 for specific message content, Source: ZTE Corporation

R5-241553		Correction of UPIP TC 8.2.6.4.1, Source: ZTE Corporation

R5-241186		Correction of UPIP TC 7.1.3.2.6, Source: Ericsson

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template