### Title: Minutes of TTCN Sidebar, 28-February-2024        3GPP RAN5#102 (Athens, Greece)

## Attendees:

Olivier Genoud, MCC TF160

Abdul Rasheed Mohammed, Motorola Mobility, MCC TF160

Narendra Kalahasti, Anritsu

Mohit Kanchan, Keysight

Parikshit Bhise, Rohde&Schwarz (R&S), TF160

Virginie Bardaux, Anritsu, TF160

Hellen Saunders, Keysight, TF160

Xiaozhong Chen, CATT, TF160

Bharadwaj Cheruvu, Qualcomm

Daiwei Zhou, MediaTek

Eniko Sokondar, MediaTek

Marija Buis, Adare, TF160

Lidia Salmeron, TF160

Carlos Arroyo-Narvaez, Adare, TF160

Ya Zhao, Hisilicon

Zhaobing Yang, Hisilicon, TF160

Xiaoyang Tian, CATT, TF160

Francisca Rodriguez, Adare, TF160

Marija Buis, Adare, TF160

Ingbert Sigovich, ETSI

- TTCN Workshop#64 follow-up:

  - Review of Action Points related to:

  - Action 64.1:

SS Vendors: To check R5w240007. By 15th February.

=> No feedback received.

TF160: Anritsu and Keysight to check R&S proposal.

Keysight: Fine.

Anritsu: Fine.

- Rel-17 NR SDT in INACTIVE state:

  - Support of sdt-SearchSpace

R5-240533r1(TF160) - Updates to SDT TC 7.1.1.13.2:

In r1, sdt-SearchSpace added in SIB1 to extend the SDT test coverage.

=> R5w240009 - Rel-17 SDT: Initial Test Model and ASPs.

TF160: New cssType1A added in NR_SearchSpaceType_Type. We plan to implement this ASP change in iwd-24wk12.

Lenovo: Shall the new type be added in the end?

TF160: We have done in the past addition in middle for enumerated types.

Keysight: Do TF160 plan to implement SDT TC 7.1.1.13.2?

TF160: That’s the plan unless we hit an unexpected issue during TTCN implementation.

Keysight: Is cssType1A used for SDT?

TF160: Yes, only for SDT so far.

- AoB:

Keysight: Any plans to implement some NR NTN test cases in iwd-24wk12?

TF160: No. We will need first to specify the NR NTN Test Model and associated ASPs. It will be proposed to SS Vendors at the TTCN Workshop#65 in April. So, first NR NTN GSO test cases could only be delivered in June TTCN-3 delivery.

TF160: For NB-IoT NTN NGSO, Doppler handling may require ASP update. For NGSO Reference Point RP is in the Satellite, which is different from GSO (RP is in eNodeB).

Keysight: What about Rel-16 legacy RedCap test cases?

TF160: RAN5 decided that making Rel-16 legacy test cases ready for RedCap will be contribution driven with a discussion paper justifying the industry need. No contribution at RAN5#102 will be agreed.

HiSilicon: We are happy when companies bring CRs to make Rel-16 legacy test cases RedCap ready. We proposed the test case tables for tracking purposes.

Keysight: Will there be any re-verification of Rel-16 legacy test cases for the RedCap branch.

TF160: Working assumption is no unless a special use case is detected.