3GPP TSG-RAN5 Meeting #103	R5-242850

# Fukuoka, Japan, May 20-24, 2024

3GPP TSG RAN meeting #104										RP-24xxxx

Shanghai, China, June 17-20, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC-UEConTest |  |  |  |  |
| Unique ID | 1020088 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233771 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 26% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The work plan was updated in [1] based on RAN5#103 meeting output.

22 CRs are agreed to add test cases for inter-band NR UL CA/EN-DC with 3Tx. The detailed progress as below:

- [2] introduced new TE connection and UE diagram for 3Tx

- [3] introduced the necessary PICS for defining the applicability of 3Tx test cases

- [4] ~ [12] introduced several test cases for inter-band CA with 3Tx, along with test applicability [19] and TP analysis [20] ~ [21]

- [13] ~ [18] introduced several test cases for inter-band EN-DC with 3Tx, along with test applicability [19] and TP analysis [22] ~ [23]

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-242849	WP UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC	Huawei, HiSilicon

TS 38.508-1 CRs

- R5-242919	Addition of TE and UE connection diagram for 3Tx NR CA and EN-DC	Huawei, HiSilicon

TS 38.508-2 CRs

- R5-243606	Addition of physical layer baseline implementation capabilities for 3Tx NR CA and EN-DC	Huawei, HiSilicon

TS 38.521-1 CRs

- R5-243626	Addition of test case 6.3H.3.1 Minimum output power for inter-band UL CA with UL MIMO	TTA

- R5-243627	Addition of test case 6.5H.3.1 Occupied bandwidth for inter-band UL CA with UL MIMO	TTA

- R5-242921	Update of configured transmitted power requirements for 3Tx NR CA	Huawei, HiSilicon

- R5-242922	Addition of new test case 6.2H.3.1 MOP for inter-band CA with MIMO	Huawei, HiSilicon

- R5-242923	Addition of new test cases 6.2H.3.x for inter-band CA with MIMO	Huawei, HiSilicon

- R5-242924	Addition of new test case 6.2L.3.1 MOP for inter-band CA with TxD	Huawei, HiSilicon

- R5-243628	Addition of new test cases 6.2L.3.x for inter-band CA with TxD	Huawei, HiSilicon

- R5-242926	Addition of MU and TT analysis for 3Tx NR CA test cases	Huawei, HiSilicon

- R5-243878	Addition of general informationfor 3Tx NR CA	Huawei, HiSilicon

TS 38.521-3 CRs

- R5-242928	Addition of new test case 6.2H.1.3 MOP for inter-band EN-DC with MIMO	Huawei, HiSilicon

- R5-242929	Addition of new test cases 6.2H.x.3 for inter-band EN-DC with MIMO	Huawei, HiSilicon

- R5-242930	Addition of new test case 6.2L.1.3 MOP for inter-band EN-DC with TxD	Huawei, HiSilicon

- R5-242931	Addition of new test cases 6.2L.x.3 for inter-band EN-DC with TxD	Huawei, HiSilicon

- R5-243220	Addition of MU and TT analysis for 3Tx EN-DC test cases	Huawei, HiSilicon

- R5-243221	Addition of general information for 3Tx EN-DC	Huawei, HiSilicon

TS 38.522 CRs

- R5-242932	Addition of applicabilities for 3Tx NR CA and EN-DC test cases	Huawei, HiSilicon

TR 38.905 CRs

- R5-242933	Addition of test point analysis for 6.2H.3.1 MOP for inter-band CA with MIMO	Huawei, HiSilicon

- R5-242934	Addition of test point analysis for 6.2L.3.1 MOP for inter-band CA with TxD	Huawei, HiSilicon

- R5-242935	Addition of test point analysis for 6.2H.1.3 MOP for inter-band EN-DC with MIMO	Huawei, HiSilicon

- R5-242936	Addition of test point analysis for 6.2L.1.3 MOP for inter-band EN-DC with TxD	Huawei, HiSilicon

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template