3GPP TSG-RAN5 Meeting #106	R5-250065

Athens, Greece, 17th Feb 2025 - 21st Feb 2025

3GPP TSG RAN Meeting #107	RP-25xxxx

Incheon, Korea, Mar 12-14, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further NR mobility enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_Mob_enh2-UEConTest |  |  |  |  |
| Unique ID | 1040108 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241348 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 55% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #104 the WID for UE Conformance - Further NR mobility enhancements was approved. Work Plan was created in [1].

Status after RAN5 #106 (the detail can be found in R5-250064)

- 55% overall completeness achieved.

- For RRM/SIG test, 34 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1] R5-250064  WP UE Conformance - Further NR mobility enhancements, MediaTek Inc., Apple, China Telecom

TS 38.508-1 CRs

[1]  R5-250079  Update to EarlyUL-SyncConfig-r18 for Further NR mobility enhancements, MediaTek Inc.

TS 38.508-2 CRs

[1]  R5-250070  Update to PICS of Further NR mobility enhancements, MediaTek Inc.

TS 38.522 CRs

- R5-250057  Editorial corrections of FR1 LTM test cases title, MediaTek Inc.

- R5-251667  Update to applicability for FR2 LTM test cases, MediaTek Inc.

- R5-251011  Applicability of rel-18 mobility enhancements test cases, Ericsson

TS 38.523-1 CRs

- R5-251316  Update of TC 8.1.5.1.1 for Further NR mobility enhancements, MediaTek Inc.

- R5-251317  Update of TC 8.2.1.1.1 and 8.2.1.1.2 for Further NR mobility enhancements, MediaTek Inc.

- R5-250250  Addition to new LTM test case 7.1.1.1.29, MediaTek Inc.

- R5-251364  Addition of new LTM Test Case Correct handling of MAC control information / LTM Cell Switch Command / UL transmission without random access, Qualcomm France

TS 38.523-2 CRs

- R5-251376  Addition of applicability for LTM test case 7.1.1.1.29, MediaTek Inc.

- R5-250376  Applicability for new Correct handling of MAC control information / LTM Cell Switch Command / UL transmission without random access, Qualcomm France

TS 38.533 CRs

[1]  R5-250047  Addition of minimum requirements for FR2 LTM intra L1-RSRP measurement, MediaTek Inc.

[2]  R5-250048  Addition of new test case 7.6.20.1 for FR2 LTM intra L1-RSRP measurement, MediaTek Inc.

[3]  R5-250049  Addition of minimum requirements for FR2 LTM inter L1-RSRP measurement with gap, MediaTek Inc.

[4]  R5-251611  Addition of new test case 7.6.21.1 for FR2 LTM inter L1-RSRP measurement with gap, MediaTek Inc.

[5]  R5-250051  Addition of minimum requirements for FR2 LTM inter L1-RSRP measurement accuracy, MediaTek Inc.

[6]  R5-250052  Addition of new test case 7.7.15.1 for FR1 LTM inter L1-RSRP measurement accuracy, MediaTek Inc.

[7]  R5-250053  Addition of cell mapping for FR2 LTM L1-RSRP test cases, MediaTek Inc.

[8]  R5-250054  Deletion of 6.7.17.1.2 from cell mapping table, MediaTek Inc.

[9]  R5-250055  Editorial corrections of FR1 LTM test cases title, MediaTek Inc.

[10]  R5-250161  Update to RRC IEs of Further NR mobility enhancements, MediaTek Inc.

[11]  R5-250166  Update to LTM RRM Clause 6.3.2.4, Mediatek India Technology Pvt.

[12]  R5-250397  Update RRC message content for Further NR mobility enhancements, MediaTek Inc.

[13]  R5-250398  Update to LTM TC 6.3.4.4 including TT, MediaTek Inc.

[14]  R5-250403  Correction to FR1 LTM PCell Switch test case, MediaTek Inc.

[15]  R5-250406  Update the cell configuration mapping for FR1 LTM test case 6.3.4.4, MediaTek Inc.

[16]  R5-251612  Addition of minimum requirements and new test case 7.3.4.1 for FR2 LTM PCell switch from FR2 to FR2, MediaTek Inc.

[17]  R5-251613  Addition of new test case 7.3.4.2 for FR2 LTM PCell switch from FR2 to FR2, MediaTek Inc.

[18]  R5-251614  Addition of new test case 7.3.4.3 for FR2 LTM PCell switch from FR2 to FR2, MediaTek Inc.

[19]  R5-251012  Correction of NR SA FR2 Inter-frequency SSB based L1-RSRP measurement without measurement gap test case 7.6.22.1, Ericsson.

[20]  R5-250489  Addition of NR-DC SA FR1 conditional handover including target MCG and target SCG test case, Nokia

[21]  R5-250490  Addition of NR-DC SA FR1 conditional handover including target MCG and candidate SCG test case, Nokia

[22]  R5-251615  Addition of NR-DC SA FR2 conditional handover including target MCG and target SCG test case, Nokia

TS 38.903 CRs

[1]  R5-251659  Addition of TT analysis for LTM TC 6.3.4.4, MediaTek Inc.

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template