3GPP TSG-RAN5 Meeting #106	R5-250807

# Athens, Greece, Feb 17-21, 2025

3GPP TSG RAN meeting #107										RP-25xxxx

Incheon, Korea, March 12-14, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | Netw_Energy_NR-UEConTest |  |  |  |  |
| Unique ID | 1030067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240291 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 73% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

For SIG part，there are some corrections to NES spatial domain type 1 and NES power domain test cases.

For RRM part:

- 4.5.3.11 SSB-less SCell activation are introduced but test tolerance keeps missing.

- Test tolerance analysis are added for 4.5.3.12 and 6.5.3.16.

- Applicabilities for 7.3.3.4 and 7.3.3.4 for NR FR2 NES CHO are added.

- NES CHO minimum requirements are updated to align with TS 38.133 i80

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-250806	WP UE Conformance - Network energy savings for NR		Huawei, HiSilicon

TS 38.508-2 CRs

- R5-251504	Addition of inter-band FR1 SSB-less physical capability	Huawei, HiSilicon

TS 38.533 CRs

- R5-251644	Correction and update to TRS and A-TRS based SSB-less SCell Activation test cases including TT	Nokia

- R5-251645	Update to SA FR1 A-TRS based SSB-less SCell Activation test cases including TT	Nokia

- R5-250486	Annex F changes to include test tolerance for A-TRS based SSB-less SCell activation test cases	Nokia

- R5-250727	Editorial Correction to NR SA FR1 NES handover	Sporton International INC.

- R5-250810	Addition of new test case 4.5.3.11 SCell activation of SSB-less Cell	Huawei, HiSilicon

- R5-251582	Update of minimum requirements for NES-based conditional handover	Huawei, HiSilicon

- R5-250812	Addition of new test case 6.3.3.7 NES-based conditional handover	Huawei, HiSilicon

- R5-251020	Minimum conformance requirements correction for NR SA FR2 NES triggering conditional handover test cases	Ericsson

- R5-251583	Correction of NR SA FR2 intra-frequency NES triggering conditional handover test case 7.3.3.3	Ericsson

- R5-251584	Correction of NR SA FR2-FR1 inter-frequency NES triggering conditional handover test case 7.3.3.4	Ericsson

TS 38.522 CRs

- R5-251664	Addition of test applicability for RRM NES test cases	Nokia

- R5-250809	Addition of applicability for 4.5.3.11 SSB-less SCell activation		Huawei, HiSilicon

- R5-251665	Applicability of NES Conditional handover test cases	Ericsson

TR 38.903 CRs

- R5-250483	Addition of Test Tolerances analysis for A-TRS based SSB-less SCell activation test cases	Nokia