3GPP TSG-RAN5 Meeting #106									R5-250838

Athens, Greece, 17th Feb 2025 - 21st Feb 2025

3GPP TSG RAN meeting #107									RP-25xxxx

Incheon, South Korea, March 12th – March 14th, 2025

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Protocol enhancements for Mission Critical Services (MCPTT, MCVideo, MCData) for Rel-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCProtoc17_enh3MCPTT_eMCData3_MCOver5GS-UEConTest |  |  |  |  |
| Unique ID | 1050128 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242768 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 23% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#106 the Work Plan was updated in [1].

A revised WID was agreed in [2], adding TS 38.508-1 and TS 38.508-2 as affected specifications. References to TS 37.5XX-x were replaced by references to published specifications TS 37.579-x

The CRs in [3] to [7] updates the 36.579-x specifications by removing all technical contents and add a reference to the corresponding TS 37.579-x specification.

There were 14 CRs agreed in [8] to [21] to add technichal contents. See section 3 for complete list of documents.

Overall completion is 23%.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-250839	WP on UE Conformance - Protocol enhancements for Mission Critical Services (MCPTT, MCVideo, MCData) for Rel-17; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

Revised WID:

[2] R5-250836r1	Revised WID on UE Conformance - Protocol enhancements for Mission Critical Services (MCPTT, MCVideo, MCData) for Rel-17; Source: Ericsson, FirstNet, NIST, AT&T, Element, Samsung

Pointer specifications:

[3] R5-250658	Removal of technical content in TS 36.579-1 v16.7.0 and substitution with pointer to TS 37.579-1 on the next Release; Source: ETSI Secretariat

[4] R5-250659	Removal of technical content in TS 36.579-2 v16.7.0 and substitution with pointer to TS 37.579-2 on the next Release; Source: ETSI Secretariat

[5] R5-250660	Removal of technical content in TS 36.579-4 v16.7.0 and substitution with pointer to TS 37.579-4 on the next Release; Source: ETSI Secretariat

[6] R5-250661	Removal of technical content in TS 36.579-6 v16.5.0 and substitution with pointer to TS 37.579-6 on the next Release; Source: ETSI Secretariat

[7] R5-250662	Removal of technical content in TS 36.579-7 v16.6.0 and substitution with pointer to TS 37.579-7 on the next Release; Source: ETSI Secretariat

CRs TS 37.579-1:

[8] R5-250310	NR5GC extension of clause 2; Source: MCC TF160, FirstNet, Samsung R&D Institute UK, Ericsson, Element

[9] R5-250311	NR5GC extension of clause 5.4; Source: MCC TF160, FirstNet, Samsung R&D Institute UK, Ericsson, Element

[10] R5-250840	Addition of 5G support for Test configuration for on-network UE testing; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

[11] R5-251325	Addition of 5G support for USIM parameters; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

CRs TS 37.579-2:

[12] R5-251326	Updates to scope for 5G support; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

[13] R5-250843	Updates to test cases to add 5G support; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

CRs TS 37.579-4:

[14] R5-251328	Updates for 5G support; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

CRs TS 37.579-5:

[15] R5-251407	Addition of initial Test Model for support of MCX Client over NR/5GC; Source: MCC TF160

CRs TS 37.579-6:

[16] R5-251329	Updates to scope for 5G support; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

[17] R5-250847	Updates to test cases to add 5G support; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

CRs TS 37.579-7:

[18] R5-251330	Updates to scope for 5G support; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

[19] R5-251331	Updates to test cases to add 5G support; Source: Ericsson, FirstNet, Element, Samsung R&D Institute UK

CRs TS 38.508-1:

[20] R5-250446	Support of MCX; Source: MCC TF160, FirstNet, Samsung R&D Institute UK, Ericsson, Element

CRs TS 38.508-2:

[21] R5-250447	Support of MCX; Source: MCC TF160, FirstNet, Samsung R&D Institute UK, Ericsson, Element

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template