3GPP TSG-RAN5 Meeting #106	R5-251233

# Athens, Greece, 17th Feb 2025 – 21st Feb 2025

3GPP TSG RAN Meeting #107	RP-25xxxx

# Incheon , KR, 12th Mar  2025 – 14th Mar  2025

# Source:	China Telecom, Lenovo, MediaTek

# Title:	New WID on UE Conformance - Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 3

# Document for:	Endorsement

Agenda Item:	7.5.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	UE Conformance - Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 3

Acronym: ATSSS_Ph3-UEConTest

Unique identifier:

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network | X |
|  | Services |  |

Potential target Release:	Rel-18

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This description is a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
|  | Stage 3 |
| X | Other (e.g. testing) |

2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| ATSSS_Ph3 | CT1 | 990021 | CT1 aspects of ATSSS_Ph3 |

2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |
| ATSSS-UEConTest | 970076 | UE Conformance Test Aspects - Access Traffic Steering, Switch and Splitting support in 5G system | Release 16 ATSSS test specification work |
| ATSSS_Ph2-UEConTest | 1010050 | UE Conformance - Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | Release 17 ATSSS test specification work |

3	Justification

In the Rel-16 and Rel-17 ATSSS WI, MA PDU was specified to enable the UE to be simultaneously connected to one 3GPP access network and one non-3GPP access network, while both networks are connected to the 5GC, or the 3GPP access leg is connected to EPC and the non-3GPP access leg is connected in 5GC. The solutions were based on N3IWF, which was responsible for handling the interoperability between non-3GPP networks and the 5G core network. However, with the widespread commercial deployment of VoWiFi, ePDG has become the primary way for addressing non-3GPP access. ePDG was not supported for R16/R17 ATSSS, but was introduced in the Rel-18 ATSSS WI, which will better align with the current network deployments. In addition to that, switching of MA-PDU sessions over two non-3GPP access paths within the same PLMN was also supported in this release.

The completion level of the core part of the 3GPP Rel-18 ATSSS work item in CT1 achieved 100% in March 2024, and the Rel-17 ATSSS related testing specifications were completed in May 2024. So it’s a proper time for RAN5 to introduce an associated ATSSS RAN5 work item to enable UE conformance testing for Rel-18 new features.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

The objective of this work item is to define the UE protocol conformance requirements to cover the new Rel-18 ATSSS capabilities to further extend the scenarios that ATSSS can be supported and bring better performance.

5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.508-1 | Definition of common test environment for Rel-18 ATSSS configurations. | TSG RAN#111 (Mar-26) |  |
| 38.508-2 | Definition of implementation capabilities for Rel-18 ATSSS | TSG RAN#111 (Mar-26) |  |
| 38.523-1 | Introduction of signalling test cases for Rel-18 ATSSS | TSG RAN#111 (Mar-26) |  |
| 38.523-2 | Introduction of test applicability for Rel-18 ATSSS | TSG RAN#111 (Mar-26) |  |
| 38.523-3 | Introduction of test model for Rel-18 ATSSS | TSG RAN#111 (Mar-26) | Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN. |

6	Work item Rapporteur(s)

Jing Zhao (China Telecom)   zhaoj16@chinatelecom.cn

Abdul Rasheed (Lenovo)  rasheed@motorola.com

Daiwei Zhou (Media Tek) Daiwei.Zhou@mediatek.com

7	Work item leadership

RAN5

8	Aspects that involve other WGs

None

9	Supporting Individual Members

Supporting IM name

China Telecom

Lenovo

Motorola Mobility

MediaTek

AT&T

Verizon

Ericsson

Nokia

CATT

Orange