# 3GPP TSG-RAN WG5 Meeting #106	R5-250111

# Athens, Greece, 17th Feb 2025 - 21st Feb 2025

3GPP TSG RAN Meeting #107	RP-25XXXX

Incheon,KR, 12th Mar 2025 - 14th Mar 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: Yes |
| Acronym | NR_ATG-UEConTest |  |  |  |  |
| Unique ID | 1020087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240149 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun. 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 64% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#106 (the details can be found in R5-250112):

- 64% overall completeness achieved.

- For RF conformance test cases, 10 Tdocs were agreed

- For applicability, 1 Tdoc was agreed.

- For TP analysis, 2 Tdocs were agreed.

- For RRM, 28 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-250112 WP Rel-18 ATG for NR after RAN5#106, CMCC

- R5-251676 Discussion on MU and TT for ATG RF testing, Keysight Technologies UK Ltd

- R5-250131 WF on handling ATG bands in PRD21 list, CMCC

TS 38.521-1 CRs

- R5-251536 Introduce new TC 6.5J.2.2 test case for ATG in Annex F, Ericsson GmbH, Eurolab

- R5-250113 Update to ATG Tx TCs, CMCC

- R5-251514 Introduce new TC 6.4J.1 Frequency error for ATG, Ericsson

- R5-250189 Introduce new TC 6.5J.2.2 test case for ATG, Ericsson

- R5-251703 ATG - Tx Tests - General updates on MU and core specs, Keysight Technologies

- R5-251681 Addition of new TC Error Vector Magnitude for ATG, Ericsson

- R5-251704 ATG - Rx Tests - General updates on MU and core specs, Keysight Technologies

- R5-251537 Introduce Frequency error test case 6.4J.1 for ATG UE in Annex F, Ericsson GmbH, Eurolab

- R5-251705 ATG - Annex F - MU and TT updates, Keysight Technologies

- R5-251043 Addition of Annex F for ATG test cases, Ericsson

TS 38.522 CRs

- R5-251666 Update to R18 ATG TCs applicability, CMCC, Ericsson, Huawei, HiSilicon, Sporton International INC.,

TS 38.905 CRs

- R5-250115 Addition of TP analysis for ATG TCs, CMCC

- R5-251515 Introduce new TC’s 6.4J.1 Frequency error and 6.5J.2.2 test case for ATG, Ericsson

TS 38.533 CRs

- R5-251585 Addition of ATG RRM test case 19.6.1.1.1 - intra freq SS RSRP absolute accuracy, Huawei, HiSilicon

- R5-250687 Addition of ATG RRM test case 19.6.1.1.2 - intra freq SS RSRP relative accuracy, Huawei, HiSilicon

- R5-250688 Addition of ATG RRM test case 19.6.1.2.1 - inter freq SS RSRP absolute accuracy, Huawei, HiSilicon

- R5-250689 Addition of ATG RRM test case 19.6.1.2.2 - inter freq SS RSRP relative accuracy, Huawei, HiSilicon

- R5-250690 Addition of ATG RRM test case 19.6.2.1 - intra freq SS RSRQ absolute accuracy, Huawei, HiSilicon

- R5-250691 Addition of ATG RRM test case 19.6.2.2.1 - inter freq SS RSRQ absolute accuracy, Huawei, HiSilicon

- R5-250692 Addition of ATG RRM test case 19.6.2.2.2 - inter freq SS RSRQ relative accuracy, Huawei, HiSilicon

- R5-250693 Addition of ATG RRM test case 19.6.3.1 - intra freq SS SINR absolute accuracy, Huawei, HiSilicon

- R5-250694 Addition of ATG RRM test case 19.6.3.2.1 - inter freq SS SINR absolute accuracy, Huawei, HiSilicon

- R5-250695 Addition of ATG RRM test case 19.6.3.2.2 - inter freq SS SINR relative accuracy, Huawei, HiSilicon

- R5-250696 Addition of ATG RRM test case 19.6.4.1.1 - SSB L1 RSRP absolute accuracy, Huawei, HiSilicon

- R5-250697 Addition of ATG RRM test case 19.6.4.1.2 - SSB L1 RSRP relative accuracy, Huawei, HiSilicon

- R5-250698 Addition of ATG RRM test case 19.6.4.2.1 - CSIRS L1 RSRP absolute accuracy, Huawei, HiSilicon

- R5-250699 Addition of ATG RRM test case 19.6.4.2.2 - CSIRS L1 RSRP relative accuracy, Huawei, HiSilicon

- R5-250700 Addition of ATG RRM test case 19.6.5.1.1 - CSIRS L1 SINR absolute accuracy no dedicated IMR, Huawei, HiSilicon

- R5-250701 Addition of ATG RRM test case 19.6.5.1.2 - CSIRS L1 SINR relative accuracy no dedicated IMR, Huawei, HiSilicon

- R5-250702 Addition of ATG RRM test case 19.6.5.2 - SSB L1 SINR absolute accuracy dedicated IMR, Huawei, HiSilicon

- R5-250703 Addition of ATG RRM test case 19.6.5.3.1 - CSIRS L1 SINR absolute accuracy dedicated IMR, Huawei, HiSilicon

- R5-250704 Addition of ATG RRM test case 19.6.5.3.2 - CSIRS L1 SINR absolute accuracy dedicated IMR, Huawei, HiSilicon

- R5-251586 Correction to Annex E for ATG RRM test cases, Huawei, HiSilicon

- R5-251587 Addition of Intra-frequency handover from FR1 to FR1 for ATG, Sporton International INC.

- R5-251588 Addition of Inter-frequency handover from FR1 to FR1 for ATG, Sporton International INC.

- R5-251589 Addition of Intra-frequency distance-based conditional handover from FR1 to FR1 for ATG, Sporton International INC.

- R5-251590 Addition of Inter-frequency distance-based conditional handover from FR1 to FR1 for ATG, Sporton International INC.

- R5-251591 Addition of Radio Link Monitoring Out-of-sync Test for FR1 PCell configured with SSB-based RLM RS in non-DRX mode test case 19.4.1.1, Ericsson

- R5-251592 Addition of Radio Link Monitoring In-sync Test for FR1 PCell configured with SSB-based RLM RS in non-DRX mode test case 19.4.1.2, Ericsson

- R5-251593 Addition of Radio Link Monitoring Out-of-sync Test for FR1 PCell configured with CSI-RS-based RLM in non-DRX mode test case 19.4.1.3, Ericsson

- R5-251594 Addition of Radio Link Monitoring In-sync Test for FR1 PCell configured with CSI-RS-based RLM in non-DRX mode test case 19.4.1.4, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template