3GPP TSG-RAN5 Meeting #106	R5-250734

# Athens, Greece, Feb 17-21, 2025

3GPP TSG RAN meeting #107										RP-25xxxx

Incheon, Korea, March 12-14, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC-UEConTest |  |  |  |  |
| Unique ID | 1020088 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233771 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 03/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The work plan was updated in [1] based on RAN5#106 meeting output.

The detailed progress is listed as below:

- MOP for PC1.5 CA are added.

- Reference sensitivity testing for PC1.5 CA are introduced.

- OOBE, transmit intermodulation are added for CA/DC with 3Tx.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-250733	WP UE Conformance - 4Rx handheld UE for low NR bands (<1GHz) and/or 3Tx for NR inter-band UL Carrier Aggregation (CA) and EN-DC	Huawei, HiSilicon

TS 38.521-1 CRs

- R5-250735	Addition of MOP for Power Class 1.5 CA with UL MIMO	Huawei, HiSilicon

- R5-250736	Addition of MOP for Power Class 1.5 CA with TxD	Huawei, HiSilicon

- R5-250737	Addition of new test cases 6.5H.3.2 OOBE for inter-band CA with UL MIMO

- R5-250738	Addition of new test case 6.5H.3.4 for inter-band CA with UL MIMO	Huawei, HiSilicon

- R5-250739	Addition of new test cases 6.5L.3.2 OOBE for inter-band CA with Tx Diversity	Huawei, HiSilicon

- R5-250740	Addition of new test case 6.5L.3.4 for inter-band CA with Tx Diversity	Huawei, HiSilicon

- R5-251141	Editorial correction of headings

- R5-251507	Addition of MSD requirements for PC1.5 CA configurations	Huawei, HiSilicon

TS 38.521-3 CRs

- R5-250743	Addition of new test case 6.5H.1.3 OBW for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-251695	Addition of new test cases 6.5H.2.3 OOBE for inter-band EN-DC with UL MIMO		Huawei, HiSilicon

- R5-250745	Addition of new test case 6.5H.4.3 for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-251555	Addition of new test case 6.5H.5.3 for inter-band EN-DC with UL MIMO	Huawei, HiSilicon

- R5-250747	Addition of new test case 6.5L.1.3 OBW for inter-band EN-DC with Tx Diversity	Huawei, HiSilicon

- R5-251696	Addition of new test cases 6.5L.2.3 OOBE for inter-band EN-DC with Tx Diversity	Huawei, HiSilicon

- R5-250749	Addition of new test case 6.5L.4.3 for inter-band EN-DC with Tx Diversity	Huawei, HiSilicon

- R5-250750	Addition of new test case 6.5L.5.3 for inter-band EN-DC with Tx Diversity	Huawei, HiSilicon

- R5-251556	Addition of Annex F for a bunch of 3Tx inter-band EN-DC test cases	Huawei, HiSilicon

TS 38.522 CRs

- R5-250752	Addition of applicabilities for a bunch of 3Tx inter-band EN-DC test cases	Huawei, HiSilicon

TR 38.905 CRs

- R5-250742	Addition of MSD test point analysis for PC1.5 CA configurations	Huawei, HiSilicon