3GPP TSG WG RAN5 Meeting #107								       R5-251859

Malta, MT, 19th – 23rd May, 2025

3GPP TSG RAN Meeting #108										       RP-25xxxx

Prague, CZ, 9th – 13th June, 2025

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - NR support for dedicated spectrum less than 5MHz for FR1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_FR1_lessthan_5MHz_BW-UEConTest |  |  |  |  |
| Unique ID | 1030060 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240044 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 78% (+13%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Siddharth Das |
|  | Company | Nokia |
|  | Email | siddharth.1.das@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### RAN5#103:

The work plan was created and updated in [1]. The work plan shows the current completion status in detail.

- Overall completion is 65% (+19%).

#### 2.5.2	Remaining Open Issues

N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#106

R5-252555	Updates of test case 5.3.2.1.7, Ericsson

R5-252556	Core spec alignment, adding of new RMC for PDCCH performance test cases, Ericsson

R5-251845	Correction of test applicability for NR SA FR1 RLM in-sync 3 MHz bandwidth test case, Nokia

R5-252559	Update of test case 5.3.2.1.7, Ericsson

R5-251832	Correction to R18 Less than 5M test cases 6.6.1.12 and 6.6.2.15, MTK

R5-251833	Update to R18 Less than 5M test cases TC 6.6.1.12 including TT, MTK

R5-251834	Update to R18 Less than 5M test cases TC 6.6.2.15 including TT, MTK

R5-253630	Completion of RLM OOS for less than 5MHz bandwidth test cases including TT, Nokia

R5-251847	Completion of SSB-based RLM IS 6.5.1.16 test case including TT, Nokia

R5-253498	Addition of RLM IS non DRX less than 5 MHz test case, Nokia

R5-251849	Addition of test tolerance and measurement uncertainty for less than 5 MHz test cases, Nokia

R5-252172	Correction of RMSI CORESET configuration for less than 5 MHz test cases, Nokia

R5-253558	Addition of TT analysis for less than 5MHz TC 6.6.1.12, MTK

R5-253559	Addition of TT analysis for less than 5MHz TC 6.6.2.15, MTK

R5-253631	Addition of test tolerance analysis of RLM IS 6.5.1.16 test case, Nokia

R5-253632	Addition of test tolerance analysis of RLM OOS for less than 5 MHz test cases, Nokia

RAN5#106

R5-251674	Test frequency corrections for 3MHz CBW, Keysight Technologies

R5-250640	Addition of new test case 5.3.2.1.7 2RX FDD FR1 PDCCH antenna performance for 3 MHz channel bandwidth, Ericsson

R5-250477	Addition of test applicability for NR SA FR1 SSB based RLM in-sync with 3 MHz channel bandwidth test case, Nokia

R5-250532	Update to applicability for Less than 5MHz BW test cases, MediaTek Inc.

R5-250641	Addition of applicability for new test case 5.3.2.1.7, Ericsson

R5-251749	Update of TBD parameters RLM OOS in DRX and non-DRX mode for cell with less than 5MHz bandwidth test cases, Nokia

R5-251750	Addition of RLM IS in DRX mode for UE operating on a cell with less than 5MHz bandwidth test case, Nokia

R5-250480	Update to Annexure to address less than 5 MHz test cases, Nokia

R5-251595	Addition of test case: intra-frequency event triggered reporting without gap with less than 5MHz bandwidth, MediaTek Inc.

R5-250531	Addition of test case: inter-frequency event triggered reporting without SSB in DRX with less than 5MHz BW, MediaTek Inc.

R5-250401	Addition of signalling parameters for spectrum less than 5MHz for FR1, Nokia

R5-251288	Update SIG default test frequencies for band n106, MCC TF160, Nokia

R5-250309	NR FR1 less than 5MHz BW: Initial Test Model, MCC TF160

RAN5#105

R5-246270	Editorial CR implementation correction for n100 Low test CBW, Nokia

R5-246273	Addition of 3 MHz CBW for Annexes C and D, Nokia

R5-246975	Update to applicability statements of less than 5 MHz test cases, Nokia

R5-246976	Completion of Cell reselection to FR1 intra-frequency NR for UE operating on a cell with less than 5MHz BW including TT, Nokia

R5-247901	Completion of FR1 intra-frequency handover for less than 5MHz test case including TT, Nokia

R5-246978	Addition of test tolerance for cell reselection and handover test cases when the cell is operating in less than 5 MHz, Nokia

R5-247902	Addition of test tolerance for test case cell reselection to FR1 intra-frequency NR having cell with less than 5MHz BW, Nokia

R5-247903	Addition of test tolerance for intra-frequency handover test case when the cell is operating with less than 5MHz BW, Nokia

RAN5#104

R5-244923	Updates on 4.3.1.0D for bandwidth part for 3MHz BW, ZTE

R5-244553	Addition of new capabilities needed for UE operating on a cell with less than 5MHz channel bandwidth, Nokia

R5-244924	Corrections on 6.5.2.3.3.4 for additional requirements for NS_06 and NS_07 for less than 5MHz channel BW, ZTE

R5-244397	Editorial CR implementation correction for CBWs and notes, Nokia

R5-245915	Addition of test applicability for less than 5 MHz test cases, Nokia

R5-245882	Addition of Test Case: Cell reselection to FR1 intra-frequency NR for UE operating on a cell with less than 5MHz BW, Nokia

R5-244556	Addition of FR1 intra-frequency handover for less than 5MHz test case, Nokia

R5-244557	Addition of RLM OOS in DRX mode for UE operating on a cell with less than 5MHz bandwidth test case, Nokia

R5-244558	Addition of RLM OOS in non-DRX mode for UE operating on a cell with less than 5MHz bandwidth test case, Nokia

R5-244559	Addition of less than 5 MHz RMC and CORESET RMSI scheduling, Nokia

R5-244393	PRD21 CDS: NR FR1 FDD bands for less than 5 MHz CBW

RAN5#103

- R5-242615	WP UE Conformance Test Aspects for dedicated spectrum less than 5MHz for FR1

- R5-242616	SR UE Conformance Test Aspects for dedicated spectrum less than 5MHz for FR1

- R5-243601	Addition of 3 MHz CBW test frequencies for NR Bands n26, n28, n85 and n100, Nokia

- R5-243637	Addition of 3 MHz channel bandwidth for transmitter requirements, Nokia

- R5-243638	Addition of 3 MHz channel bandwidth for receiver requirements, Nokia

- R5-243639	Introduction of dedicated spectrum less than 5MHz for FR1 to clause 5 and annex A, Nokia