# 3GPP TSG RAN WG5 Meeting #107	R5-252075

# Malta, MT, 19th May 2025 - 23rd May 2025

3GPP TSG RAN Meeting #108	RP-25XXXX

Prague, CZ, 9th June 2025 - 13th June 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: Yes |
| Acronym | NR_ATG-UEConTest |  |  |  |  |
| Unique ID | 1020087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240149 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2025 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 64% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#107 (the details can be found in R5-252076):

- 64% overall completeness achieved.

- For RF conformance test cases, 14 Tdocs were agreed

- For PICS, 1 Tdoc was agreed.

- For applicability, 1 Tdoc was agreed.

- For TT analysis, 5 Tdocs were agreed.

- For RRM, 19 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-252076 WP Rel-18 ATG for NR after RAN5#107, CMCC

- R5-252136 Discussion on MU and TT for ATG RF testing, Keysight Technologies UK Ltd

TS 38.521-1 CRs

- R5-252562 Update Spectrum emission mask for ATG in Annex F, Ericsson GmbH, Eurolab

- R5-252078 Update to ATG Tx TCs, CMCC

- R5-252137 ATG - Tx Tests - General updates, Ericsson

- R5-252167 Addition of new TC Error Vector Magnitude including symbols with transient period for ATG, Ericsson

- R5-252170 Addition of new TC EVM equalizer spectrum flatness for ATG, Keysight Technologies

- R5-252241 Addition of new TC EVM equalizer spectrum flatness for Pi/2 BPSK for ATG, Ericsson

- R5-253425 Updates to Frequency error for ATG, Keysight Technologies

- R5-253426 Update to Spectrum emission mask for ATG, Ericsson GmbH, Eurolab

- R5-252079 Update to ATG Rx TCs, Keysight Technologies

- R5-252138 ATG - Rx Tests - General updates, Ericsson

- R5-252077 Editorial Correction to Definitions for ATG UE, Ericsson

- R5-252139 ATG - Annex F - MU and TT updates, Ericsson

- R5-252316 Addition of Annex F for ATG test cases, Ericsson

- R5-252576 Update frequency error for ATG UE in Annex F, Ericsson

TS 38.522 CRs

- R5-253584 Update to R18 ATG TCs applicability, CMCC, Ericsson, Huawei, HiSilicon, Sporton

TS 38.508-2 CRs

- R5-252688 Addition of PICS for ATG RRM test cases, Huawei, HiSilicon

TS 38.903 CRs

- R5-251870 Test Tolerance analysis for RRM Intra-frequency handover test cases in FR1 for ATG, Sporton International INC.

- R5-251872 Test Tolerance analysis for RRM Inter-frequency handover test cases in FR1 for ATG, Sporton International INC.

- R5-253555 TT analysis for ATG SS-RSRP accuracy test cases 19.6.1.X, Huawei, HiSilicon

- R5-253556 TT analysis for ATG SS-RSRQ accuracy test cases 19.6.2.X, Huawei, HiSilicon

- R5-253557 TT analysis for ATG SS-SINR accuracy test cases 19.6.3.X, Huawei, HiSilicon

TS 38.533 CRs

- R5-253598 Addition of Intra-frequency RRC Re-establishment in FR1 for ATG, Sporton International INC.

- R5-253599 Addition of Inter-frequency RRC Re-establishment in FR1 with unknown target cell without serving cell timing for ATG, Sporton International INC.

- R5-251868 Addition of cell configuration for ATG RRM test cases, Sporton International INC.

- R5-253537 Update to RRM Intra-frequency handover test case in FR1 for ATG including TT, Sporton International INC.

- R5-253538 Update to RRM Inter-frequency handover test cases in FR1 for ATG including TT, Sporton International INC.

- R5-253554 Test Tolerance Update in Annex F for RRM Intra-Frequency and Inter-Frequency handover test case in FR1 for ATG, Sporton International INC.

- R5-253492 Update of RRM distance-based conditional Handover test cases in FR1 for ATG, Sporton International INC.

- R5-253597 Introduction of new test case 19.2.3.3 SA RRC Connection Release with Redirection for ATG, CAICT

- R5-253493 Addition of ATG intra-frequency CSI-RSRP accuracy test cases 19.6.6.1.1 and 19.6.6.1.2, Huawei, HiSilicon

- R5-253494 Addition of ATG intra-frequency CSI-RSRQ accuracy test case 19.6.7.1, Huawei, HiSilicon

- R5-253495 Addition of ATG intra-frequency CSI-SINR accuracy test case 19.6.8.1, Huawei, HiSilicon

- R5-252693 Correction to ATG SS-RSRP accuracy test cases 19.6.1.X with TT, Huawei, HiSilicon

- R5-252694 Correction to ATG SS-RSRQ accuracy test cases 19.6.2.X with TT, Huawei, HiSilicon

- R5-252695 Correction to ATG SS-SINR accuracy test cases 19.6.3.X with TT, Huawei, HiSilicon

- R5-252696 Removal of duplications in ATG L1-SINR accuracy test cases 19.6.5.X, Huawei, HiSilicon

- R5-252697 Correction to Annex E for ATG RRM test cases, Huawei, HiSilicon

- R5-252698 Correction to Annex F for ATG RRM test cases, Huawei, HiSilicon

- R5-253497 Correction of ATG Radio Link Monitoring test cases 19.4.1.x, Ericsson

- R5-253496 Addition of ATG SA event triggered reporting test cases 19.5.1.x, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template