## Action Point at RAN5#107

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#107.01 | SIG | Test cases 6.2.3.3a; 6.2.3.6 and 8.6.3.4 to be explored for adaptation to cover UE implementation supporting and not supporting protection against improper inter-RAT reselection | Qualcomm, TF160 | R5-253041 | RAN5#108 | Pending |

## Action Point at RAN5#106

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#106.01 | SIG | Investigate whether eCall UE implementation not initiating normal IMS Registration prior to IMS Emergency Registration is conformant to the core spec and update test procedures accordingly | Qualcomm, R&S, TF160 | R5-251340 | RAN5#107 | Closed Current test case definition is conformant to core spec expectation. So, no updates needed. Proposal to capture working assumption in the spec accepted |
| AP#106.02 | SIG | Review and update power tables for NR DC FR1 + FR1 in test cases | Qualcomm, Anritsu, TF160, MediaTek, Keysight, R&S | R5-251364 | RAN5#107 | Closed R5-252052 |

## Action Point at RAN5#105

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#105.01 | SIG | Update all references to NG.114 PICS to pc_NG114 and remove pc_NG114_v1_0 & pc_NG114_v2_0 in all specifications | Ericsson, Qualcomm | R5-247604 | RAN5#108 | Pending R5-250219 R5-250220 R5-250515 R5-253118 R5-252342 |