3GPP TSG RAN WG5#107	R5-251998

St Julian’s, Malta, 19 – 23 May 2025

3GPP TSG RAN Meeting #108	RP-25xxxx

Prague, Czech Republic, June 9-13, 2025	(revision of RP-231237)

# Source:	Huawei, HiSilicon

# Title:	Revised WID on UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations

# Document for:	Endorsement

Agenda Item:	7.5.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	UE Conformance – Rel-17 NR CA and DC; and NR and LTE DC Configurations

Acronym: NR_CADC_NR_LTE_DC_R17-UEConTest

Unique identifier: 900056

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release: {Rel-17}.

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| NR_CA_R17_Intra | R4 | 881005 | NR itrabCA for xCC DL/yCC UL including contiguous and non-contiguous spectrum (x>=y) |
| NR_CADC_R17_2BDL_xBUL | R4 | 881006 | NR iterbCA/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) |
| NR_CA_R17_3BDL_1BUL | R4 | 881007 | NR iterbCA for 3 bands DL with 1 band UL |
| NR_CADC_R17_3BDL_2BUL | R4 | 881008 | NR iterbCA/Dual Connectivity for 3 bands DL with 2 bands UL |
| NR_CA_R17_4BDL_1BUL | R4 | 881009 | NR iterbCA for 4 bands DL with 1 band UL |
| NR_CADC_R17_4BDL_2BUL | R4 | 881010 | NR iterbCA/Dual connectivity for DL 4 bands and 2UL bands |
| NR_CADC_R17_5BDL_xBUL | R4 | 881011 | NR iterbCA for 5 bands DL with x bands UL (x=1, 2) |
| DC_R17_5BLTE_1BNR_6DL2UL | R4 | 890052 | Rel-17 Dual Connectivity (DC) of 5 bands LTE inter-band CA (5DL/1UL) and 1 NR band (1DL/1UL) |
| DC_R17_xBLTE_2BNR_yDL3UL | R4 | 890053 | Rel-17 Dual Connectivity (DC) of x bands (x=2, 3, 4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL) |
| DC_R17_1BLTE_1BNR_2DL2UL | R4 | 880098 | Dual Connectivity (DC) of 1 LTE band (1DL/1UL) and 1 NR band (1DL/1UL) |
| DC_R17_2BLTE_1BNR_3DL2UL | R4 | 880099 | Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) |
| DC_R17_3BLTE_1BNR_4DL2UL | R4 | 881000 | Dual Connectivity (DC) of 3 bands LTE inter-band CA (3DL/1UL) and 1 NR band (1DL/1UL) |
| DC_R17_4BLTE_1BNR_5DL2UL | R4 | 881001 | Dual Connectivity (DC) of 4 bands LTE inter-band CA (4DL/1UL) and 1 NR band (1DL/1UL) |
| DC_R17_xBLTE_2BNR_yDL2UL | R4 | 881002 | Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |
| DC_R17_xBLTE_yBNR_3DL3UL | R4 | 881003 | Dual Connectivity (DC) of x bands (x=1,2) LTE inter-band CA (xDL/xUL) and y bands (y=3-x) NR inter-band CA (yDL/yUL) |
| DC_R17_xBLTE_3BNR_yDL2UL | R4 | 881004 | Dual Connectivity (DC) of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and 3 bands NR inter-band CA (3DL/1UL) |
| NR_SUL_combos_R17 | R4 | 881012 | band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) |
| LTE_NR_Simult_RxTx-Core | R4 | 911118 | Core part: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC |

2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Dependency on non-3GPP (draft) specification:

None

3	Justification

3GPP TSG RAN WG4 have created new bucket WIDs for Rel-17 CA/DC configurations. 3GPP TSG RAN WG5 needs to introduce the Rel-17 NR CA/DC configurations to the 3GPP UE test specifications.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

The objective of the present work item is to develop RF, RRM and protocol test cases for Rel-17 NR CA/DC configurations. The scope of this work item is conformance testing of all Rel-17 CA/DC configurations including at least 1 NR component carrier specified by 3GPP TSG RAN WG4. The introduction of the CA/DC configurations into the 3GPP TSG RAN WG5 test specification is dependent on the progress of the associated core and performance work items in 3GPP TSG RAN WG4.

5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.508-1 | Definition of common test environment for the NR Rel-17 CA and DC configurations. | TSG-RAN#106 (Dec-24) |  |
| TS 38.508-2 | Introduction of common implementation conformance statement (ICS) for new NR Rel-17 CA and DC configurations | TSG-RAN#106 (Dec-24) |  |
| TS 38.521-1 | Introduction of new NR Rel-17 CA and DC configurations specific RF requirements for Range 1 Standalone | TSG-RAN#106 (Dec-24) |  |
| TS 38.521-2 | Introduction of new NR Rel-17 CA and DC configurations specific RF requirements for Range 2 Standalone | TSG-RAN#106 (Dec-24) |  |
| TS 38.521-3 | Introduction of new NR Rel-17 CA and DC configurations specific RF requirements for Range 1 and Range 2 Interworking operation with other radios | TSG-RAN#106 (Dec-24) |  |
| TS 38.521-4 | Introduction of new NR Rel-17 CA and DC configurations specific performance requirements | TSG-RAN#106 (Dec-24) |  |
| TS 38.522 | Applicability statements of the new NR Rel-17 CA and DC configurations for the RF & RRM test cases | TSG-RAN#106 (Dec-24) |  |
| TS 38.523-1 | Introduction of new NR Rel-17 CA and DC configurations specific Protocol requirements | TSG-RAN#106 (Dec-24) |  |
| TS 38.523-2 | Applicability statements of the new NR Rel-17 CA and DC configurations for the Protocol test cases | TSG-RAN#106 (Dec-24) |  |
| TS 38.523-3 | Introduction of test model for NR Rel-17 CA and DC configurations Note: Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN | TSG-RAN#106 (Dec-24) |  |
| TS 38.533 | Introduction of new NR Rel-17 CA and DC configurations specific RRM requirements | TSG-RAN#106 (Dec-24) |  |
| TR 38.903 | Documentation of test tolerances for NR Rel-17 CA and DC configurations RF and RRM test cases | TSG-RAN#106 (Dec-24) |  |
| TR 38.905 | Documentation of test points for NR Rel-17 CA and DC RF test cases | TSG-RAN#106 (Dec-24) |  |

6	Work item Rapporteur(s)

Chunying Gu (Huawei)

guchunying@huawei.com

Niclas Weiler (Ericsson)

niclas.weiler@ericsson.com

7	Work item leadership

RAN5

8	Aspects that involve other WGs

None

9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

CMCC

China Unicom

Ericsson

Samsung

DISH Network

AT&T

Nokia

Nokia Shanghai Bell

T-Mobile USA

Bureau Veritas

LG Electronics

Sporton

Verizon

Orange

ZTE

KTL

NTT DOCOMO