3GPP TSG WG RAN5 Meeting #107	R5-251999

St Julian’s, Malta, May 19-23, 2025

3GPP TSG RAN meeting #108										RP-25xxxx

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2025 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying Gu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

27 CRs were agreed during RAN5#107 meeting. No new test cases were introduced.

1 discussion paper regarding testing of n77(2A) is noted.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General paper

- R5-251999	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-251983	Discussion on non-contiguous CA_n77(2A)	Nokia	38.521-1

TS 38.508-1 CR:

- R5-252232	Addition of several 3 band NR CA combination to inter-band configurations table 	WE Certification Oy, AT&T, FirstNet	38.508-1

- R5-252252	Addition of test frequencies for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.508-1

TS 38.508-2 CR

- R5-252233	Addition of applicability statement for many 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.508-2

- R5-252253	Addition of UE capability for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.508-2

TS 38.521-1 CRs:

- R5-252234	Addition of configured output power requirements for many 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.521-1

- R5-252254	Addition of delta TIBc for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.521-1

- R5-252853	Introduction of spurious emissions test requirements for CA_n3A-n5A	ZTE Corporation, China Telecom	38.521-1

- R5-252097	Update to REF SENSE test configuration of CA_n28A-n41A-n79A	CMCC, Anritsu	38.521-1

- R5-252235	Addition of Rx requirements for many 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.521-1

- R5-252255	Addition of delta RIB and REFSENS for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.521-1

- R5-252357	Correction of RefSens for CA_n71(2A)	ROHDE & SCHWARZ	38.521-1

- R5-252499	Update to 2DL CA REFSENS for Rel-17	Anritsu	38.521-1

- R5-253427	Updates on 7.3A for inter-band CA Refsens for CA_n3A-n5A due to intermodulation interference	ZTE Corporation, China Telecom	38.521-1

- R5-252146	Definition of BCS 1 for CA_n28A-n78A	Keysight Technologies	38.521-1

- R5-252434	General updates of TS 38.521-1 clause 5 for R17 CA configurations	China Unicom, NTT DOCOMO INC., WE Certification Oy, AT&T, FirstNet	38.521-1

TS 38.521-2 CRs:

- R5-251992	Addition of EVM equalizer spectrum flatness for CA (2UL CA)	Sporton International INC.	38.521-2

TS 38.521-3 CRs:

- R5-252934	Clarifications for FR2 testing with NR-DC and NR-CA	Qualcomm Atheros, Inc.	38.521-3

- R5-252148	NSA test 7.3B.2.3 - combo 2A n77A - corrections	Keysight Technologies	38.521-3

- R5-253650	Update to FR1 inter-band EN-DC REFSENS for Rel-17	Anritsu	38.521-3

- R5-252751	Correction to 7.3B.2.3 for Rel-17 EN-DC configurations	Huawei, HiSilicon	38.521-3

- R5-252838	Corrections on 7.3B.2.3_1.1.5 for TT denotation for Rel-17 EN-DC reference sensitivity test requirement table	ZTE Corporation	38.521-3

- R5-253413	Updates on 7.3B.2 for EN-DC reference sensitivity for DC_71A_n2A	ZTE Corporation	38.521-3

- R5-252415	Updates for NRDC FR1 FR2 band configurations	Verizon	38.521-3

TS 38.905 CRs:

- R5-251993	TP analysis of 6.4A.2.4 EVM equalizer spectrum flatness for CA	Sporton International INC.	38.905

- R5-252256	Addition of REFSENS TP analysis for CA_n28A-n78A-n79A	NTT DOCOMO INC.	38.905

- R5-252854	Introduction of spurious emission TP analysis for CA_n3A-n5A	ZTE Corporation	38.905

- R5-252862	Update of reference sensitivity TP analysis for DC_71A_n2A	ZTE Corporation	38.905

- R5-251993	TP analysis of 6.4A.2.4 EVM equalizer spectrum flatness for CA	Sporton International INC.	38.905

PRD21 CDSs:

R5-251982	PRD21 CDS: NR CA FR1 intra-band non-contiguous CA_n77(2A)	Nokia

R5-252257	PRD21 CDS PC3 NR CA_n28A-n78A-n79A with 1UL	NTT DOCOMO INC

R5-252872	PRD21 CDS NR CA PC3 FR1 CA_n5-n78	ZTE Corporation

R5-252873	PRD21 CDS NR CA PC3 FR1 CA_n3-n5-n78	ZTE Corporation