3GPP TSG-RAN5 Meeting #107	R5-252312

# St Julian’s, Malta, May 19-23, 2025

3GPP TSG RAN meeting #108										RP-25xxxx

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | Netw_Energy_NR-UEConTest |  |  |  |  |
| Unique ID | 1030067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240291 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 90% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

For RRM part:

- Test tolerance analysis for 4.5.3.11 SSB-less SCell activation is agreed.

- Test tolerance analysis for 7.3.3.3 NES triggering conditional handover is agreed.

For SIG part

- Cell DTX configuration are corrected to be time aligned with UE C-DRX configuration.

- NES spatial domain Type 2 adaptation test case is completed.

- NES spatial domain Type 1 and spatial domain test cases are updated with message and procedure improved.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-252311	WP UE Conformance - Network energy savings for NR		Huawei, HiSilicon

TS 38.508-1 CRs

- R5-252304	Addition of DCI 2-9 condition to Search Space configuration	Huawei, HiSilicon

TS 38.508-2 CRs

- R5-252305	Addition of physical layer capability for NES spatial domain Type 2 adaptation	Huawei, HiSilicon

TS 38.533 CRs

- R5-253565	Update to 4.5.3.11 SCell activation of SSB-less Cell including TT	Huawei, HiSilicon

- R5-252776	Correction of NR SA NES triggering conditional handover test cases including test tolerance	Ericsson

TS 38.522 CRs

- R5-252778	Applicability correction of NES triggering conditional handover test case 7.3.3.3	Ericsson

TR 38.903 CRs

- R5-253566	Addition of test tolerance analysis for 4.5.3.11 SCell activation of SSB-less Cell	Huawei, HiSilicon

- R5-253277	Test Tolerance analysis for intra-frequency NES triggering conditional handover test case 7.3.3.3 	Ericsson

TS 38.523-1 CRs

- R5-252306	Correction to cell DTX configuration for cell DTX test cases	Huawei, HiSilicon

- R5-253150	Addition of new test case 7.1.1.14.2.2 NES spatial domain Type 2 adaptation	Huawei, HiSilicon

- R5-253159	Correction to testcases 7.1.1.14.2.1 and 7.1.1.14.2.3	Nokia

TS 38.523-2 CRs

- R5-252310	Addition of applicability for 7.1.1.14.2.2 NES spatial domain Type 2 adaptation	Huawei, HiSilicon