3GPP TSG-RAN WG5 Meeting #107					          	    R5-252437

Malta, MT, 19th – 23rd May, 2025

3GPP TSG RAN Meeting #108	RP-25xxxx

Prague, Czech Republic, June 9-13, 2025	(revision of RP-240346)

# Source:	China Telecom, Huawei, HiSilicon, BUPT

# Title:	Revised WID on UE Conformance – Multi-carrier enhancements for NR

# Document for:	Endorsement

Agenda Item:	7.5.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	UE Conformance – Multi-carrier enhancements for NR

Acronym:	NR_MC_enh-UEConTest

Unique identifier:	1030070

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-18

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | x | x | x | x |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This description is a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
|  | Stage 3 |
| X | Other (e.g. testing) |

2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| NR_MC_enh | RAN1 | 940094 | Multi-carrier enhancements for NR |
| NR_MC_enh-Core | RAN1 | 940194 | Core part: Multi-carrier enhancements for NR |
| NR_MC_enh-Perf | RAN1 | 940294 | Perf. part: Multi-carrier enhancements for NR |

2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |
|  |  |  | {optional free text} |

3	Justification

The Rel-18 ‘Multi-carrier enhancements for NR’ is RAN1 leading WI, the scope of core part WID is captured in RP-222251 and is copied below for information.

1. Specify a solution for multi-cell PUSCH/PDSCH scheduling (one PDSCH/PUSCH per cell) with a single DCI [RAN1]

- Identify the maximum number of cells that can be scheduled simultaneously

- Consider both intra-band and inter-band CA operation

- Consider both FR1 and FR2

- The single DCI shall be optimized for 3 or more cells for the multi-cell PUSCH/PDSCH scheduling

2. Study and if necessary specify following enhancements for multi-carrier UL operation [RAN1, RAN2, RAN4]

- UL Tx switching schemes across up to 3 or 4 bands with restriction of up to 2 Tx simultaneous transmission for FR1 UEs, including mechanisms to enable more configured UL bands than its simultaneous transmission capability and to support dynamic Tx carrier switching across the configured bands for both single TAG and multiple TAGs configurations (RAN1, RAN4)

- UE capability and RRC configuration related signalling (RAN2)

- Note: strive for RAN1/2 design agnostic with the number of bands, i.e., common design between 3 and 4 bands

- Note: no additional TAG is introduced for UL transmission on a carrier without corresponding DL carrier

- Note: this objective does not target to extend the SUL framework to support more than 1 SUL for 1 NUL

- Note: The number of TAGs is limited to up to 2.

- Note: Extension of TX switching for 2 bands to multiple TAG configurations is included in the scope. The work is limited to RAN4.

- Switching time and other RF aspects, and RRM requirements for above UL Tx switching schemes across up to 3 or 4 bands (RAN4)

- Note: Prioritize UL Tx switching across up to 3 bands is to be addressed first and then that for up to 4 bands can also be addressed

After RAN#102, according to the latest SR RP-233545, the completion of the core part has achieved 100%, and the performance part is targeted at June 2024. As a result, it is proper time to start the work on the corresponding UE conformance specifications for Rel-18 NR_MC_enh requirements in 3GPP RAN WG5.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

The objective of this work item is to enable UE conformance testing for the Rel-18 NR Multi-carrier enhancements WI which includes analysing the test case impact, applicability, test environment, and updating the relevant conformance specifications.

The conformance testing aspects for this WI would consist of RF and RRM areas, and protocol conformance specifications.

4.2	Objective of Performance part WI

N/A

4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

N/A

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.508-1 | Definition of common test environment for Rel-18 NR Multi-carrier enhancements | TSG RAN#110 (Dec-25) |  |
| TS 38.508-2 | Introduction of common implementation conformance statement (ICS) for Rel-18 NR Multi-carrier enhancements | TSG RAN#110 (Dec-25) |  |
| TS 38.521-1 | Introduction of test aspect of RF requirements for Rel-18 NR Multi-carrier enhancements | TSG RAN#110 (Dec-25) |  |
| TS 38.522 | Introduction of test applicability for Rel-18 NR Multi-carrier enhancements test cases | TSG RAN#110 (Dec-25) |  |
| TS 38.523-1 | Introduction of protocol test cases for Rel-18 NR Multi-carrier enhancements | TSG RAN#110 (Dec-25) |  |
| TS 38.523-2 | Applicability statements of Rel-18 NR Multi-carrier enhancements for the SIG test cases | TSG RAN#110 (Dec-25) |  |
| TS 38.523-3 | Introduction of test model for Rel-18 NR Multi-carrier enhancements | TSG RAN#110 (Dec-25) | Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN. |
| TS 38.533 | Introduction of RRM test cases for Rel-18 NR Multi-carrier enhancements | TSG RAN#110 (Dec-25) |  |
| TS 38.903 | Derivation of test tolerances and measurement uncertainty for Rel-18 NR Multi-carrier enhancements | TSG RAN#110 (Dec-25) |  |
| TR 38.905 | Derivation of test points for Rel-18 NR Multi-carrier enhancements | TSG RAN#110 (Dec-25) |  |

6	Work item Rapporteur(s)

Lu YANG (China Telecom)

yangl75@chinatelecom.cn

Yutong YANG (Huawei)

yangyutong3@huawei.com

Bo LIU (BUPT, Beijing University of Posts and Telecommunications)

liubo1@bupt.edu.cn

7	Work item leadership

RAN5

8	Aspects that involve other WGs

None

9	Supporting Individual Members

Supporting IM name

China Telecom

Huawei

HiSilicon

NTT DOCOMO

ZTE

BUPT

Lenovo

Motorola Mobility

Vodafone

CATT

MediaTek Inc.

Samsung

CAICT

Verizon

Ericsson