3GPP RAN WG5 Meeting #107	R5-252742

Malta, Malta, May.19th – 23rd 2025

3GPP TSG RAN meeting #108										RP-25xxxx

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% (+13%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [26].

RF Testing:

-	Several test cases are added or updated in [1]-[11] and [13]-[18]. Corresponding TP analysis and applicability are also added.

Demod Testing:

-	minimum test time is added for V2X Demod test in [12].

Signaling Testing:

-	Several test cases are added or updated in [19]-[25]. Corresponding applicability are also added.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-252017	Update of PICS for V2X	Huawei, HiSilicon

[2]	R5-252005	Editorial correction to V2X terminologies	Huawei, HiSilicon

[3]	R5-252843	Corrections on clause 6 for SL MIMO configurations	ZTE Corporation

[4]	R5-252007	Update to V2X REFSENS	Huawei, HiSilicon

[5]	R5-252008	Update to V2X adjacent selectivity	Huawei, HiSilicon

[6]	R5-252065	Completion of receiver test caes for V2V concurrent operation	CAICT

[7]	R5-252010	Update to 6.2E V2X test cases	Huawei, HiSilicon

[8]	R5-252011	Update to 6.4E V2X test cases	Huawei, HiSilicon

[9]	R5-252013	Update to 6.5E V2X test cases	Huawei, HiSilicon

[10]	R5-252023	Addition of 7.3E V2X test cases	Huawei, HiSilicon

[11]	R5-252024	Addition of 7.4E and 7.5E V2X test cases	Huawei, HiSilicon

[12]	R5-252687	Addition of minimum test time for V2X Demod test cases	Huawei, HiSilicon

[13]	R5-252018	Update of test applicability for V2X	Huawei, HiSilicon

[14]	R5-252006	TP analysis for V2X REFSENS	Huawei, HiSilicon

[15]	R5-252009	Addition of general principle for V2X inter-operation	Huawei, HiSilicon

[16]	R5-252012	TP analysis for V2X spurious emission	Huawei, HiSilicon

[17]	R5-252014	TP analysis for V2X 7.3E	Huawei, HiSilicon

[18]	R5-252068	Test point analysis for receiver test caes of V2X concurrent operation	CAICT

[19]	R5-252149	Correction to SL SDAP TC 12.1.11.1.1	ZTE Corporation, MCC TF160

[20]	R5-252150	Correction to SL SDAP TC 12.1.11.1.2	ZTE Corporation, MCC TF160

[21]	R5-252151	Editorial correction to SL PDCP TCs	ZTE Corporation, Tejet, SRTC

[22]	R5-253088	Addition of V2X SIG test case 12.1.9.1.1 - UM RLC segmentation	Huawei, HiSilicon

[23]	R5-253198	Addition of V2X SIG test case 12.1.9.2.1 - AM RLC segmentation	Huawei, HiSilicon

[24]	R5-253199	Addition of V2X SIG test case 12.1.9.2.2 - AM RLC polling	Huawei, HiSilicon

[25]	R5-252733	Addition of applicability for V2X SIG test cases	Huawei, HiSilicon

[26]	R5-252743	WP of Rel-16 V2X WI after RAN5 107	Huawei, HiSilicon

R5-251115	Completion of 6.4E.2.4 In-band emissions for V2X	Huawei, HiSilicon

[2]	R5-251117	Completion of 6.4E.2.5 EVM equalizer spectrum flatness for V2X	Huawei, HiSilicon

[3]	R5-251513	Editorial correction for some referenced Table numbers and Annex clause numbers in V2X receiver test cases	CAICT

[4]	R5-250630	Correction of Minimum conformance requirements for 7.3E Reference sensitivity for V2X	CAICT

[5]	R5-250631	Introduction of new test case 7.6E.2.2 In-band blocking for V2X con-current operation	CAICT

[6]	R5-251510	Addition of 7.3E.3 Reference sensitivity for V2X concurrent operation	Huawei, HiSilicon

[7]	R5-251511	Addition of 7.4E NR V2X Maximum input level	Huawei, HiSilicon

[8]	R5-251512	Addition of 7.5E NR V2X Adjacent channel selectivity	Huawei, HiSilicon

[9]	R5-251124	Update to Annex F for NR V2X test cases	Huawei, HiSilicon

[10]	R5-251509	Update to applicability for NR V2X test cases	Huawei, HiSilicon

[11]	R5-251116	TP analysis of 6.4E.2.4 In-band emissions for V2X	Huawei, HiSilicon

[12]	R5-251118	TP analysis of 6.4E.2.5 EVM equalizer spectrum flatness for V2X	Huawei, HiSilicon

[13]	R5-251121	TP analysis of 7.4E NR V2X Maximum input level	Huawei, HiSilicon

[14]	R5-251508	TP analysis of 7.5E NR V2X Adjacent channel selectivity	Huawei, HiSilicon

[15]	R5-251301	Addition of new SL PDCP TC 12.1.10.1.3	ZTE Corporation, Tejet, SRTC

[16]	R5-250604	Correction to SL PDCP TC 12.1.10.1.1	ZTE Corporation, Tejet, SRTC

[17]	R5-251302	Addition of new SL SDAP TC 12.1.11.1.1	ZTE Corporation, Tejet, SRTC

[18]	R5-251303	Addition of new SL SDAP TC 12.1.11.1.2	ZTE Corporation, Tejet, SRTC

[19]	R5-251304	Editorial correction to TC 12.2.4.1	ZTE Corporation, Tejet, SRTC

[20]	R5-251305	Addition of applicability for new SL PDCP TC	ZTE Corporation, Tejet, SRTC

[21]	R5-250607	Addition of applicability for new SL SDAP TC	ZTE Corporation, Tejet, SRTC

[22]	R5-251306	Addition of PIXIT for SL PDCP Reordering	ZTE Corporation, Tejet, SRTC

[23]	R5-250723	WP for Rel-16 V2X WI after RAN5#106	Huawei, HiSilicon