### Title: Minutes of TTCN Sidebar, 20-May-2025        3GPP RAN5#107 (St. Julians, Malta)

## Attendees:

Physical:

Olivier Genoud, MCC TF160

Abdul Rasheed Mohammed, Motorola Mobility, MCC TF160

Virginie Bardaux, Anritsu, MCC TF160

Narendra Kalahasti, Anritsu

Mohit Kanchan, Keysight

Parikshit Bhise, Rohde&Schwarz (R&S), MCC TF160

Eniko Sokondar, MediaTek

Xiaozhong Chen, CATT, MCC TF160

Online:

Hellen Saunders, Keysight, MCC TF160

Carlos Arroyo-Narvaez, Adare, MCC TF160

Francisca Rodriguez, Adare, MCC TF160

Lidia Salmeron, MCC TF160

Juan Garcia Martin, Rohde&Schwarz (R&S), MCC TF160

Endika Aldecoa, MCS Taasting

- TTCN Workshop#69 follow-up

Action Points:

  - Action 69.1: Rel-18 NR_Mob-enh2

TF160: Share a draft prose CR for NR Mob-enh2, including additional changes requested by SS vendors: By 9th May=> Done in R5-251935, submitted to RAN5#107.

No comment received.

Anritsu: Looks OK, will come back if needed.

  - Action 69.2: Rel-17 NR_NTN

Anritsu: Ask UE vendors why there is a small discrepancy between the values specified in RAN1 & RAN2 specs for NTN granularity: By 19th May.

=> Query raised on 25th April. Outcome?

Anritsu: Qualcomm responded. Difference in units exist but can be neglected if less than 0.1%. All calculated values happen to be <0.1%; We are following RAN2 ASN.1 definition in ASP’s, but SS & UE implementation need to follow RAN1.

Qualcomm : Any error less than ½ TC should be ignored.

Anritsu: Email shared in 29 April.

=> Values in R5-251945 are ok.

  - Action 69.3: Closing of a TCP connection

TF160: To provide list of TCs to regression test for closing the TCP in proposal 4.1-1 of R5w250115: By 28th April.

=> provided on 28th April.

  - Action 69.4: Closing of a TCP connection

SS vendors: To report results of regression testing of proposal 4.1-1 of R5w250115: By 16th May.

=> No results report received.

Anritsu: Regression tested. All test cases passed, except one TC 10.9, which fails. Root cause of failure not investigated/identified.

R&S: Majority of TCs passed, few failures including TC 10.9. Analysing failures. R&S is happy to go with proposed TTCN updates in next TTCN-3 delivery.

Keysight: Only one test case tested which triggered this change and TC is passing.

=> TF160: We will proceed with TTCN change by raising a TTCN CR, to be implemented in June TTCN-3 delivery. Happy to help debugging failures, if SS Vendors need help.

- Rel-17 NR NTN:

R5-251945r1: NR NTN test model updates

Revision r1 created to capture some NR NTN-specific timing handling in TTCN and SS.

TF160: presented the CR. It will impact TTCN implementation.

No immediate comments from meeting.

TF160: no comments so the proposal will be agreed this week.

Keysight: How does it impact TTCN/SS?

TF160: default value of 45 ms is not enough. It is being extended UE timer value of 45 ms + 1 Koffset for SR + 1 Koffset for response => 2000 ms.

- LTE audit TC 8.5.4.1 (Keysight)

Keysight: Failure of LTE audit TC observed with a UE supporting both TN (LTE) and NTN (NB-IoT).

Keysight: UE vendors have to provide PICS to Test House. 2 sets of PICS cannot be provided, hence a mix of PICS is given. The NTN PICS are set but are applicable only in NTN mode and will fail LTE audit test case when executed.

3 problematic PICS have been identified so far: 2 PICS for NTN Bands 255 & 256. Also the FDD Half duplex PICS.

TF160: This may be the PICS related that Samsung tries to address in CR R5-252916.

TF160: As per 36.523-2 clause 4 the PICS “shall be set according to the capabilities of the UE on the operating band / band combination under test”.

Keysight: More analysis needed why this is resulting in LTE audit TC failure, in principle it should not fail.

TF160: Yes we need more info where this is causing a failure.

R&S: For NB-IoT we have audit TC 22.4.13, and for NB-IoT NTN we have audit TC 22.4.13a. NB-IoT NTN bands should not be checked in NB-IoT or LTE audit test cases.

=> Keysight to share root cause of the failure.