## Slide 1: RAN5#107 TTCN sidebar Tuesday 20th May 2025
Olivier Genoud
Task Force 160 Leader, 3GPP MCC

## Slide 2
TTCN Workshop#69 follow-up
  Action Points.
Rel-17 NR NTN:
  R5-251945r1: NR NTN test model updates.
LTE audit TC 8.5.4.1 (Keysight)
Agenda

## Slide 3
Action 69.1: Rel-18 NR_Mob-enh2
  TF160: Share a draft prose CR for NR Mob-enh2, including additional changes requested by SS vendors: By 9th May.
  => Done in R5-251935, submitted to RAN5#107.
    No comment received.
Action 69.2: Rel-17 NR_NTN
  Anritsu: Ask UE vendors why there is a small discrepancy between the values specified in RAN1 & RAN2 specs for NTN granularity: By 19th May.
  => Query raised on 25th April. Outcome?
TTCN Workshop#69 follow-up

## Slide 4
Action 69.3: Closing of a TCP connection
  TF160: To provide list of TCs to regression test for closing the TCP in proposal 4.1-1 of R5w250115: By 28th April.
  => provided on 28th April.
Action 69.4: Closing of a TCP connection
  SS vendors: To report results of regression testing of proposal 4.1-1 of R5w250115: By 16th May.
  => Results reports?
TTCN Workshop#69 follow-up

## Slide 5
R5-251945r1: NR NTN test model updates
  Revision r1 created to capture some NR NTN-specific timing handling in TTCN and SS.
Rel-17 NR NTN

## Slide 6
Keysight reported:
  failure of LTE audit TC observed with a UE supporting both TN (LTE) and NTN (NB-IoT).
LTE audit TC 8.5.4.1