3GPP RAN WG5 Meeting #108	R5-254576

India, Bengaluru, Aug.25th – 29th 2025

3GPP TSG RAN meeting #109										RP-25xxxx

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further RF requirements enhancement for NR and EN-DC in frequency range 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_ENDC_RF_FR1_enh2-UEConTest |  |  |  |  |
| Unique ID | 1030066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240290 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 59% (+5%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | cedar.wang@hisilicon.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#108:

- The overall progress is 59%

- Work Plan is submitted in [20].

- 18 CRs [1]-[18] submitted and agreed during this meeting.

- 1 discussion paper [19] is discussed during this meeting.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-254447	Update of NR FR1 UL MIMO Capabilities	Huawei, HiSilicon

[2]	R5-254448	Update of 6.2.1 Note for power class 1.5	Huawei, HiSilicon

[3]	R5-254449	Addition of new test cases for configured transmitted power with 4Tx	Huawei, HiSilicon

[4]	R5-254450	Addition of new test cases for ON-OFF time mask and UTRA ACLR with 4Tx	Huawei, HiSilicon

[5]	R5-254451	Removal of Editor Note for 4Tx test cases	Huawei, HiSilicon

[6]	R5-254556	Correction to connection diagram used in 4T UL MIMO and TxD Tx test cases	Huawei, HiSilicon

[7]	R5-255258	Addition of new test case AMPR, ASEM and ASE for 4Tx UL MIMO	Huawei, HiSilicon

[8]	R5-255354	Addition of new test case AMPR, ASEM, ASE for 4Tx Tx Diversity	Huawei, HiSilicon

[9]	R5-254614	Power control for UL MIMO and TxD for UE supporting 4Tx	Huawei, HiSilicon

[10]	R5-255244	Addition of transmit modulation quality test cases for 4Tx UL-MIMO	Huawei, HiSilicon

[11]	R5-255246	Addition of time alignment for 4Tx UL-MIMO	Huawei, HiSilicon

[12]	R5-255382	Addition of transmit modulation quality test cases for 4Tx Tx diversity	Huawei, HiSilicon

[13]	R5-254557	Correction to connection diagram used in 4T UL MIMO and TxD Rx test cases	Huawei, HiSilicon

[14]	R5-255259	Addition of max input level test cases for 4T UL MIMO and TxD	Huawei, HiSilicon

[15]	R5-254559	Addition of wide band IM test cases for 4T UL MIMO and TxD	Huawei, HiSilicon

[16]	R5-255351	Addition of Annex F MU and TT for 4Tx test cases	Huawei, HiSilicon

[17]	R5-254774	Update of Annex E for 4Tx UL-MIMO and Tx diversity	Huawei, HiSilicon

[18]	R5-255336	Adding test applicability for new 4Tx test cases	Huawei, HiSilicon

[19]	R5-254065	Discussion on FR1 MUs for 4Tx test cases	Keysight Technologies UK Ltd

[20]	R5-254577	WP of Further RF requirements enhancement for NR and EN-DC in FR1	Huawei, HiSilicon