## Slide 1: MCC TF160 Status Report (pre-RAN5#109)
Olivier Genoud
Task Force 160 Leader, 3GPP MCC

## Slide 2
TTCN workflow Simplified view
Note: Each step above has a feedback loop to any previous step(s) (e.g. prose/TTCN bug report).
Who:
RAN5_SIG
TF160 +
SS Vendors
TF160
SS Vendor(s) +
UE Vendor(s) +
TF160
Where:
RAN5 meeting
TTCN Workshop
ETSI
SS/UE Vendor
lab
scope of this report
Notes: ASP: Abstract Service Primitive
SS: System Simulator
TTCN: Testing and Test Control Notation (version 3)
UE: User Equipment

## Slide 3
Test Models – 5G-Advanced (Rel-18):
  NR XR enh.: endorsed ASP updates to add new MAC CE for Refined Long BSR.
  NR NW energy savings (NES): endorsed ASP updates to extend of CSI-RS reporting ASPs + to support 1 new MAC CE for enhanced SP CSI reporting on PUCCH (de)activation.
  NR UAV: endorsed initial test model to enable NR UAV test cases implementation.
  Prose CRs to TS 38.523-3 & 37.571-4 submitted at RAN5#109 for the above.
Test Models – NB-IoT:
  Rel-16: endorsed further ASP updates to support Preconfigured UL Resource (PUR).
  Rel-18 NTN: endorsed initial test model to support NB-IoT NTN with flexible Tx/Rx and in-band NR NTN deployment scenarios.
  Prose CR to TS 36.523-3 submitted at RAN5#109 for the above.
RAN5 TTCN Workshop #71 material:
  https://portal.3gpp.org/Home.aspx#/meeting?MtgId=83034
Test models & system interface design Progress at TTCN Workshop #71 (23rd Oct’25)
Notes: ASP: Abstract Service Primitive

## Slide 4: TTCN development Progress for period: Aug to Nov’25
Completed:
  5G Rel-17:
    NR NTN flexible Tx-Rx separation
  NB-IoT Rel-18:
    IoT NTN flexible Tx-Rx separation
    IoT NTN in-band operation in NR NTN bands
  LTE Rel-18:
    LTE 3MHz BW (band 106)
    Protection against improper reselection to GERAN/UTRAN
  IMS Rel-15:
    Real-time text (RTT)
Started:
  5G Rel-17:
    Search space set group (SSSG) switching
  5G-Advanced Rel-18:
    NR air-to-ground (ATG) network
  NB-IoT Rel-17:
    IoT NTN preconfigured UL resource (PUR)
Progressed:
  5G Rel-16:
    V2X with NR sidelink
  5G-Advanced Rel-18:
    NR FR1 3MHz BW
    NR coverage further enh.
    NR mobility further enh.
    XR enhancements for NR
    5G non-public networks (NPN) - Phase 2
  IMS:
    Rel-18 IMS data channel (DC)
    Rel-19 eCall over IMS - CEN alignment
  Mission Critical Client:
    Rel-17 MCVideo over LTE
    Rel-17 MCVideo over 5G
Notes: Completed: The TTCN of all test cases is ready for verification.
Progressed: TTCN development ongoing, not yet completed.
Started: TTCN development has started since last report.
Suspended: TTCN development on hold due to external blocker.

## Slide 5: TTCN verification Progress for period: 19th Aug --> 14th Nov’25
Completed:
Feature | 3GPP Release | Priority (GCF/PTCRB) | Verified TC # | Progress | Comments
LTE SCE-PHY | Rel-12 | 245 | 6 / 6 | = | 
LTE eDRX | Rel-13 | 253 | 3 / 3 | = | 
Notes: Progressed: Evolution of TTCN test case verification compared to the last report. Not completed yet.

## Slide 6: TTCN verification Progress for period: 19th Aug --> 14th Nov’25
Progressed – 5G (EN-DC, NR/5GC):
Feature | 3GPP Release | Priority (GCF/PTCRB) | Verified TC # | Progress | Comments
EN-DC access stratum | Rel-15 | 503 | 98 / 104 | = | 
NR/5GC access stratum | Rel-15 | 503 | 155 / 164 | = | 
NR/5GC NR-DC | Rel-15 | 503 | 14 / 24 | = | 
NR/5GC NR CA | Rel-15 | 510 | 31 / 33 | = | 
EN-DC NR CA | Rel-15 | 512 | 14 / 18 | = | 
5G private network - SNPN | Rel-16 | 518 | 7 / 9 | = | 
NR mobility enhancements | Rel-16 | 522 | 10 / 16 | = | 
NR UE power saving | Rel-16 | 533 | 5 / 9 | = | 
IMS eCall over NR/5GC (38.523) | Rel-16 | 537 | 7 / 15 | +3 | 
MR-DC & NR CA enhancements | Rel-16 | 544 | 9 / 28 | = | 
MPS Priority Indication | Rel-16 | none | 3 / 4 | = | 
NR reduced capability (RedCap) | Rel-17 | 530 | 7 / 10 | = | 
5G NW slicing enhancements - Phase 2 | Rel-17 | 549 | 7 / 8 | = | 
NR UE power saving enhancements | Rel-17 | 540 | 4 / 5 | +3 | +1 under verification
NR NTN (GSO) | Rel-17 | none | 11 / 22 | +2 | 
NR RAN slicing enhancement | Rel-17 | none | 4 / 8 | = | 
Notes: Progressed: Evolution of TTCN test case verification compared to the last report. Not completed yet.

## Slide 7: TTCN verification Progress for period: 19th Aug --> 14th Nov’25
Progressed – IMS, Positioning, MCX:
Feature | 3GPP Release | Priority (GCF/PTCRB) | Verified TC # | Progress | Comments
LTE positioning | Rel-9+ | 166, RTF-115 | 17 / 27 | = | 
MCPTT over LTE (IPCAN test model) | Rel-14 | 288, RFT-153 | 38 / 51 | = | 
MCPTT over LTE (E-UTRA test model) | Rel-14 | 288, RFT-153 | 2 / 51 | = | +1 under verification
IMS eCall over LTE (34.229) | Rel-14 | 298 | 5 / 12 | = | 
MCData over LTE (IPCAN test model) | Rel-14 | 329, RFT-153 | 4 / 28 | = | 
MCPTT enhancements over LTE (IPCAN test model) | Rel-15 | 330, RFT-153 | 5 / 22 | = | 
IMS over NR/5GC | Rel-15 | 505 | 93 / 95 | = | 
NR Positioning | Rel-16 | none | 10 / 29 | = | 
Notes: Progressed: Evolution of TTCN test case verification compared to the last report. Not completed yet.

## Slide 8: TTCN verification Progress for period: 19th Aug --> 14th Nov’25
Progressed – 4G (LTE, eMTC, NB-IoT):
Feature | 3GPP Release | Priority (GCF/PTCRB) | Verified TC # | Progress | Comments
CA intra-band contiguous | Rel-11 | 162 | 20 / 21 | = | Left: TC 7.1.2.11.1(multiple TA)
LTE ACB per PLMN | Rel-12 | 226 | 12 / 14 | = | +1 under verification
eMTC (CAT-M1) | Rel-13 | 254-A | 14 / 15 | = | Left: TC 7.1.4.3a(Lch prioritization)
eMTC (CIoT) | Rel-13 | 254-C | 2 / 5 | = | 
NB-IoT (CAT-NB1) | Rel-13 | 257 | 72 / 73 | = | Left: TCs 22.1.1.M2
eNB-IoT | Rel-14 | 295 | 11 / 14 | = | Left: SC-PTM (in iWD-003), IRAT with E-UTRA
IMS eCall over LTE (36.523) | Rel-14 | 298 | 4 / 9 | = | 
IMS eCall over LTE - CEN alignment (34.229) | Rel-19 | 344 | 7 / 14 | +2 | +4 under verification
Notes: Progressed: Evolution of TTCN test case verification compared to the last report. Not completed yet.

## Slide 9: TTCN verification Progress for period: 19th Aug --> 14th Nov’25
Started:
Feature | 3GPP Release | Priority (GCF / PTCRB) | Verified TC # | Progress | Comments
NB-IoT NTN (NGSO) | Rel-17 | 333_NB | 1 / 8 | +1 | 
MCPTT over NR/5GC (NR5GC test model) | Rel-17 | 400 | 2 / 51 | +2 | +1 under verification
NR NTN (NGSO) | Rel-17 | RFT-555 | 1 / 22 | +1 | 
IMS eCall over NR/5GC - CEN alignment (34.229) | Rel-19 | 558 | 8 / 13 | +8 | +3 under verification
Notes: Started: lists the features for which at least one (first) test case has been submitted and agreed since the last report.
Starting: lists the feature for which no test case has yet been verified, but at least one submission has been made, which is under review (consultation period still running).

## Slide 10
2024 Tasks (carried over) | Rel- | RAT | Prose Target | SIG TC# | TTCN Develpmt | 2025 WkLoad | TTCN Development Status (as of Nov’25) / Comments
5G V2X with NR sidelink | Rel-16 | N,L | Q2’25 | 65 | Q4’20-Q1’26 | 1.5 | 80% (@iwd-25wk38)
LTE multi-USIM UE (MUSIM) | Rel-17 | L | Q3’23 | 7 | Q4’24-Q4’25 | 1 | Not started
NR multi/broadcast services (MBS) | Rel-17 | N | Q4’23 | 46 | Q4’22-Q1’26 | 2.5 | 20% (@iwd-25wk24)
NR sidelink enhancements | Rel-17 | N | Q3’25 | 2 | Q4’22-Q4’25 | 0.5 | 5% ; Test Model work
NR sidelink relay | Rel-17 | N | Q4’25 | 39 | Q4’22-Q3’26 | 2 | Not started
NR coverage enhancements | Rel-17 | N | Q1’24 | 17 | Q1’23-Q1’25 | 0.5 | 100% (@iwd-25wk11)
NR for non-terrestrial networks (NTN) | Rel-17 | N | Q4’25 | 22 | Q1’23-Q1’25 | 0.2 | 100% (@iwd-25wk11)
NR MIMO further enhancements | Rel-17 | N | Q2’24 | 9 | Q1’23-Q2’25 | 0.5 | 100% (@iwd-25wk24)
5G ATSSS – Phases 1 & 2 | R16to17 | N,W | Q3’24 | 15 | Q2’24-Q1’26 | 1 | 5% ; Test Model work
Dual Tx/Rx MUSIM for NR | Rel-18 | N | Q2’25 | 4 | Q3’24-Q2’25 | 0.5 | 100% (@iwd-25wk24)
IoT NTN with enhancements | Rel-18 | L | Q4’25 | 9 | Q3’24-Q4’25 | 0.5 | 89% (@iwd-25wk24)
Enhanced RedCap NR UE | Rel-18 | N | Q4’25 | 13 | Q3’24-Q4’25 | 1.5 | 100% (@iwd-25wk24)
NR multi-carrier enhancements | Rel-18 | N | Q4’25 | 24 | Q3’24-Q4’25 | 2 | 100% (@iwd-25wk24)
NR coverage further enhancements | Rel-18 | N | Q4’25 | 14 | Q3’24-Q4’25 | 1.5 | 71% (@iwd-25wk38)
NR network energy savings | Rel-18 | N | Q4’25 | 8 | Q3’24-Q4’25 | 0.5 | 62% (@iwd-25wk24)
XR enhancements for NR | Rel-18 | N | Q4’25 | 21 | Q3’24-Q1’26 | 2.3 | 35% (@iwd-25wk38)
NR mobility further enhancements | Rel-18 | N | Q4’25 | 17 | Q4’24-Q4’25 | 1.5 | 35% (@iwd-25wk38)
5G non-public networks (NPN) – Phase 2 | Rel-18 | N | Q1’26 | 8 | Q4’24-Q1’26 | 1 | 75% (@iwd-25wk38)
Expanded & improved NR positioning | Rel-18 | N | Q2’26 | 35 | Q4’24-Q4’26 | 1 | 23% (@iwd-25wk24)
New/extended bands & band combination | R16to19 | L,N | Q4’26 | n/a | Q1’21-Q4’26 | 0.5 | 45% (@iwd-25wk38)
TTCN maintenance & deliveries |  |  |  |  | Q1–Q4 | 45 | 
Release & configuration management |  |  |  |  | Q1–Q4 | 6 | 
Total: |  |  |  | 375 |  | 73.5 | person-months
TTCN workplan 2025
Status of 2024 tasks carried over and maintenance tasks
Notes: Note: TTCN of some features initially started in 2024 will only be completed in 2025 due to availability of prose late in CY2024, especially those which impacts the Test Models.
Legend:
Blue: changes from last MCC TF160 report.
Red: Important information.
Italics: Estimation based on limited information available.

## Slide 11
2025 Tasks | Rel- | RAT | Prose Target | SIG TC # | TTCN Develpmt | 2025 WkLoad | TTCN Development Status (as of Nov’25) / Comments
MCX Client – Rel-17 enhancements | Rel-17 | L,N | Q4’25 | 201 | Q1’25-Q1’26 | 4 | 86% (@iwd-25wk38)
LTE Band 106 (3MHz BW) | Rel-18 | L | Q3’25 | n/a | Q1’25-Q3’25 | 2 | 100% (@iwd-25wk38)
NR FR1 less than 5MHz BW (3MHz BW) | Rel-18 | N | Q4’25 | n/a | Q1’25-Q4’25 | 2 | 70% (@iwd-25wk38)
NR MT SDT | Rel-18 | N | Q4’25 | 5 | Q1’25-Q4’25 | 1 | 100% (@iwd-25wk24)
NR/MR-DC IDC enhancements | Rel-18 | N,W | Q2’26 | 6 | Q1’25-Q2’26 | 1 | 33% (@iwd-25wk11)
NR NTN enhancements | Rel-18 | N | Q4’25 | 15 | Q1’25-Q1’26 | 2.5 | 13% (@iwd-25wk24)
IMS data channel | Rel-18 | N,L | Q4’25 | 22 | Q1’25-Q1’26 | 2 | 17% (@iwd-25wk38)
NR air-to-ground network | Rel-18 | N | Q1’26 | 6 | Q1’25-Q1’26 | 0.5 | 83% (@iwd-25wk38)
NR MBS enhancements | Rel-18 | N | Q2’26 | 10 | Q2’26-Q4’26 | 0 | Not started ; no prose
5G ATSSS – Phase 3 | Rel-18 | N,W | Q1’26 | 8 | Q3’25-Q3’26 | 1 | 5% ; Test Model work
NR support for UAV | Rel-18 | N | Q1’26 | 20 | Q3’25-Q2’26 | 1.5 | 5% ; Test Model work
eCall over IMS alignment with CEN | Rel-19 | N,L | Q1’26 | 36 | Q1’25-Q1’26 | 3 | 77% (@iwd-25wk38)
TEIx_Test (misc. test coverage enhancement) | Rel-8+ | All | n/a | 30 | Q1’25-Q4’25 | 3 | 2025 total after RAN5#108: 22 new tests
Total: |  |  |  | 359 |  | 23.5 | person-months
TTCN workplan 2025
Status of new 2025 tasks
Notes: Legend:
Blue: changes from last MCC TF160 report.
Red: Important information.
Italics: Estimation based on limited information available.

## Slide 12
2025 workload is estimated at 97 person-months (pm), see previous slides.
PCG#53/OP#52 approved the 3GPP funding of 58 pm for 2025 TTCN tasks.
GCF and CTIA/PTCRB have agreed to continue TF160 financial support in 2025.
Current commitments for 2025 are as follows:
3GPP companies / 3GPP MRPs committed to provide 19 pm as voluntary contributions for 2025 TTCN development.
Total resources of 97 pm  no estimated funding gap.
TTCN funding 2025
Status
Funding |  | 
Entity | Person-months | Comments
3GPP | 58 | PCG#53/OP#52 approved
GCF | 12 | NR_feMIMO, ATSSS, NR_cov_enh(2), NwEnergySav, NR_XR_enh, NR_MT_SDT, NR-eNTN
CTIA/PTCRB | 6 | NR-(f)eCoverage, NR-(f)eMIMO, NR-feMobility, NwEnergySav
Qualcomm | 2 | eCallCEN, NR-eNTN, NR_Mob_enh2
Total: | 78 | 
TTCN experts free-of-charge |  | 
Entity | Person-months | Comments
TDIA (CATT, HiSilicon, Starpoint) | 14 | 
Adare | 3 | 
Keysight | 1 | 
Rohde&Schwarz | 1 | 
Total: | 19 | 
Notes: MRPs: Market Representation Partners

## Slide 13
Course of action to secure funding for TF160 work in 2026:
  Prior to RAN5#108 meeting (August), a request to identify the potential TTCN development tasks in 2025 has been made to 3GPP members.
  At RAN5#108, a provisional ‘TTCN Tasks List’ has been endorsed by RAN5.
  The TTCN Tasks List has been presented at RAN#109 (Sep) and endorsed by TSG RAN.
  The RAN Chair has presented the List to 3GPP PCG/OP (Nov) in order to support TF160 request for the TTCN funding in 2026. 3GPP PCG/OP has approved the 2026 TTCN funding request from TSG RAN of 58 person-months.
  The finalized TTCN Tasks List will be reviewed & endorsed at RAN5#109 (Nov) for TSG RAN approval at RAN#110 (Dec).
Based on inputs to RAN5#109, the updated list of TTCN tasks is presented in the next slides.
Preparing for 2026 TTCN Work
Overview

## Slide 14
2025 Tasks (carried over) | Rel- | RAT | Prose Target | SIG TC # | TTCN Develpmt | 2026 WkLoad | 3GPP related Work Item
5G V2X with NR sidelink | Rel-16 | N,L | Q2’25 | 65 | Q4’20-Q1’26 | 0.5 | 5G_V2X_NRSL_eV2XARC-UEConTest
5G ATSSS – Phases 1, 2 & 3 | R16to18 | N,W | Q1’26 | 23 | Q2’24-Q3’26 | 2 | ATSSS-UEConTest, ATSSS_Ph2-UEConTest, ATSSS_Ph3-UEConTest
MCX Client – Rel-17 enhancements | Rel-17 | L,N | Q4’25 | 201 | Q1’25-Q1’26 | 1 | MCProtoc17_enh3MCPTT_eMCData3_MCOver5GS-UEConTest
NR multi/broadcast services (MBS) | Rel-17 | N | Q4’23 | 46 | Q4’22-Q1’26 | 2 | NR_MBS_5MBS_5MBUSA-UEConTest
NR sidelink relay | Rel-17 | N | Q4’25 | 39 | Q4’22-Q3’26 | 2 | NR_SL_Relay-UEConTest
XR enhancements for NR | Rel-18 | N | Q4’25 | 21 | Q3’24-Q1’26 | 0.5 | NR_XR_enh_plus_CT1-UEConTest
5G non-public networks (NPN) – Phase 2 | Rel-18 | N | Q1’26 | 8 | Q4’24-Q1’26 | 0.3 | eNPN_Ph2-NGRAN_plus_CT1-UEConTest
Expanded & improved NR positioning | Rel-18 | N | Q2’26 | 26 | Q4’24-Q4’26 | 1 | NR_pos_enh2-UEConTest
NR/MR-DC IDC enhancements | Rel-18 | N,W | Q2’26 | 5 | Q1’25-Q2’26 | 0.5 | NR_IDC_enh-UEConTest
NR NTN enhancements | Rel-18 | N | Q4’25 | 15 | Q1’25-Q1’26 | 0.5 | NR_NTN_enh_plus_CT-UEConTest
IMS data channel | Rel-18 | N,L | Q4’25 | 22 | Q1’25-Q1’26 | 0.5 | NG_RTC_IMS_dataCH-UEConTest
NR air-to-ground network | Rel-18 | N | Q1’26 | 6 | Q1’25-Q1’26 | 0.2 | NR_ATG-UEConTest
NR MBS enhancements | Rel-18 | N | Q2’26 | 10 | Q2’26-Q4’26 | 1 | NR_MBS_enh_5MBS_Ph2-UEConTest
NR support for UAV | Rel-18 | N | Q1’26 | 20 | Q3’25-Q2’26 | 1 | NR_UAV_plus_CT1-UEConTest
eCall over IMS alignment with CEN | Rel-19 | N,L | Q1’26 | 36 | Q1’25-Q1’26 | 0.5 | eCallCEN-UEConTest
New/extended bands & band combination | Rel-19 | L,N | Q2’27 | n/a | Q1’25-Q2’27 | 0.5 | NR_lic_bands_BW_R19-UEConTest, NR_CADC_NR_LTE_DC_R19-UEConTest, IoT_NTN_FDD_S_band-UEConTest
TEIx_Test (new TC coverage) | Rel-15+ | All | n/a | 30 | Q1’26-Q4’26 | 3 | TEIx_Test
TTCN maintenance & deliveries |  |  |  |  | Q1’26-Q4’26 | 45 | 
Release & configuration management |  |  |  |  | Q1’26-Q4’26 | 6 | 
Total: |  |  |  | 573 |  | 68 | person-months
Preparing for 2026 TTCN Work – Tasks List
2025 tasks completion and maintenance
Notes: Note: TTCN of some features initially started in 2025 will only be completed in 2026 due to availability of prose late in CY2025, especially those which impacts the Test Models.
Legend:
Blue: changes from last MCC TF160 report.
Red: Important information.
Italics: Estimation based on limited information available.

## Slide 15
2026 Tasks | Rel- | RAT | Prose Target | SIG TC # | TTCN Develpmt | 2026 WkLoad | 3GPP related Work Item
MPS when access to EPC/5GC is WLAN | Rel-18 | N,L,W | Q1’26 | 2 | Q1’26-Q3’26 | 0.5 | MPS_WLAN-UEConTest
Enhancement of Network Slicing – Phase 3 | Rel-18 | N | Q4’26 | TBD | Q1’26-Q4’26 | 1.5 | eNS_Ph3-UEConTest (new)
NR sidelink evolution | Rel-18 | N | Q2’27 | TBD | Q2’26-Q4’27 | 1 | NR_SL_enh2-UEConTest (new)
NR sidelink relay enhancements | Rel-18 | N | Q2’27 | TBD | Q4’26-Q4’27 | 0.5 | NR_SL_relay_enh-UEConTest (new)
NR multi-carrier – Phase 3 | Rel-19 | N | Q2’26 | 2 | Q1’26-Q3’26 | 0.5 | NR_MC_enh2-UEConTest (new)
BDS B2b signal in A-GNSS for LTE and NR | Rel-19 | N,L | Q2’26 | TBD | Q2’26-Q4’26 | 0.5 | LCS_BDS_B2b_LTE_NR-UEConTest (new)
Inter-RAT mobility from E-UTRA TN to NR NTN | Rel-19 | N,L | Q4’26 | TBD | Q2’26-Q4’26 | 1 | LTE_TN_NR_NTN_mob-UEConTest (new)
IoT NTN - TDD mode | Rel-19 | L | Q4’26 | TBD | Q2’26-Q1’27 | 2 | IoT_NTN_TDD-UEConTest (new)
AI/ML for NR air interface | Rel-19 | N | Q4’26 | TBD | Q2’26-Q1’27 | 2 | NR_AIML_air-UEConTest (new)
Low-power wake-up signal & receiver for NR | Rel-19 | N | Q4’26 | TBD | Q2’26-Q4’26 | 1.5 | NR_LPWUS-UEConTest (new)
Ambient IoT | Rel-19 | N | Q4’26 | ~20 | Q2’26-Q1’27 | 5 | Ambient_IoT_Solutions_plus_CT1-ConTest (new)
NR duplex evolution: sub-band full duplex | Rel-19 | N | Q4’26 | TBD | Q2’26-Q1’27 | 2 | NR_duplex_evo-UEConTest (new)
NR XR – Phase 3 | Rel-19 | N | Q4’27 | TBD | Q2’26-Q4’27 | 2 | NR_XR_Ph3-UEConTest (new)
MCX Client – Rel-18 enhancements | Rel-18 | N,L | 2026 | ~30 | 2026 – 2027 | 3 | enh4MCPTT, MCOver5MBS, MCGWUE, MC_AHGC / no Test Work Item yet
IoT NTN – Phase 3 | Rel-19 | L | 2026 | TBD | 2026 – 2027 | 2 | IoT_NTN_Ph3 / no test Work Item yet NR_IoT_NTN_req_test_enh-UEConTest
NR NTN – Phase 3 | Rel-19 | N | 2026 | TBD | 2026 – 2027 | 2 | NR_NTN_Ph3 / no test Work Item yet NR_IoT_NTN_req_test_enh-UEConTest
NR network energy savings – Phase 2 | Rel-19 | N | 2026 | TBD | 2026 – 2027 | 2 | Netw_Energy_NR_enh / no test Work Item yet
NR mobility enhancements – Phase 4 | Rel-19 | N | 2026 | TBD | 2026 – 2027 | 2 | NR_Mob_Ph4 / no test Work Item yet
NR MIMO – Phase 5 | Rel-19 | N | 2026 | TBD | 2026 – 2027 | 1 | NR_MIMO_Ph5 / no test Work Item yet
MCX Server | Rel-16 | L | 2026 | TBD | 2026 – 2027 | TBD | TBD / no test Work Item yet
Total: |  |  |  | >>54 |  | 32 | person-months
Preparing for 2026 TTCN Work – Tasks List
New 2026 tasks
Notes: Legend:
Blue: changes from last MCC TF160 report.
Red: Important information.
Italics: Estimation based on limited information available.

## Slide 16
2026 workload is estimated at 100 person-months (pm), see previous slides.
PCG#55/OP#54 approved the 3GPP funding of 58 pm for 2026 TTCN tasks.
GCF intends to continue TF160 financial support in 2026 (pending GCF AGM#18 approval).
CTIA/PTCRB have agreed to continue TF160 financial support in 2026.
Current commitments for 2026 are as follows:
3GPP companies / 3GPP MRPs committed to provide 19 pm as voluntary contributions for 2026 TTCN development.
Total resources of 97 pm  estimated funding gap of 3 pm.
Preparing for 2026 TTCN Work
Funding
Funding |  | 
Entity | Person-months | Comments
3GPP | 58 | PCG#55/OP#54 approved
GCF | 12 | 
CTIA/PTCRB | 6 | 
Qualcomm | 2 | 
Total: | 78 | 
TTCN experts free-of-charge |  | 
Entity | Person-months | Comments
TDIA (CAICT, CATT, HiSilicon, Starpoint) | 14 | 
Adare | 3 | 
Keysight | 1 | 
Rohde&Schwarz | 1 | 
Total: | 19 | 
Notes: MRPs: Market Representation Partners

## Slide 17: Annexes

## Slide 18: TTCN deliveries and baseline 2025 schedule
One TTCN-2 full delivery (FDD) and four TTCN-3 full deliveries.
Type definitions baseline upgrade to 3GPP Release 18 required in 2025:
  Rel-18 Phase2: partial upgrade to Rel-18 Dec'24 baseline for NR+E-UTRA+LPP due to new/updated ASN.1 IEs required by Rel-18 NR, NB-IoT & POS test cases.
Week number | iWD delivery date | TTCN CR cut-off date | TTCN agreement status report | Type of delivery | Comment
 wk03 |  |  | 17-Jan |  | GCF CAG#81 (21-22 Jan)
 wk09 |  |  | 28-Feb |  | PTCRB PVG#108 (4-6 Mar)
 wk11 | 14-Mar | 10-Mar | 14-Mar | TTCN-3 Rel-18 phase2 baseline upgrade | Partial upgrade to Rel-18 Dec'24 baseline for NR+E-UTRA+LPP
 wk17 |  |  | 25-Apr |  | GCF CAG#82 (29-30 Apr)
 wk19 |  |  | 09-May |  | PTCRB PVG#109 (13-15 May)
 wk24 | 13-Jun | 09-Jun | 13-Jun | TTCN-3 | 
 wk29 |  |  | 18-Jul |  | GCF CAG#83 (22-23 Jul)
 wk32 |  |  | 08-Aug |  | PTCRB PVG#110 (12-14 Aug)
 wk38 | 19-Sep | 15-Sep | 19-Sep | TTCN-3 | 
 wk41 |  |  | 10-Oct |  | GCF CAG#84 (14-15 Oct)
 wk44 |  |  | 31-Oct |  | PTCRB PVG#111 (4-6 Nov)
wk49 | 05-Dec | 01-Dec |  | TTCN2 (FDD) | 
wk50 | 12-Dec | 08-Dec | 12-Dec | TTCN-3 | 

## Slide 19: TTCN deliveries and baseline 2026 schedule
One TTCN-2 full delivery (FDD) and five TTCN-3 full deliveries.
Type definitions baseline upgrade to 3GPP Release 19 required in 2026:
  Rel-19 Stage3 freeze declared by 3GPP in September 2025.
  Rel-19 ASN.1 freeze planned by 3GPP in December 2025.
Week number | iWD delivery date | TTCN CR cut-off date | TTCN agreement status report | Type of delivery | Comment
wk03 |  |  | 16-Jan |  | GCF CAG#85 (20-21 Jan)
wk05 |  |  | 30-Jan |  | PTCRB PVG#112 (3-5 Feb)
wk10 | 06-Mar | 02-Mar | 06-Mar | TTCN-3 | 
wk16 |  |  | 17-Apr |  | GCF CAG#86 (21-22 Apr)
wk18 | 30-Apr | 17-Apr |  | TTCN-3 Rel-19 Baseline upgrade | Move to Rel-19 Mar'26 baseline
wk19 |  |  | 08-May |  | PTCRB PVG#113 (12-14 May)
wk24 | 12-Jun | 08-Jun | 12-Jun | TTCN-3 | 
wk29 |  |  | 17-Jul |  | GCF CAG#87 (21-22 Jul)
wk33 |  |  | 14-Aug |  | PTCRB PVG#114 (18-20 Aug)
wk38 | 18-Sep | 14-Sep | 18-Sep | TTCN-3 | 
wk43 |  |  | 23-Oct |  | GCF CAG#88 (27-28 Oct)
wk44 |  |  | 30-Oct |  | PTCRB PVG#115 (3-5 Nov)
wk49 | 04-Dec | 30-Nov |  | TTCN2 (FDD) | 
wk50 | 11-Dec | 07-Dec | 11-Dec | TTCN-3 |