3GPP TSG WG RAN5 Meeting #109	R5-256018

Dallas, USA, Nov 17-21, 2025

3GPP TSG RAN Meeting #110	RP-25xxxx

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - New Rel-19 NR licensed bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_lic_bands_BW_R19-UEConTest |  |  |  |  |
| Unique ID | 1080080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252651 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2027 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 24% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

NTN Band n252 is 100% completed in this meeting.

Band n87 and n88 are 100% completed in this meeting.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-256017	WP UE Conformance - New Rel-19 NR licensed bands and extension of existing NR bands		Huawei, HiSilicon

TS 38.508-1 CRs

- R5-255607	Introduction of test channel bandwidths and test frequencies for bands n87 and n88	Nokia

- R5-255609	Demodulation test frequencies for bands n87 and n88	Nokia

- R5-255608	Signalling test frequencies for bands n87 and n88	Nokia

TS 38.508-2 CRs

- R5-255610	Introduction of bands n87 and n88 for physical layer baseline implementation capabilities	Nokia

TS 38.521-1 CRs

- R5-255612	5.3.37.3.1	Adding transmitter requirements for bands n87 and n88	Nokia

- R5-255613	5.3.37.3.2	Adding receiver requirements for bands n87 and n88	Nokia

- R5-255911	5.3.37.3.3	General updates of clause 5 for R19 new CBW configurations	China Unicom,Nokia

TS 38.521-1 CRs

- R5-256958	Introduction of band n252 to UE conformance Tx/Rx specification – clause 5	EchoStar, Boost Mobile Network, Terrestar, Qualcomm

- R5-256959	Introduction of band n252 to UE conformance Tx/Rx specification – clause 6	EchoStar, Boost Mobile Network, Terrestar, Qualcomm

- R5-256960	Introduction of band n252 to UE conformance Tx/Rx specification – clause 7	EchoStar, Boost Mobile Network, Terrestar, Qualcomm

TS 38.533 CRs

- R5-255611	Introduction of bands n87 and n88 to NR band group for FR1	Nokia

- R5-256853	Introduction of band n252 to UE conformance-RRM specification 	EchoStar, Boost Mobile Network, Terrestar, Qualcomm