3GPP RAN WG5 Meeting #109	R5-256157

Dallas, US, Nov.17th – 21st 2025

3GPP TSG RAN meeting #110										RP-25xxxx

Baltimore, US, December 8-11, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further RF requirements enhancement for NR and EN-DC in frequency range 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_ENDC_RF_FR1_enh2-UEConTest |  |  |  |  |
| Unique ID | 1030066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240290 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2026 (+12 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 63% (+4%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | cedar.wang@hisilicon.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#108:

- The overall progress is 59%

- Work Plan is submitted in [11].

- 9 CRs [1]-[9] submitted and agreed during this meeting.

- 1 discussion paper [10] is discussed during this meeting.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-256807	Correction on 8Rx receiver definition in the UE declared capability	China Telecom

[2]	R5-256455	Correction of EVM for Tx Diversity for UE supporting 4Tx			ROHDE & SCHWARZ

[3]	R5-255654	Correction on 8Rx receiver definition in Demod requirements		China Telecom

[4]	R5-256872	Addition of PDSCH reqirements for FDD 8Rx UE with baseline receiver	China Telecom

[5]	R5-256867	Addition of 8Rx TDD FR1 PDSCH mapping typeA test cases		Qualcomm Sweden

[6]	R5-256868	Addition of 8Rx TDD FR1 CQI reporting test case				Qualcomm Sweden

[7]	R5-256869	Addition of 8Rx SDR test case							Qualcomm Sweden

[8]	R5-255656	Correction on annex of 8Rx CA Demod requirements			China Telecom

[9]	R5-256557	applicability spec update for 8Rx TDD FR1 test cases			Qualcomm Sweden

[10]	R5-256947	Discussion on FR1 MUs for 4Tx test cases			Keysight Technologies UK Ltd

[11]	R5-256158	WP of Further RF requirements enhancement for NR and EN-DC in FR1 after RAN5 109	Huawei, HiSilicon