3GPP TSG-RAN WG5 Meeting #109	R5-256168

Dallas, US, 17 - 21 Nov 2025

3GPP TSG RAN Meeting #110	RP-25xxxx

# Baltimore , USA, 08-11, Dec 2025

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Non-Public Networks Phase 2: NG-RAN aspects plus CT1 aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | eNPN_Ph2-NGRAN_plus_CT1-UEConTest |  |  |  |  |
| Unique ID | 1040106 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241307 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Mar. 2026 (+3 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 55% (+5%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO, Yogesh Tugnawat, Zhifeng MA |
|  | Company | China Telecom, Qualcomm, ZTE |
|  | Email | gaol8@chinatelecom.cn, yogesht@qti.qualcomm.com, ma.zhifeng@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

N/A.

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#104

- R5-245096	WP on UE Conformance – Enhanced support of Non-Public Networks Phase 2, China Telecom

- R5-245097	SR on UE Conformance – Enhanced support of Non-Public Networks Phase 2, China Telecom

RAN5#105

- R5-247282	WP on UE Conformance – Enhanced support of Non-Public Networks Phase 2	China Telecom

- R5-247283	SR on UE Conformance – Enhanced support of Non-Public Networks Phase 2	China Telecom

RAN5#106

- R5-251332	Introduction of PICS to support equivalent SNPN for new Rel-18 NPN test cases	China Telecom

- R5-251333	Addition of new test case 6.5.3.10 SNPN Selection in Automatic Mode / Selecting equivalent SNPN	China Telecom

- R5-251334	Addition of test applicability for new R18 NPN test cases		China Telecom

RAN5#107

- R5-253170	Introduction of PICS to support localized services in SNPN for new Rel-18 NPN test cases	China Telecom

- R5-253171	Addition of new test case 6.5.3.11 SNPN Selection in Automatic Mode / Access for localized services in SNPN	China Telecom

- R5-253172	Addition of new test case 6.5.3.13 SNPN Selection in Manual Mode / Access for localized services in SNPN	China Telecom

- R5-253173	Addition of new test case 6.5.3.15 SNPN / User Reselection in Automatic Mode / Access for localized services in SNPN	China Telecom

- R5-253174	Correction of the Test Procedure for UE Switch-On in Test Case 6.5.3.10	China Telecom

- R5-253175	Addition of test applicability for new R18 NPN test cases	China Telecom

RAN5#108

- R5-254958	Introduction of SOR-SNPN-SI-LS IE for Rel-18 eNPN test cases	China Telecom

- R5-255001	Addition of new test case 6.5.3.12 SNPN Selection in Manual Mode / Automatically Selecting equivalent SNPN	China Telecom

- R5-254608	Update of test case 6.5.3.13	TDIA, CATT

- R5-255003	Addition of new test case 6.3.3.5 Steering of Roaming in SNPN / After registration / Security check successful / Access for localized services in SNPN	China Telecom

- R5-255004	Addition of test applicability for new R18 NPN test cases	China Telecom Corporation Ltd.

RAN5#109

- R5-256167	WP on UE Conformance – Enhanced support of Non-Public Networks Phase 2	China Telecom

- R5-256168	SR on UE Conformance – Enhanced support of Non-Public Networks Phase 2	China Telecom