3GPP TSG-RAN5 Meeting #109	R5-256183

# Dallas, United States, 17th Nov 2025 - 21st Nov 2025

3GPP TSG RAN meeting #110										RP-25xxxx

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - IMS Data Channel for NG RTC (Real Time Communication) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NG_RTC_IMS_dataCH-UEConTest |  |  |  |  |
| Unique ID | 1050133 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242078 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: December/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Zhaobing YANG |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | yangzhaobing@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#109:

- The overall progress is 100%(+1%).

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#105 CRs

- R5-247122 WP of UE Conformance - IMS Data Channel test after RAN5 105

RAN5#106 CRs

- R5-250868 WP of UE Conformance - IMS Data Channel test after RAN5 106

34.229-1

- R5-251382 Add new test case 8.17 Initial Registration / IMS data channel China Telecom

34.229-2

- R5-251397 Add new applicabilities for test case Initial Registration / IMS data channel China Telecom

34.229-5

- R5-251383 Add new test case 6.10 Initial Registration / IMS data channel China Telecom 34.229-5

RAN5#107 CRs

- R5-252593 WP of UE Conformance - IMS Data Channel test after RAN5 107

34.229-1

- R5-253202 Addition of new LTE IMS data channel test case 12.30 - MO Voice call without precondition and BDC failure Huawei,HiSilicon

- R5-253203 Addition of new LTE IMS data channel test case 12.31 - MO Voice call with precondition and BDC failure Huawei,HiSilicon

- R5-253204 Addition of new LTE IMS data channel test case 12.32 - MO Voice call without precondition and BDC success Huawei,HiSilicon

- R5-253205 Addition of new LTE IMS data channel test case 12.33 - MO Voice call with precondition and BDC success Huawei,HiSilicon

- R5-253206 Addition of new LTE IMS data channel test case 12.34 - MT Voice call without precondition and BDC success Huawei,HiSilicon

- R5-253207 Addition of new LTE IMS data channel test case 12.35 - MT Voice call with precondition and BDC success Huawei,HiSilicon

34.229-2

- R5-251939 Corrections to the applicability of IMS data channel test cases MCC TF160

- R5-253224 Addition of test applicability for NR IMS data channel test case Huawei,HiSilicon

- R5-253214 Addition of test applicability for LTE IMS data channel test case Huawei,HiSilicon

- R5-253133 Update PICS for IMS data channel Huawei,HiSilicon

34.229-5

- R5-253208 Addition of new NR IMS data channel test case 7.37 - MO Voice call without precondition and BDC failure Huawei,HiSilicon

- R5-253209 Addition of new NR IMS data channel test case 7.38 - MO Voice call with precondition and BDC failure Huawei,HiSilicon

- R5-253210 Addition of new NR IMS data channel test case 7.39 - MO Voice call without precondition and BDC success Huawei,HiSilicon

- R5-253211 Addition of new NR IMS data channel test case 7.40 - MO Voice call with precondition and BDC success Huawei,HiSilicon

- R5-253212 Addition of new NR IMS data channel test case 7.41 - MT Voice call without precondition and BDC success Huawei,HiSilicon

- R5-253213 Addition of new NR IMS data channel test case 7.42 - MT Voice call with precondition and BDC success Huawei,HiSilicon

36.508

- R5-253131 Add EPS bearer configuration for IMS data channel Huawei,HiSilicon

- R5-253132 Add test procedure for IMS bootstrap data channel establishment in E-UTRA Huawei,HiSilicon

38.508-1

- R5-253201 Add Qos flow configuration for IMS data channel Huawei,HiSilicon

- R5-253130 Add test procedure for IMS bootstrap data channel establishment in 5GC Huawei,HiSilicon

- R5-252454 Update test procedure for IMS MO call release in 5GC - release IMS data channel Huawei,HiSilicon

- R5-252455 Update test procedure for IMS MT call release in 5GC - release IMS data channel Huawei,HiSilicon

RAN5#108 CRs

- R5-254125 WP of UE Conformance - IMS Data Channel test

34.229-1

- R5-254981 Addition of EPC IMS DC TC 8.18 MediaTek Inc.

- R5-254982 Addition of new LTE IMS data channel test case 12.36 - MO Video call with precondition and BDC failure Huawei, HiSilicon

- R5-254983 Addition of new LTE IMS data channel test case 12.37 - MO Video call with precondition and BDC success Huawei, HiSilicon

- R5-254117 Addition of new LTE IMS data channel test case 12.38 - MT Video call with precondition and BDC success Huawei, HiSilicon

34.229-2

- R5-253814 Update applicability for test cases 7.37, 7.38, 7.39, 7.40, 7.41 and 7.42 Ericsson

- R5-254986 Correct the MTSI media capability for data channel Ericsson

- R5-254122 Adding test applicability for new LTE IMS data channel test cases Huawei, HiSilicon, MediaTek Inc.

- R5-254123 Adding test applicability for new NR IMS data channel test cases Huawei, HiSilicon, MediaTek Inc.

34.229-5

- R5-254984 Addition of new NR IMS data channel test case 7.43 - MO Video call with precondition and BDC failure Huawei, HiSilicon

- R5-253755 Addition of 5GC IMS DC TC 6.11 MediaTek Inc.

- R5-254985 Addition of new NR IMS data channel test case 7.44 - MO Video call with precondition and BDC success Huawei, HiSilicon

- R5-254121 Update NR IMS data channel test case 7.37 - 7.42 Huawei, HiSilicon

- R5-254903 Addition of new NR IMS data channel test case 7.45 - MT Video call with precondition and BDC success Huawei, HiSilicon

RAN5#109 CRs

- R5-256184 WP of UE Conformance - IMS Data Channel test

34.229-1

- R5-255820 Correction to EPC IMS DC TC 8.18 MediaTek Inc.

34.229-5

- R5-255821 Correction to 5GC IMS DC TC 6.11 MediaTek Inc.

17.10.2025		minor adaptations for RAN #110

10.08.2025		minor adaptations for RAN #109

06.04.2025		minor adaptations for RAN #108

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template