# Positioning enhancements for GERAN - Workplan/Agreements

# Update of R6-160151

# Introduction

At RAN#73 a new Work Item called Positioning Enhancements for GERAN was approved, see [1].

This document is intended to capture the work plan for the Work Item, reached agreements and working assumptions as well as conclusions from the initial study phase.  The document contains the status as of closing of RAN6#2.

# Work Plan

| Meeting | Plan | Outcome |
| --- | --- | --- |
| RAN#72 13th -16th June, 2016 Busan, South Korea | - Approval of work item | Work Item approved including an initial study phase with objectives to: study the performance of proposed positioning enhancements, including: - evaluate the accuracy of proposed positioning enhancements such as TA multilateration, with and without tighter assessment of timing by MS, and compare with existing positioning methods with the same hardware support as for the proposed enhancement. - procedures and signalling for the proposed positioning enhancements - evaluate suitability of the proposed positioning enhancements for EC-GSM-IoT, including impacts on MS complexity and power consumption. |
| RAN6#1 22nd – 26th Aug, 2016 Gothenburg, Sweden | - Complete initial study phase including identification of candidate positioning enhancements for further specification work. | At the closing of RAN6#1 meeting the following conclusions with respect to the initial study phase objectives were reached: - To continue with specification work of the Timing Advance (TA) Multilateration method as simulations have shown that the TA Multilateration method provide considerable accuracy gains over the Cell ID+TA method (existing positioning method with the same hardware support), even without tightening the current MS synchronization requirement. A targeted 100 m accuracy was shown to be reached by the Cell ID+TA method in 6% of positioning attempts, while for TA Multilateration between 20-40% (depending on number of cells used for positioning). - Further positioning accuracy improvements (60-95% @ 100m) have been shown by simulations if a tighter assessment of timing by MS, together with similar synchronization accuracy at the base station. - Without RAN signaling optimizations the energy consumption of a positioning procedure has been found acceptable, comparing roughly to a CC1 mobile report of 400 bytes. If also RAN signaling optimizations are considered the energy consumption has been shown to be lowered by 50%. - To consider Hybrid TA/OTD Multilateration for possible specification work as analytical evaluations of the Hybrid TA/OTD Multilateration method has shown that the positioning error will increase with a factor <2, compared to the TA Multilateration method, while at the same time providing energy efficiency gains. - To further investigate MS complexity impacts and tightening of MS synchronization requirement. |
| RAN#73 19th -22nd September, 2016 New Orleans, USA | - Presentation of status report and approval to continue with specification work. Initial study phase completed. | - Status report approved and initial study phase completed. |
| RAN6#2 14nd – 18h Nov, 2016 Reno, USA | - Candidate solution(s) selected for further specification work. - Agreement on stage 2 CRs. | - Two multilateration candidate solutions identified for further specification work: - Multilateration Timing Advance method - Multilateration OTD method - CRs to 43.059, 44.018, 44.060, 48.008, 48.018, 44.031, 45.010, 49.031 submitted to the meeting. All CRs were discussed and revised (when needed), - Substantial progress on the 43.059 Stage 2 CR |
| RAN#74 5th -8thd December, 2016 Vienna, Austria | - Presentation of status report |  |
| RAN6 Telco#1 on ePOS_GERAN Date: 15th December 2016 Time: 13.00-16.00 CET Host: Ericsson LM | - Continue discussions from RAN#2, and new documents/topics, if any with particular focus on progressing stage 2 CRs for both identified candidate solutions. |  |
| RAN6#3 13thd – 17th Feb, 2017 Athens, Greece | - Agreement on stage 2 and stage 3 CRs for identified positioning enhancements. |  |
| RAN#75 6th -9thd March, 2017 Dubrovnik, Croatia | - Approval of CR set to introduce the identified positioning enhancements - Completion of work item. |  |

# Agreements and working assumptions

| Area | WA# | Working assumption/agreement | Status | Comment |
| --- | --- | --- | --- | --- |
| - General | 1.1 | Candidate solutions will only be introduced as a general positioning enhancement over the PS domain – CS domain is excluded. | Open |  |
|  | 1.2 | The evaluations for positioning accuracy shall focus on the stationary mobile use case; worse accuracy is acceptable for moving devices. | Agreed |  |
| - Simulations | 2.1 | For link and system level simulations, re-use the assumptions from 3GPP TR 45.820 with the limitation/exceptions that: - For system simulations: - Use building penetration loss model 1 and inter-site correlation coefficient 0.5 - No specific traffic model added in the network, but instead a sufficient number of synchronization attempts are performed. - For link simulations: - Use EPA propagation model | Agreed |  |
|  | 2.2 | The simulations results are presented: - With the used positioning method declared - With a model presented of the synchronization accuracy assumptions for the MS and BTS - With the maximum number of base stations used for positioning declared - With the percent of users out of coverage declared - As percentile of positioning accuracy of 100 m or better | Agreed |  |
|  | 2.3 | When modelling the TA estimation error in system level simulations an SINR dependent model is used | Agreed |  |
| - Energy evaluations | 3.1 | Candidate solutions are compared on a single positioning event basis. | Agreed |  |
|  | 3.2 | Energy evaluations are performed assuming an EC-GSM-IoT device in CC1 except for the TA establishment procedure where one of the neighbor cells shall be assumed to be in CC2. | Agreed |  |
|  | 3.3 | Evaluations should be done assuming an operating voltage of 3.3 V, an operating current of 1.23 A and 0.03 A at transmission and reception, respectively | Agreed |  |
|  | 3.4 | Due to only marginal impact on the total energy contribution the energy consumption in light and deep sleep can be ignored. | Agreed |  |
| - Signaling and procedures | 4.1 | PS LCS CAPABILITY modified to indicate when a UE supports Multilateration procedures. | Agreed |  |
|  | 4.2 | All SMLC to UE communications shall be supported using RRLP messages. | Agreed |  |
|  | 4.3 | Use the existing RRLP TOM protocol discriminator to support the transmission of RRLP messages containing Multilateration information. | Agreed |  |
|  | 4.4 | The selected Multilateration signalling procedure (TBD) shall only be applicable to the PS domain.. | Agreed |  |
|  | 4.5 | Further enhancements to the positioning procedure without impacting the security aspects needs to be considered to improve the energy efficiency of the procedure without impacting the security aspect of the procedure. | Agreed |  |
|  | 4.6 | The MS is triggered to perform the Multilateration Timing Advance procedure through reception of a new Multilateration Timing Advance Request RRLP message sent by the SMLC where the MS is assumed to be in the best serving cell upon reception of the RRLP message. | Agreed | R6-160273 |
|  | 4.7 | The Multilateration Timing Advance Request RRLP message may include network assistance information that consists of multiple sets of cells which the MS may take into account when performing Multilateration Timing Advance. Other assistance information may also be included in the Multilateration Timing Advance Request RRLP message and may be generated by the SMLC using implementation specific methods or acquired from the serving BSS. | Agreed | R6-160273 |
|  | 4.8 | The MS autonomously selects the set of cells to use for performing the Multilateration Timing Advance procedure which may include a subset of the cells identified by the assistance information. | Agreed | R6-160273 |
|  | 4.9 | New SI and EC-SI information shall indicate whether or not a cell supports the Multilateration Timing Advance procedure using either the RLC Data Block Transmission method or the Extended Access Burst method. This indication may also be included for each of the cells identified by the assistance information sent to the MS in the Multilateration RRLP message. | Open | R6-160273 |
|  | 4.10 | If the information a MS needs to perform the Multilateration Timing Advance procedure using any given cell is not provided by the assistance information then it must be acquired by reading SI/EC-SI information sent in that cell prior to performing the procedure therein. | Agreed | R6-160273 |
|  | 4.11 | When performing the Multilateration Timing Advance procedure using the RLC Data Block Transmission method a MS sends a single MCS-1 coded RLC data block that conveys the MS identity (TLLI), “Source Identity” information (i.e. the “Cell Identity” and “Location Area Code” (LAC) received in EC-SI2/SI13 of the cell in which it was triggered to perform Multilateration) and “MS Transmission Accuracy” (applicable to when it transmitted the RLC data block). | Open | R6-160273 |
|  | 4.12 | When performing the Multilateration Timing Advance procedure using the Extended Access Burst method a MS sends an extended access burst wherein the payload space conveys the MS identity (Short ID) and “MS Transmission Accuracy” (applicable to when it transmitted the extended access burst). | Open | R6-160273 |
|  | 4.13 | The assistance information included within the Multilateration Timing Advance Request RRLP message shall indicate if the MS is to use the RLC Data Block method or the Extended Access Burst method when performing Multilateration Timing Advance for cells identified by the assistance information (if they are used in the procedure). In addition, the assistance information shall indicate if the MS is to use the RLC Data Block method or the Extended Access Burst method when performing Multilateration Timing Advance for cells not identified by the assistance information | Open | R6-160273 |
|  | 4.15 | If BSS determines it has not triggered the Multilateration procedure (i.e. it is a non-serving BSS) it sends the estimated “Timing Advance Value”, the “Cell Identity” of the cell for which the Timing Advance value was estimated, the “BTS Reception Accuracy Level” applicable to the BTS that derived the Timing Advance value, the extracted “TLLI/Short ID”, the extracted “Source Identity” and the extracted “MS Transmission Accuracy” to the MSC using the BSSAP-LE Connectionless Information message | Agreed | R6-160273 |
|  | 4.16 | The MSC relays the information received from the non-serving BSS to the serving BSS corresponding to the “Source Identity” included in the received BSSAP-LE Connectionless Information message | Agreed | R6-160273 |
|  | 4.17 | If the BSS determines it triggered the Multilateration Timing Advance procedure (i.e. it is the serving BSS) it sends its default SMLC a BSSMAP-LE Connection Oriented Information message that includes the estimated “Timing Advance Value”, the “Cell Identity” of the cell for which the Timing Advance value was estimated, the extracted “MS Transmission Accuracy” and the “BTS Reception Accuracy Level” applicable to the BTS that derived the Timing Advance value. | Agreed | R6-160273 |
|  | 4.18 | When performing the Multilateration Timing Advance procedure a BSS estimates a “Timing Advance” value of up to 63 symbols and includes the estimated “Timing Advance” value, the applicable “BTS Reception Accuracy Level” and the extracted “MS Transmission Accuracy” within the information it sends to the serving SMLC | Agreed | R6-160273 |
|  | 4.19 | A MS performing packet access as part of the Multilateration Timing Advance procedure shall not be subject to Implict Reject (when PEO is enabled) or Implicit Reject Status (when EC-GSM is enabled). | Agreed | R6-160273 |
|  | 4.20 | A MS may only use the Multilateration Timing Advance procedure if it has enabled PEO or EC-GSM operation (i.e. due to tighter frequency re-use anticipated going forward the use of a 9 bit BSIC is seen to be needed in all Rel-13 and later devices. As such, some advanced capability will be needed by all Rel-13 and later devices which effectively requires them to support at least partial PEO or EC-GSM capability). | Agreed | R6-160273 |
|  | 4.21 | The signaling events of Figure 1 below identify events associated with the “Multilateration Timing Advance” procedure once the location of a target MS has been determined by the SGSN and the corresponding serving BSS has received a “BSSGP PERFORM-LOCATION-REQUEST PDU” from the SGSN. These signalling events shall be used to develop corresponding stage 2 and stage 3 CRs for “Multilateration Timing Advance” within the scope of the Rel-14 ePOS_GERAN work item. | Agreed | R6-160273 |
|  | 4.22 | The paging procedure will be triggered by SGSN reception of a “MAP Provide Subscriber Location” message whenever the serving cell of the target MS is unknown. | Agreed | R6-160272 |
|  | 4.23 | The PAGING-PS PDU sent from the SGSN to the BSS and the radio interface paging request message sent from the BSS to the MS are modified to indicate that the paging request is sent for the purpose of “positioning”. | Agreed | R6-160272 |
|  | 4.24 | Upon reception of a paging request indicating “positioning” a MS that has enabled PEO or EC-GSM operation and supports Multilateration Timing Advance or Multilateration OTD triggers the cell re-selection procedure (i.e. prior to the MS sending a page response). Possible enhancements to the legacy cell re-selection procedure to help ensure the best cell is selected are FFS. | Agreed | R6-160272 |
|  | 4.25 | Reception of the page response triggers the SGSN to send the serving BSS a “BSSGP PERFORM-LOCATION-REQUEST PDU” which in turn sends a “BSSMAP-LE Perform Location Request” to its default SMLC thereby allowing the SMLC to trigger the Multilateration Timing Advance or Multilateration OTD procedure (i.e. the paging procedure will not be used to trigger the Multilateration procedure). | Agreed | R6-160272 |
|  | 4.26 | A SGSN that supports positioning shall act on a page response corresponding to a page sent with a “positioning” indication even if it is received in a cell outside the nominal paging area used for sending the page. When this occurs the SGSN sends the BSS managing the receiving cell (i.e. the serving cell) a “BSSGP PERFORM-LOCATION-REQUEST PDU” which then triggers its corresponding SMLC to initiate a positioning procedure. | Agreed | R6-160272 |
|  | 4.27 | Define cell measurement reporting procedure including OTD reports as depicted in Figure 1 section 2.1. |  | R6-160233 |
|  |  | The MS supports inclusion of OTD measurements in the RRLP MOTD Measurement-Response as depicted in section 2 |  | R6-160233 |

# Initial study phase conclusions

At the closing of RAN6#1 meeting the following conclusions with respect to the initial study phase objectives were reached:

- To continue with specification work of the Timing Advance (TA) Multilateration method as simulations have shown that the TA Multilateration method provide considerable accuracy gains over the Cell ID+TA method (existing positioning method with the same hardware support), even without tightening the current MS synchronization requirement. A targeted 100 m accuracy was shown to be reached by the Cell ID+TA method in 6% of positioning attempts, while for TA Multilateration between 20-40% (depending on number of cells used for positioning).

- Further positioning accuracy improvements (60-95% @ 100m) have been shown by simulations if a tighter assessment of timing by MS, together with similar synchronization accuracy at the base station.

- Without RAN signaling optimizations the energy consumption of a positioning procedure has been found acceptable, comparing roughly to a CC1 mobile report of 400 bytes. If also RAN signaling optimizations are considered the energy consumption has been shown to be lowered by 50%.

- To consider Hybrid TA/OTD Multilateration for possible specification work as analytical evaluations of the Hybrid TA/OTD Multilateration method has shown that the positioning error will increase with a factor  <2, compared to the TA Multilateration method, while at the same time providing energy efficiency gains.

- To further investigate MS complexity impacts and tightening of MS synchronization requirement.

# Conclusion

The document contains the Work Plan for ePOS_GERAN, working assumptions/agreements as well as Initial study phase agreements as of close of RAN6#2 meeting.

Proposal 1: It is proposed that RAN#6 agrees on a first telco to continue the discussions from RAN6#2, and to treat new document/topics, if any.

# References

- RP-161260, “New Work Item on Positioning Enhancements for GERAN”, source Ericsson LM, Orange, MediaTek Inc., Sierra Wireless, Nokia. RAN#72.