3GPP TSG RAN meeting #100										RP-231177

Taipei, Taiwan, June 12-16, 2023

## Status Report to TSG

Agenda item:			9.4.5.2

| WI / SI Name | Enhancement of NR shared spectrum bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_unlic_enh |  |  |  |  |
| Unique ID | 960093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230730 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Daniel Popp |
|  | Company | Apple Inc. |
|  | Email | d_popp@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### Agreements at the RAN4#106bis-e meeting

- Running draft CR [14] on implementing agreements made in previous meetings and RAN4#106bis-e to 38.101-1 was endorsed

- Running draft CR [2] on implementing agreements made in previous meetings and RAN4#106bis-e to TR 38.849 was endorsed

- Draft CRs [5] and [6] on adding missing requirements for NR-U in Rel-16 and Rel-17 were agreed.

- Draft CR [9] on NR-U PC3 UL-MIMO was agreed.

- WF [13] was agreed with the following content:

  - Updated table for covering the NS flags was agreed. The temporary flag NS_y3 was tentatively added to US VLP.

  - Japan LPI and VLP requirements and A-MPR are agreed.

  - VLP requirements and A-MPR are agreed corresponding to the regions EU/CEPT and Hong Kong.

  - VLP requirements and A-MPR are agreed corresponding to the regions UK, Morocco, Qatar, Jordan and Malaysia VLP.

  - VLP requirements and A-MPR are agreed corresponding to the regions Canada and Dominican Republic.

  - VLP requirements and A-MPR are agreed corresponding to the region Brazil.

  - VLP requirements and A-MPR are agreed corresponding to the regions Australia, New Zealand and Kenya.

#### Agreements at the RAN4#107 meeting

- CR [22] on introduction of enhancements for unlicensed access to 38.101-1 was agreed.

- Response LS [24] to RAN1 on LS on extending the maximum range for NS values was agreed.

- CR [20] on introduction of new countries with associated NS values and A-MPR back-off was agreed.

- WF [25] on NR-U Full and Partial RB allocations was agreed.

  - Agreements and clarification on Full and Partial RB allocations

  - Covers agreements on updated wording and fixes.

  - The WF does not contain any open issues.

#### 2.4.2	Remaining Open issues

#### 2.4.2.1	Open issues after RAN4#106bis-e meeting

- WF [13] on NR-U enhancement captures several open topics

  - Clarification and wording for Full and Partial RB allocations is left for further discussion in RAN4#107. The aim is to introduce improved wording and fix potential oversights.

  - NR-U PC3 MPR needs further check. Values are revisited in RAN4#107.

  - Further discussion on how a UE belonging to the earlier release can implement NS flags from later releases is required in RAN4#107. It needs to be clarified whether modifiedMPR-Behavior can be used for the proposed indication.

#### 2.4.2.2	Open issues after RAN4#107 meeting

- No open issues: All open topics have been resolved.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2304320, „Update of the regulatory requirements and summary of NS values “, Apple, RAN4#106bis-e

- R4-2304321, „Introduction of new countries with associated NS values and A-MPR back-off “, Apple, RAN4#106bis-e RAN4#106bis-e

- R4-2304322, „On open NR-U topics“, Apple, RAN4#106bis-e

- R4-2304323, „draft CR: Rolling CR covering the agreed changes for NR-U“, Apple, RAN4#106bis-e

- R4-2304324, „draft CR: Adding missing requirements for NR-U Rel-16”, Apple, RAN4#106bis-e

- R4-2304325, „draft CR: Adding missing requirements for NR-U Rel-17“, Apple, RAN4#106bis-e

- R4-2304326, „Further considerations on extending the maximum range for NS values“, Apple, RAN4#106bis-e

- R4-2304610, „NR-U PC3 UE RF requirements“, LG Electronics, RAN4#106bis-e

- R4-2304611, „draft CR on NR-U PC3 UL-MIMO“, LG Electronics, RAN4#106bis-e

- R4-2304940, „Discussion on NS extension for NR-U“, Nokia, Nokia Shanghai Bell, RAN4#106bis-e

- R4-2305648, „[draft] Response LS on extending the maximum range for NS values“, Apple, RAN4#106bis-e

- R4-2305752, „Preliminary verification of NR-U 1Tx PC3 MPR“, Skyworks Solutions Inc., RAN4#106bis-e

- R4-2306557, „WF on NR-U enhancement topics“, Apple, RAN4#106bis-e

- R4-2306558, „draft CR: Rolling CR covering the agreed changes for NR-U“, Apple, RAN4#106bis-e

- R4-2306560, „Response LS on extending the maximum range for NS values“, Apple, RAN4#106bis-e

- R4-2307484, „NR-U PC3 UE RF requirements“, LG Electronics, RAN4#107

- R4-2307485, „draft CR on NR-U PC3 2Tx MPR“, LG Electronics, RAN4#107

- R4-2309078, „Introduction of new countries with associated NS values and A-MPR back-off“, Apple, RAN4#107

- R4-2309738, „NR-U PC3 MPR Measurements“, Skyworks Solutions Inc., RAN4#107

- R4-2310472, „Introduction of new countries with associated NS values and A-MPR back-off“, Apple, RAN4#107

- R4-2309076, „On NR-U enhacement“, Apple, RAN4#107

- R4-2310473, „Introduction of enhancements for unlicensed access to 38.101-1“, Apple, RAN4#107

- R4-2309079, „Further considerations on extending the maximum range for NS values“, Apple, RAN4#107

- R4-2310474, „Response LS on extending the maximum range for NS values“, Apple, RAN4#107

- R4-2310376, „WF on NR-U Full and Partial RB allocations“, Apple, Skyworks, RAN4#107

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template