3GPP TSG RAN Meeting #109							RP-252464

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.7.1.3

| WI / SI Name | Additional NR bands for NR features in Rel-19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_bands_xFeature_R19 |  |  |  |  |
| Unique ID | 1040121 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251250 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2025(updated from 09/2025) | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 85% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteurs | Name | Wubin Zhou |
|  | Company | ZTE |
|  | Email | zhou.wubin@zte.com.cn |
|  | Name | Xiang GAO |
|  | Company | Huawei |
|  | Email | gaoxiang74@huawei.com |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

RAN4#112 meeting:

- Band n13 was introduced for 4Rx handheld UE in R4-2411324;

- Band n34 was introduced for 8Rx FWA/CPE/Vehicle/Industrial devices in R4-2411740

RAN4#112-bis meeting:

- Band n3 was introduced for 8Rx FWA/CPE/Vehicle/Industrial devices in R4-2414980

- Band n39 was introduced for 8Rx FWA/CPE/Vehicle/Industrial devices in R4-2415012

- Band n1 was introduced for 8Rx FWA/CPE/Vehicle/Industrial devices in R4-2416011

RAN4#114 meeting:

- Band n2 was introduced to support PC2 UL MIMO in R4-2500036

- Band n85 was introduced to support PC2 UL MIMO in R4-2501831

RAN4#115 meeting:

- Band n25 was introduced for 8Rx FWA/CPE/Vehicle/Industrial devices in R4-2506396

- Bands n100 and n101 were introduced to support PC3 UL MIMO in R4-2505345

RAN4#116 meeting:

- Band n85 was introduced to support 4Rx in R4-2509970

- Band n66 was introduced to support 8Rx in R4-2510959

2.1.2	Remaining Open issues

The status of the additional NR band in NR_bands_xFeature_R19 WID is provided in the appended Excel sheet.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

The endorsed draft CRs in RAN4 #112 meeting are listed:

- R4-2411324	Draft CR for TS 38.101-1[R19] 4Rx handheld UE for n13

- R4-2411740	(NR_bands_xFeature_R19-Core) Draft CR for 38.101-1 to introduce n34 support 8Rx

Draft big CR:

- R4-2412132	TS 38.101-1 draft big CR to include 4Rx

- R4-2412133	TS 38.101-1 draft big CR to include 8Rx

The endorsed draft CRs in RAN4 #112bis meeting are listed:

- R4-2414980	(NR_bands_xFeature_R19-Core) Draft CR for 38.101-1 to introduce n3 support 8Rx

- R4-2415012	Draft CR on 38.101-1 to introduce n39 support 8Rx

- R4-2416011	draft CR for 38.101-1 introduction on 8Rx support for n1

Draft big CR:

- R4-2415924	draft big CR to include 8Rx

The endorsed draft CRs in RAN4 #114 meeting are listed:

- R4-2500870	CR for TS 38.101-1 to introduce n34 and n39 support 8Rx

- R4-2500036	DraftCR 38.101-1 UL MIMO PC2 Support for Band n2

- R4-2501831	Draft CR for TS 38.101-1 to introduce PC2 UL MIMO for band n85

Draft big CR:

- R4-2500970	 TS 38.101-1 draft big CR to include 4Rx and 8Rx

- Formal big CR:

- R4-2500971	 TS 38.101-1 big CR for NR_bands_xFeature_R19-Core

The endorsed draft CRs in RAN4 #115 meeting are listed:

- R4-2506396		Draft CR to TS38.101-1: Introduce n25 to support 8Rx

- R4-2505345		CR to TS 38.101-1: UL MIMO in bands n100 and n101

Draft big CR:

R4-2506401		draft big CR to TS 38.101-1 to include 4Rx and 8Rx

Formal big CR:

- R4-2506402		TS 38.101-1 big CR for NR_bands_xFeature_R19-Core

The endorsed draft CRs in RAN4 #116 meeting are listed:

- R4-2509970		Draft CR for 38.101-1: n85 4Rx for handheld

- R4-2510959		draft CR on TS38.101-1_introduce n66 to support 8Rx

- R4-2510948		 draft big CR to TS 38.101-1 to include 4Rx and 8Rx

- R4-2510949 	TS 38.101-1 big CR for NR_bands_xFeature_R19-Core

31.08.2020		minor adaptations for RAN #89e

# 20.04.2020		minor adaptations for RAN #88e

# 18.02.2020		minor adaptations for RAN #87e

# 14.11.2019		minor adaptations for RAN #86

# 18.08.2019		minor adaptations for RAN #85

# 12.05.2019		minor adaptations for RAN #84

# 27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template