3GPP TSG RAN Meeting #109								                       RP-252537

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.6.4.8

| WI / SI Name | NR demodulation performance: Phase 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_Ph5-Perf |  |  |  |  |
| Unique ID | 1032080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251448 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: 09/2025 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu, Chui Inami |
|  | Company | China Telecom, NTT DOCOMO |
|  | Email | wujingzhou@chinatelecom.cn, chuui.inami.az@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2 parallel threads are scheduled for General + BS part and UE part respectively with the following progress:

RAN4#116:

- The Topic summary for [116][321] NR_demod_Ph5_Part1_General_BS is provided in R4-2511466

- The Topic summary for [116][322] NR_demod_Ph5_Part2_UE is provided in R4-2511467

- The Simulation results summary for BS requirement with MMSE-IRC receiver is provided in R4-2509405

- The Summary of Simulation Results for ICI and MU-MIMO with 8RX is provided in R4-2509483

- The Ad-hoc meeting minutes for [116][322] NR_demod_Ph5_Part2_UE is provided in R4-2512571

- The Way Forward for [116][321] NR_demod_Ph5_Part1_General_BS is approved in R4-2512606

- The Way Forward for [116][322] NR_demod_Ph5_Part2_UE is approved in R4-2512622

- RAN4 confirms that the existing TS38.307 has already covered the release independent rule for all 8Rx UE performance requirements (including the agreed rules for the new 8Rx requirements with interference). Therefore, for this WI, there is no need to update TS38.307.

The following draft CRs are endorsed:

- R4-2510010	Draft CR on 8Rx PDSCH demodulation requirements under inter-cell interferecne scenario (TDD)	MediaTek inc.

- R4-2510440	draftCR on Minimum requirements for FDD PDSCH with intra-cell inter-user interference for 8Rx with MMSE-IRC	Samsung

- R4-2512562	Draft CR for 38.141-1, Introduction of pplicability rule for BS requirement with MMSE_IRC receiver	CATT

- R4-2512563	draft CR on conducted performance requirements for MMSE-IRC in 38.141-1	Samsung

- R4-2512564	draft CR on 38.141-2 Introduction of manufacturer declaration and applicability rule for MMSE-IRC requirements	Huawei,HiSilicon

- R4-2512565	Draft CR on 38.141-2 for BS demodulation performance requirements for MMSE-IRC	ZTE Corporation, Sanechips

- R4-2512567	Draft CR on UE demodulation performance requirements for TDD 8Rx MU-MIMO	China Telecom

- R4-2512568	draft CR  on 38.101-4 Introduction of applicability of rules for 8Rx CQI requirements with inter-cell interference	Huawei,HiSilicon

- R4-2512569	Draft CR on 38.101-4 for UE demodulation performance requirements for 8Rx with inter-cell interferenc	ZTE Corporation, Sanechips

- R4-2512570	Minimum requirement for wideband CQI reporting with inter-cell interference [FDD]	Qualcomm India Pvt Ltd

- R4-2512583	Draft CR for 38.141-1 addition of figures	Ericsson

- R4-2512584	Draft CR for 38.141-2 addition of figures	Ericsson

- R4-2512585	DraftCR to TS38101-4 Minimum requirement for wideband CQI reporting with inter-cell interference [TDD]	EricssonR4-2508669	Draft CR on 8Rx PDSCH demodulation requirements under inter-cell interference scenario (TDD)

- R4-2508670	Draft CR on UE demodulation performance requirements for TDD 8Rx MU-MIMO

- R4-2508671	Draft CR for FRCs for ICI requirements with 8RX

- R4-2508672	Draft CR to 38.101-4 Introduce the requirement applicability for PDSCH with interference for 8Rx UE

- R4-2508673	CR to TS38101-4 Minimum requirement for wideband CQI reporting with inter-cell interference [TDD]

- R4-2508674	draftCR on Minimum requirements for FDD PDSCH with intra-cell inter-user interference for 8Rx with MMSE-IRC

- R4-2508675	Draft CR on 38.101-4 for UE demodulation performance requirements for 8Rx with inter-cell interferenc

- R4-2508676	draft CR on 38.101-4 Introduction of applicability of rules for 8Rx CQI requirements with inter-cell interference

- R4-2508677	Minimum requirement for wideband CQI reporting with inter-cell interference [FDD]

- R4-2506441	(NR_demod_Ph5-Perf) Draft big CR on 38.101-4 for adding UE demodulation performance requirements for 8Rx with MMSE-IRC

The following CRs are agreed:

- R4-2510025	Big CR on 38.141-1 for MMSE-IRC requirements	CMCC

- R4-2510424	(NR_demod_Ph5-Perf) BigCR on 38.101-4 for adding UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

- R4-2510992	BigCR Rel-19 NR BS MMSE-IRC in 38.141-2	Nokia

- R4-2512561	CR on 38.104: BS demodulation performance requirements for MMSE-IRC	China Telecom

    - Remaining Open issues

None

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

R4-2509135	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	China Telecom

R4-2509136	Simulation results for UE demodulation performance requirements for 8Rx with MMSE-IRC	China Telecom

R4-2509138	Simulation results on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2509139	Discussion on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2509165	Discussion on UE demodulation requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2509166	Simulation results for UE demodulation requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2509332	Further discussion on BS demodulation performance for MMSE-IRC	CATT

R4-2509333	Simulation results for BS requirement with MMSE_IRC receiver	CATT

R4-2509403	Simualtion results on BS demodulation requirement with MMSE-IRC receiver	Samsung

R4-2509405	Simulation results summary for BS requirement with MMSE-IRC receiver	Samsung

R4-2509482	On UE Demodulation Performance Requirements with 8RX	Apple

R4-2509483	Summary of Simulation Results for ICI and MU-MIMO with 8RX	Apple

R4-2510010	Draft CR on 8Rx PDSCH demodulation requirements under inter-cell interferecne scenario (TDD)	MediaTek inc.

R4-2510021	Discussion on interference suppressing performance for 8Rx UE	CMCC

R4-2510023	Discussion on BS demodulation requirements for MMSE-IRC receiver	CMCC

R4-2510024	Simulation results for BS interference suppressing with MMSE-IRC	CMCC

R4-2510025	Big CR on 38.141-1 for MMSE-IRC requirements	CMCC

R4-2510216	View on the remaining issue for BS demodulation requirement with MMSE-IRC receiver	Samsung

R4-2510371	Simulation results for NR MMSE-IRC BS demodulation	NTT DOCOMO, INC.

R4-2510372	Discussion on BS demodulation for NR MMSE-IRC	NTT DOCOMO, INC.

R4-2510392	Discussion on Rel-19 MMSE-IRC BS demodulation requirements	Ericsson

R4-2510393	Simulation results on Rel-19 MMSE-IRC BS demodulation requirements	Ericsson

R4-2510415	Views on BS demodulation requirements for MMSE-IRC	Qualcomm Germany

R4-2510416	Simulation results summary for BS requirement with MMSE_IRC receiver	Qualcomm Germany

R4-2510422	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2510423	Simulation results for UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2510424	(NR_demod_Ph5-Perf) BigCR on 38.101-4 for adding UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2510439	Discussion on UE demodulation and CSI performance requirements for 8Rx with MMSE-IRC	Samsung

R4-2510440	draftCR on Minimum requirements for FDD PDSCH with intra-cell inter-user interference for 8Rx with MMSE-IRC	Samsung

R4-2510888	Discussons on 8Rx MMSE-IRC requirements	Huawei,HiSilicon

R4-2510889	Discussion on remain issues on BS MMSE-IRC requirements with inter-cell interference	Huawei,HiSilicon

R4-2510974	Discussion on BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2510975	Simulation results on BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2510977	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2510978	Simulation results on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2510990	NR Demodulation Performance Phase 5: BS demodulation performance requirements for MMSE-IRC	Nokia

R4-2510991	Simulation Results – NR BS Demodulation Performance Requirements for MMSE-IRC	Nokia

R4-2510992	BigCR Rel-19 NR BS MMSE-IRC in 38.141-2	Nokia

R4-2511067	Views on 8Rx UE demodulation and CSI requirements with inter-cell and intra-cell interference	Qualcomm India Pvt Ltd

R4-2511229	On MMSE-IRC receiver for interference mitigation with 8Rx	Ericsson

R4-2511230	Simulation results for MMSE-IRC receiver for 8Rx reception	Ericsson

R4-2511466	Topic summary for [116][321] NR_demod_Ph5_Part1_General_BS	Moderator (China Telecom)

R4-2511467	Topic summary for [116][322] NR_demod_Ph5_Part2_UE	Moderator (Nokia)

R4-2512561	CR on 38.104: BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2512562	Draft CR for 38.141-1, Introduction of pplicability rule for BS requirement with MMSE_IRC receiver	CATT

R4-2512563	draft CR on conducted performance requirements for MMSE-IRC in 38.141-1	Samsung

R4-2512564	draft CR on 38.141-2 Introduction of manufacturer declaration and applicability rule for MMSE-IRC requirements	Huawei,HiSilicon

R4-2512565	Draft CR on 38.141-2 for BS demodulation performance requirements for MMSE-IRC	ZTE Corporation, Sanechips

R4-2512567	Draft CR on UE demodulation performance requirements for TDD 8Rx MU-MIMO	China Telecom

R4-2512568	draft CR  on 38.101-4 Introduction of applicability of rules for 8Rx CQI requirements with inter-cell interference	Huawei,HiSilicon

R4-2512569	Draft CR on 38.101-4 for UE demodulation performance requirements for 8Rx with inter-cell interferenc	ZTE Corporation, Sanechips

R4-2512570	Minimum requirement for wideband CQI reporting with inter-cell interference [FDD]	Qualcomm India Pvt Ltd

R4-2512571	Ad-hoc meeting minutes for [116][322] NR_demod_Ph5_Part2_UE	Nokia

R4-2512583	Draft CR for 38.141-1 addition of figures	Ericsson

R4-2512584	Draft CR for 38.141-2 addition of figures	Ericsson

R4-2512585	DraftCR to TS38101-4 Minimum requirement for wideband CQI reporting with inter-cell interference [TDD]	Ericsson

R4-2512606	Way Forward for [116][321] NR_demod_Ph5_Part1_General_BS	China Telecom

R4-2512622	Way Forward for [116][322] NR_demod_Ph5_Part2_UE	Nokia